## Slide 1: TGbe May Closing Report
Date: 2023-05-18
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 11 sessions during the May interim
  Five Joint sessions, six MAC and three PHY ad-hoc sessions
    Discussed comment resolution documents
    More than 65% of the comments are now resolved
  Instructed the editor to generate IEEE802.11 TGbe D3.2
    TGbe D3.2 is expected to be available by end of May 2023
Agenda is available in 11-23/597r10
Motions List is available in 11-23/442r12
Goals for July 2023:
  Hold an ad-hoc in Berlin, Germany, the week before the May interim
  Complete comment resolution for LB271 comments
  Discuss any technical submissions
CID Distribution (~3340)
~10%
~80%
~10%

## Slide 3: Teleconference Plan
May 22-26 (Mon-Fri) - No Conf Calls Holiday
May 29 (Monday) – No Conf Calls Holiday
May 31 (Wednesday) – MAC 10:00-12:00 ET
Jun 07 (Wednesday) – Joint 10:00-12:00 ET
Jun 08 (Thursday) – MAC 10:00-12:00 ET
Jun 12 (Monday) – MAC/PHY 19:00-21:00 ET
Jun 14 (Wednesday) – MAC 10:00-12:00 ET
Jun 21 (Wednesday) – Joint* 10:00-12:00 ET
Jun 22 (Thursday) – MAC Holiday
Jun 26 (Monday) – MAC/PHY 19:00-21:00 ET
Jun 28 (Wednesday) – MAC 10:00-12:00 ET

## Slide 4: (Updated) TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 Letter Ballot Jan 2023
Initial SA Ballot (D4.0) May => Nov 2023
Final 802.11 WG approval Mar =>Sept 2024
802 EC approval Mar=>Oct 2024
RevCom and SASB approval May=>Dec 2024