## Slide 1: TGbh Closing Report
Date: 2023-05-18
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
May 2023 Interim Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-23/0575r7
Latest Issue Tracking document: 11-21/0332r37
Comment resolution on D0.2 CC spreadsheet: 11-22/0973r27
Motions: 11-22/0651r19
Consensus and motion to create D1.0, and hold Initial Letter Ballot – already approved by the Working Group
Considered liaison(s) from WBA which were part of what started this work: 11-21/0703r0, 11-21/1141r0, 11-22/0668r0, 11-22/0653r0
  Will work on a liaison response, expected to be finalized in July, based on Initial Letter Ballot status/responses

## Slide 4: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) May 2023
  Recirculation LB (D2.0) Nov 2023
  Initial SA Ballot (D3.0) Mar 2024
  Final 802.11 WG approval Jul 2024
  802 EC approval Jul 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference(s)
May 30 and June 13 (Tuesdays), at 9:30am ET, 2 hours
July plans
Comment resolution on D1.0 Initial Letter Ballot
Response to WBA liaisons