## Slide 1: REVme Report to EC on Conditional Approval to go to SA Ballot
Date: 2023-07-12
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send REVme Draft 4.0 to SA Ballot.
This document was approved during the plenary session of the 802.11 working group on <>
  Passed in the Working Group: <>

## Slide 3: Status Summary
The REVme went through one comment collection and 3 WG Letter Ballots.
The ballot results on Draft 1.0 achieved > 75% needed for an approved draft
The TG has so far resolved over 3200 comments received on drafts 0.1 to 3.0.
The TG has rolled in IEEE Std 802.11ax-2021, IEEE Std 802.11ay-2021, IEEE Std 802.11ba-2021, and IEEE Std 802.11-2020_Cor1-2022
IEEE Std 802.11az-2022, IEEE Std 802.11bd-2022 are to be rolled in a recirculation after the initial SA Ballot.
IEEE Std 802.11bb and IEEE Std 802.11bc will be rolled in after their publication, which are tentatively scheduled after the initial SA Ballot.

## Slide 4: 802.11 WG Letter Ballot Results – REVme
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
258 | 10 January 2022 | Technical Letter Ballot for REVme D1.0 | Technical | 443 | 277 | 63 | 20 | 5 | 216 | 41 | 84
270 | 11 November 2022 | First Recirculation Ballot for TGme D2.0 | Recirculation | 443 | 311 | 75 | 21 | 5 | 250 | 40 | 86
273 | 7 May 2023 | Second Recirculation Ballot for TGme D3.0 | Recirculation | 443 | 337 | 76 | 18 | 1.3 | 258 | 22 | 92.1
273.1 |  | LB 273 Post-Ballot vote change |  | 443 | 337 | 76 | 18 | 1.3 | 269 | 11 | 96

## Slide 5: 802.11 WG Letter Ballot Comments – REVme
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
258 | 10 January 2022 | Technical Letter Ballot for REVme D1.0 | 1392 (921 T, 415 E, 56 G)
270 | 11 November 2022 | First Recirculation Ballot for TGme D2.0 | 822 (204 T, 601 E, 17 G)
273 | 7 May 2023 | Second Recirculation Ballot for TGme D3.0 | 417 (272 T, 138 E, 7 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter | LB258 | LB270 | LB273 | Total
Jarkko Kneckt | 4 |  | 3 | 7
Daniel Harkins |  |  | 1 | 1
Andrew Myles |  |  | 1 | 1
Yongho Seok |  | 3 |  | 3
Yan Zhang |  |  | 3 | 3
Jouni Malinen | 1 |  | 1 | 2
John Coffey |  |  | 9 | 9
Mark Hamilton |  |  | 1 | 1
Mark RISON |  |  | 3 | 3
Chaoming Luo |  |  | 1 | 1
Graham Smith | 2 |  |  | 2
Total | 7 | 3 | 23 | 33

## Slide 7: Unsatisfied Technical Comments – Topics
Jarkko Kneckt – Peer to peer communication
Daniel Harkins – Password identifiers
Andrew Myles – Regulatory - enablement
Yongho Seok – Off-channel TWT
Yan Zhang – No response
Jouni Malinen – Password identifiers
John Coffey -
Mark Hamilton –Various topics
Mark RISON – Various topics
Chaoming Luo – Block ACK segmentation and reassembly
Graham Smith – Spatial reuse

## Slide 8: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
LB258 unsatisfied
LB270 unsatisfied
LB273 unsatisfied

## Slide 9: REVme Timeline
 | Open | Close
Third Recirculation Ballot (D4.0) | August 2023 | September 2023
Initial SA Ballot (D4.0) | September 2023 | October 2023
Second SA Ballot Recirculation (D5.0) | February 2024 | March 2024
Third SA Ballot Recirculation (D6.0) | June 2024 | July 2024
EC to Revcom | July 2024 | 
Revcom to SB | September 2024 | 

## Slide 10: References