## Slide 1: REVme Closing Report – July 2023
Date: 2023-07-12
Authors:

## Slide 2: Work Completed
Completed comment resolution on LB 273
Approved the MDR report on D3.0
Approved the creation and recirculation of D4.0
Approved the request to the EC on conditional approval to forward REVme D4.0 to SA Ballot
Approved a REVme adhoc for Sept/Oct

## Slide 3: Plans for September
Process any comments received on recirculation LB on D4.0
  Expectation is that recirculation will be clean
Initiate SA Ballot on D4.0
Discuss REVme topics in advance of initial SA Ballot comment resolution

## Slide 4: Recirculation Motion
Having approved comment resolutions for comments received from LB 273 on REVme D3.0 as contained in document https://mentor.ieee.org/802.11/dcn/22/11-22-0065-21-000m-revme-wg-ballot-comments.xls,
And incorporating comment resolutions on slides 25-29 in https://mentor.ieee.org/802.11/dcn/23/11-23-0024-11-000m-revme-motions.pptx,
And changes in the MDR report https://mentor.ieee.org/802.11/dcn/23/11-23-0717-13-0000-revme-mdr-report.docx,
Instruct the editor to prepare Draft 4.0 incorporating these resolutions and
Approve a 15 day Working Group Recirculation Ballot asking the question “Should REVme D4.0 be forwarded to SA Ballot?”
Moved: Jouni Malinen
Second: Joseph Levy
Result: Unanimous. Approved.

## Slide 5: Conditional SA Ballot approval
Approve document https://mentor.ieee.org/802.11/dcn/23/11-23-1041-01-000m-revme-report-to-ec-on-conditional-approval-to-go-to-sa-ballot.pptx as the report to the IEEE 802 Executive Committee on the requirements for conditional approval to forward REVme to SA Ballot,
And authorize the TG Chair to make editorial changes.
Moved: Stephen McCann
Second: David Halasz
Result: 18-0-2. Approved.

## Slide 6: Conditional SA Ballot approval
Request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11REVme to SA Ballot.
Moved: Stephen McCann
Second: Henry Ptasinski
Result: 17-0-1. Approved.

## Slide 7: TGme Timeline
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB
July 2023 – D4.0 Recirculation
Sep 2023 – D5.0 Initial SA Ballot
Feb 2024 – D6.0 Recirculation SA Ballot (roll-in of published amendment 11az, 11bd, 11bc, 11bb)
May 2024 – D7.0 Recirculation SA Ballot
Jul 2024 – D8.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval