## Slide 1: TGbi Closing Report
Date: 2023-07-13
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 4 times during this plenary session.
We reviewed several submissions on a variety of topics with proposed spec text. We also discussed substantive issues that may impact more than one requirement.
We continue to call for technical submissions, working toward an initial draft in September of 2023.
Anyone who is interested in this topic, please consider making a submission.
The timeline is unchanged.

## Slide 3: Brief list of features under discussion
At a high level, we discussed:
MAC address change while associated for MLD and non-MLD STAs
  Particularly how to address behavior in the transition between MACs
Associated parameters affected by MAC address change
  Particularly AID and TID which are limited number spaces
(re)Association message protection
Probe message exchange with reduced parameters

## Slide 4: IEEE 802.11 TGbi
Carol Ansley (Cox)
Upcoming teleconferences will be on Thursdays at 10amET.
  July 27
  August 10
  August 24
  September 7

## Slide 5: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: September 2023
LB initial: January 2023
LB re-circ: May 2024
Ballot Pool: December 2024
MDR: December 2024
SA ballot: January 2025
SA re-circ: July 2025
802.11/EC approval: January 2026
RevCom/SASB approval: March 2026