## Slide 1: ARC Closing Report
Date: 2023-07-13
Authors:

## Slide 2: Abstract
This document is the closing report for ARC SC,
July 2023 Session

## Slide 3: Work Completed - 1
Agenda is here: 11-23/0968r6
IEEE Std 802 revision:
  We got an update from our (802.11) representative to this project, Joseph Levy. 802.11-specific comments are proceeding well/done.
  3 comments remained to be resolved. One of those was requested to 802.11 ARC for a proposed resolution, to define the term “IEEE 802 Network”
  Our proposed definition was provided to the P802REVc ballot committee, on Wednesday, but was not accepted. The existing definition, and other alternatives were also not accepted. The direction now is to only use this as an informal (not defined) term.

## Slide 4: Work Completed - 3
Annex G:
  Continued our review of off-line work on a proposed replacement for Annex G material: 11-23/0880r1
  The proposal is mature enough for work to continue collaboratively on the reflector, and will be revisited again in September.
WBA E2E QoS presentation
  Following up on the presentation at the WG11 mid-week plenary, did a deeper dive into the future plans of WBA on this topic, and how we can contribute. Work will continue in September.

## Slide 5: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      Clarifying EPD/LPD: 11-20/0174r0
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 6: Plans
Ongoing work:
Respond to IEEE P802REVc recirculation ballot
Annex G replacement phase 2, continued
WBA E2E QoS coordination
Monitoring/future activities, or other relevant topics, if any contributions
Teleconferences – Mondays, Aug 7 and Aug 28, 1pm ET, 2 hours, to review P802REVc letter ballot and propose 802.11 response
Two meeting slots requested in September