## Slide 1: Task Group bf Meeting agenda, September Interim 2023
Date: 2023-09-06
Author:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: IEEE 802.11 Task Group bf WLAN Sensing
Chair: Tony Xiao Han (Huawei)
Vice Chair: Sang Kim (LG Electronics)
Assaf Kasher (Self)
Secretary: Leif Wilhelmsson (Ericsson)
Technical Editor: Claudio Da Silva (Meta Platforms)

## Slide 3
This presentation contains the IEEE 802.11 Task Group bf agenda items for the teleconference calls on
    Sept 11 (Monday AM 2), 10:30-12:30 Atlanta time
    Sept 12 (Tuesday AM 1), 08:00-10:00 Atlanta time
    Sept 12 (Tuesday PM 1), 13:30-15:30 Atlanta time
    Sept 13 (Wednesday AM 2), 10:30-12:30 Atlanta time
    Sept 14 (Thursday AM 1), 08:00-10:00 Atlanta time
Abstract

## Slide 4
Please announce your affiliation when you first address the group during a meeting slot
Cell Phones to be silent or Off
Attendance recording procedures
  https://imat.ieee.org/attendance
Documentation
  http://mentor.ieee.org
  Use “TGbf” for submission
  If you plan to make a submission, be sure it does not contain company logos or advertising
  Documents are prepared by individuals, not companies
Questions on Voting status, Ballot pool, Access to Reflector, Documentation, Member’s Area
  Contact Jon Rosdahl – jrosdahl@ieee.org
Meeting Protocol, Attendance, Voting & Document Status

## Slide 5: Registration for the September IEEE 802 wireless interim session
This meeting is part of the September IEEE 802 wireless interim session
You must pay the registration fee whether attending in-person or remotely
If you have not already done so, you can register here: https://web.cvent.com/event/fc97a8df-9809-496b-9a5f-25b524bfd641/summary
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the 802.11 chair or vice chairs to have your attendance cancelled

## Slide 6
Following 9 slides
Patent Policy and logistics

## Slide 7
Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
Early identification of holders of potential Essential Patent Claims is encouraged
Participants have a duty to inform the IEEE
Slide #1

## Slide 8
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Ways to inform IEEE
Slide #2

## Slide 9
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
  Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
  Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Other Guideline for IEEE WG meetings
Slide #3

## Slide 10
The patent policy and the procedures used to execute that policy are documented in the:
IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
Material about the patent policy is available at http://standards.ieee.org/about/sasb/patcom/materials.html
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Patent related information
Slide #4

## Slide 11
By participating in this activity, you agree to comply with the IEEE Code of Ethics, all applicable laws, and all IEEE policies and procedures including, but not limited to, the IEEE SA Copyright Policy.
  Previously Published material (copyright assertion indicated) shall not be presented/submitted to the Working Group nor incorporated into a Working Group draft unless permission is granted.
  Prior to presentation or submission, you shall notify the Working Group Chair of previously Published material and should assist the Chair in obtaining copyright permission acceptable to IEEE SA.
  For material that is not previously Published, IEEE is automatically granted a license to use any material that is presented or submitted.
IEEE SA Copyright Policy
Slide #5

## Slide 12
    The IEEE SA Copyright Policy is described in the IEEE SA Standards Board Bylaws and IEEE SA Standards Board Operations Manual
      IEEE SA Copyright Policy, see Clause 7 of the IEEE SA Standards Board Bylaws https://standards.ieee.org/about/policies/bylaws/sect6-7.html#7 Clause 6.1 of the IEEE SA Standards Board Operations Manual https://standards.ieee.org/about/policies/opman/sect6.html
    IEEE SA Copyright Permission
      https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/permissionltrs.zip
    IEEE SA Copyright FAQs
      http://standards.ieee.org/faqs/copyrights.html/
    IEEE SA Best Practices for IEEE Standards Development
      http://standards.ieee.org/develop/policies/best_practices_for_ieee_standards_development_051215.pdf
    Distribution of Draft Standards (see 6.1.3 of the SASB Operations Manual)
      https://standards.ieee.org/about/policies/opman/sect6.html
IEEE SA Copyright Policy
Slide #6

## Slide 13
All participants in IEEE-SA activities are expected to adhere to the core principles underlying the:
  IEEE Code of Ethics
  IEEE Code of Conduct
The core principles of the IEEE Codes of Ethics & Conduct are to:
  Uphold the highest standards of integrity, responsible behavior, and ethical and professional conduct
  Treat people fairly and with respect, to not engage in harassment, discrimination, or retaliation, and to protect people's privacy.
  Avoid injuring others, their property, reputation, or employment by false or malicious action
The most recent versions of these Codes are available at
  http://www.ieee.org/about/corporate/governance
Participant behavior in IEEE-SA activities is guided by the IEEE Codes of Ethics & Conduct
Slide #7

## Slide 14
The IEEE-SA Standards Board Bylaws require that “participants in the IEEE standards development individual process shall act based on their qualifications and experience”
This means participants:
  Shall act & vote based on their personal & independent opinions derived from their expertise, knowledge, and qualifications
  Shall not act or vote based on any obligation to or any direction from any other person or organization, including an employer or client, regardless of any external commitments, agreements, contracts, or orders
  Shall not direct the actions or votes of other participants or retaliate against other participants for fulfilling their responsibility to act & vote based on their personal & independently developed opinions
By participating in standards activities using the “individual process”, you are deemed to accept these requirements; if you are unable to satisfy these requirements then you shall immediately cease any participation
Participants in the IEEE-SA “individual process” shall act independently of others, including employers
Slide #8

## Slide 15
The IEEE-SA Standards Board Bylaws (clause 5.2.1.3) specifies that “the standards development process shall not be dominated by any single interest category, individual, or organization”
  This means no participant may exercise “authority, leadership, or influence by reason of superior leverage, strength, or representation to the exclusion of fair and equitable consideration of other viewpoints” or “to hinder the progress of the standards development activity”
This rule applies equally to those participating in a standards development project and to that project’s leadership group
Any person who reasonably suspects that dominance is occurring in a standards development project is encouraged to bring the issue to the attention of the Standards Committee or the project’s IEEE-SA Program Manager
IEEE-SA standards activities shall allow the fair & equitable consideration of all viewpoints
Slide #9

## Slide 16
Required notices
Patent FAQ
http://standards.ieee.org/board/pat/faq.pdf
Disclosure of Affiliation
http://standards.ieee.org/faqs/affiliationFAQ.html
Anti-Trust Guidelines
http://standards.ieee.org/resources/antitrust-guidelines.pdf
Code of Ethics
http://www.ieee.org/web/membership/ethics/code_ethics.html
IEEE 802.11 Working Group Operations Manual
https://mentor.ieee.org/802.11/dcn/14/11-14-0629-22-0000-802-11-operations-manual.docx

## Slide 17
Agenda items on Sept 11 (AM 2)
Call the meeting to order
Patent policy and logistics
Approve TGbf meeting minutes
TGbf Timeline
Call for contribution
Teleconference Times
Presentation of submissions
Guidance for Mix mode September Plenary
Any other business
  ?
  Recess
Notes:
  Docs in green have been presented.
  Docs in red have been withdrawn.
  Docs in black have NOT been presented.
  Docs in blue were presented but need more discussion or deferred
DCN | Author | Title (CR) | Time duration
23/1456 | Ali Raissinia (Qualcomm Inc.) | LB276 Comment Resolution for Sensing NDPA Frame Format | 30 mins
23/1457 | Ali Raissinia (Qualcomm Inc.) | Update Sensing NDPA Frame Format | 30 mins
23/1435 | Rui Yang (InterDigital) | LB 276 CR for Misc Comments | 30 mins
23/1430 | Alecsander Eitan (Qualcomm) | lb276-dmg-cid-set1.docx | 20 mins
23/1473 | Xiandong Dong (Xiaomi) | CRs for SBP part1 in LB 276 | 20 mins
23/1479 | Cheng Chen (Intel) | Resolutions for Exchange Comments in LB276 | 40 mins
23/1492 | Stephan Sand (DLR) | LB276 CR for OST CIDs (11.55.1 Sensing Procedure) | 15 mins
23/1501 | Xiandong Dong (Xiaomi) | CRs for SBP part2 in LB 276 | 30 mins
23/1502 | Alecsander Eitan (Qualcomm) | lb276-dmg-cid-set2.docx | 25 mins
23/1475 | Pei Zhou (TCL) | LB276 CR for Termination CIDs | 20 mins
23/1487 | Pei Zhou (TCL) | LB276 CR for CIDs on Sensing capabilities exchange | 20 mins
23/1559 | Cheng Chen (Intel) | Resolutions for SBP Comments in LB276 | 15 mins
23/1484 | Naren (Huawei) | LB276 Resolutions on primitive-related comments – Part 1 | 20 mins
23/1486 | Naren (Huawei) | New primitive for Sensing Measurement Query frame | 20 mins
23/1544 | Yan Xin (Huawei) | LB276 Comment resolution for DMG - part 1 | 30 mins

## Slide 18
Agenda items on Sept 12 (AM 1)
Call the meeting to order
Patent policy and logistics
TGbf Timeline
Call for contribution
Teleconference Times
Presentation of submissions
Guidance for Mix mode September Plenary
Any other business
  ?
  Recess
Notes:
  Docs in green have been presented.
  Docs in red have been withdrawn.
  Docs in black have NOT been presented.
  Docs in blue were presented but need more discussion or deferred
DCN | Author | Title (CR) | Time duration
23/1479 | Cheng Chen (Intel) | Resolutions for Exchange Comments in LB276 | 40 mins
23/1492 | Stephan Sand (DLR) | LB276 CR for OST CIDs (11.55.1 Sensing Procedure) | 15 mins
23/1501 | Xiandong Dong (Xiaomi) | CRs for SBP part2 in LB 276 | 30 mins
23/1502 | Alecsander Eitan (Qualcomm) | lb276-dmg-cid-set2.docx | 25 mins
23/1475 | Pei Zhou (TCL) | LB276 CR for Termination CIDs | 20 mins
23/1487 | Pei Zhou (TCL) | LB276 CR for CIDs on Sensing capabilities exchange | 20 mins
23/1559 | Cheng Chen (Intel) | Resolutions for SBP Comments in LB276 | 15 mins
23/1484 | Naren (Huawei) | LB276 Resolutions on primitive-related comments – Part 1 | 20 mins
23/1486 | Naren (Huawei) | New primitive for Sensing Measurement Query frame | 20 mins
23/1544 | Yan Xin (Huawei) | LB276 Comment resolution for DMG - part 1 | 30 mins
23/ 1575 | Dongguk Lim (LG Electronics) | LB 276 CR for Sensing Trigger frame | 30 mins
23/1577 | Chaoming Luo (OPPO) | lb276-cids-3279-3346 | 20 mins

## Slide 19
Agenda items on Sept 12 (PM 1)
Call the meeting to order
Patent policy and logistics
TGbf Timeline
Call for contribution
Teleconference Times
Presentation of submissions
Guidance for Mix mode July Plenary
Motion (408-416)
Any other business
  ?
  Recess
Notes:
  Docs in green have been presented.
  Docs in red have been withdrawn.
  Docs in black have NOT been presented.
  Docs in blue were presented but need more discussion or deferred
DCN | Author | Title (CR) | Time duration
13/0230r5 | Robert Stacey (Intel) | Comment resolution tutorial | 30 mins
23/1479 | Cheng Chen (Intel) | Resolutions for Exchange Comments in LB276 | 40 mins
23/1492 | Stephan Sand (DLR) | LB276 CR for OST CIDs (11.55.1 Sensing Procedure) | 15 mins
23/1501 | Xiandong Dong (Xiaomi) | CRs for SBP part2 in LB 276 | 30 mins
23/1502 | Alecsander Eitan (Qualcomm) | lb276-dmg-cid-set2.docx | 25 mins
23/1475 | Pei Zhou (TCL) | LB276 CR for Termination CIDs | 20 mins
23/1487 | Pei Zhou (TCL) | LB276 CR for CIDs on Sensing capabilities exchange | 20 mins
23/1559 | Cheng Chen (Intel) | Resolutions for SBP Comments in LB276 | 15 mins
23/1484 | Naren (Huawei) | LB276 Resolutions on primitive-related comments – Part 1 | 20 mins
23/1486 | Naren (Huawei) | New primitive for Sensing Measurement Query frame | 20 mins
23/1544 | Yan Xin (Huawei) | LB276 Comment resolution for DMG - part 1 | 30 mins
23/ 1575 | Dongguk Lim (LG Electronics) | LB 276 CR for Sensing Trigger frame | 30 mins
23/1577 | Chaoming Luo (OPPO) | lb276-cids-3279-3346 | 20 mins

## Slide 20
Agenda items on Sept 13 (AM 2)
Call the meeting to order
Patent policy and logistics
TGbf Timeline
Call for contribution
Teleconference Times
Presentation of submissions
Guidance for Mix mode July Plenary
Motion (417-419)
Any other business
  ?
  Recess
Notes:
  Docs in green have been presented.
  Docs in red have been withdrawn.
  Docs in black have NOT been presented.
  Docs in blue were presented but need more discussion or deferred
DCN | Author | Title (CR) | Time duration
23/1492 | Stephan Sand (DLR) | LB276 CR for OST CIDs (11.55.1 Sensing Procedure) | 15 mins
23/1475 | Pei Zhou (TCL) | LB276 CR for Termination CIDs | 20 mins
23/1487 | Pei Zhou (TCL) | LB276 CR for CIDs on Sensing capabilities exchange | 20 mins
23/1559 | Cheng Chen (Intel) | Resolutions for SBP Comments in LB276 | 15 mins
23/1484 | Naren (Huawei) | LB276 Resolutions on primitive-related comments – Part 1 | 20 mins
23/1486 | Naren (Huawei) | New primitive for Sensing Measurement Query frame | 20 mins
23/1544 | Yan Xin (Huawei) | LB276 Comment resolution for DMG - part 1 | 30 mins
23/ 1575 | Dongguk Lim (LG Electronics) | LB 276 CR for Sensing Trigger frame | 10 mins
23/1577 | Chaoming Luo (OPPO) | lb276-cids-3279-3346 | 20 mins
23/1619 | Cheng Chen (Intel) | Resolutions for DMG Comments in LB276 | 15 mins
23/1476 | Rui Du (Huawei) | LB276 comment resolutions for reporting | 15 mins
23/1474 | Atsushi Shirakawa (Sharp) | LB276 CR for OST related editorial CIDs | 15 mins
23/1552 | Mahmoud Kamel (InterDigital) | LB 276 CR for CIDs on Reporting, Exchange, and OST | 20 mins

## Slide 21
Agenda items on Sept 14 (AM 1)
Call the meeting to order
Patent policy and logistics
TGbf Timeline
Call for contribution
Teleconference Times
Presentation of submissions
Guidance for Mix mode July Plenary
Motion (420 - 423)
Any other business
  ?
  Adjourn
Notes:
  Docs in green have been presented.
  Docs in red have been withdrawn.
  Docs in black have NOT been presented.
  Docs in blue were presented but need more discussion or deferred
DCN | Author | Title (CR) | Time duration
23/1492 | Stephan Sand (DLR) | LB276 CR for OST CIDs (11.55.1 Sensing Procedure) | 15 mins
23/1487 | Pei Zhou (TCL) | LB276 CR for CIDs on Sensing capabilities exchange | 20 mins
23/1559 | Cheng Chen (Intel) | Resolutions for SBP Comments in LB276 | 15 mins
23/1486 | Naren (Huawei) | New primitive for Sensing Measurement Query frame | 20 mins
23/1577 | Chaoming Luo (OPPO) | lb276-cids-3279-3346 | 20 mins
23/1619 | Cheng Chen (Intel) | Resolutions for DMG Comments in LB276 | 15 mins
23/1476 | Rui Du (Huawei) | LB276 comment resolutions for reporting | 15 mins
23/1474 | Atsushi Shirakawa (Sharp) | LB276 CR for OST related editorial CIDs | 15 mins
23/1552 | Mahmoud Kamel (InterDigital) | LB 276 CR for CIDs on Reporting, Exchange, and OST | 20 mins
23/1633 | Dong Wei (NXP) | LB276 CR for CIDs on SR2SR Variant | 30 mins
23/1634 | Dong Wei (NXP) | LB276 CR for CID 3082 | 10 mins
23/1635 | Dong Wei (NXP) | Draft 2.0 Bug Fix: Comeback field | 10 mins

## Slide 22
Approve TGbf meeting minutes
Move to approve TGbf minutes of meetings and teleconferences from July 2023 meeting to today:
  July Plenary:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1284-00-00bf-ieee-802-11bf-july-2023-plenary-meeting-minutes.docx
  Teleconferences August- September:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1460-02-00bf-ieee-802-11bf-teleconference-minutes-august-september-2023.docx
Move: Leif Wilhelmsson Second: Sang Kim
Result: Approved by unanimous consent
Notes: Approved by unanimous consent

## Slide 23: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022
   Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023
   July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Recirculation LB (D4.0) July 2023 à Jan 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024
  Final 802.11 WG approval July 2024à Jan 2025
  802 EC approval July 2024à Jan 2025
  RevCom and SASB approval Sep 2024à Mar 2025
Timeline (Comment resolution for D2.0)
July 14, 2023
  802.11 Working group Motion passes：802.11bf (WLAN Sensing) Draft 2.0 and Re-circulation Letter Ballot
Wed July 26, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB start for D2.0
Sun August 20, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB end for D2.0
  Assign the comments
Target for Recirculation LB (D3.0) in November Plenary

## Slide 24
Call for contribution
Call for submissions for the following topics
  Technology and standardization gaps to support WLAN sensing
  Proposed Draft Text, comment resolution
  Other?

## Slide 25
Teleconference Times
  Confirmed:
    July 17 (Monday), 10：00 - 12:00 ET – Too close to May Interim
    July 18 (Tuesday), 10：00 - 12:00 ET
    July 20 (Thursday), 23：00 - 01:00 ET
    July 24 (Monday), 10：00 - 12:00 ET
    July 25 (Tuesday), 10：00 - 12:00 ET
    July 27 (Thursday), 23：00 - 01:00 ET
    July 31 (Monday), 10：00 - 12:00 ET
    Aug 1 (Tuesday), 10：00 - 12:00 ET
    Aug 3 (Thursday), 23：00 - 01:00 ET
    Aug 7 (Monday), 10：00 - 12:00 ET – CAC
    Aug 8 (Tuesday), 10：00 - 12:00 ET
    Aug 10 (Thursday), 23：00 - 01:00 ET
    Aug 14 (Monday), 10：00 - 12:00 ET
    Aug 15 (Tuesday), 10：00 - 12:00 ET-- holiday
    Aug 17 (Thursday), 23：00 - 01:00 ET
    Aug 21 (Monday), 10：00 - 12:00 ET
    Aug 22 (Tuesday), 10：00 - 12:00 ET
    Aug 24 (Thursday), 23：00 - 01:00 ET
    Aug 28 (Monday), 10：00 - 12:00 ET – CAC
    Aug 29 (Tuesday), 10：00 - 12:00 ET
    Aug 31 (Thursday), 23：00 - 01:00 ET
    Sept 4 (Monday), 10：00 - 12:00 ET holiday
    Sept 5 (Tuesday), 10：00 - 12:00 ET
    Sept 7 (Thursday), 23：00 - 01:00 ET
  Confirmed:
  September Interim 2023 (Sept 10-15)
    Sept 11 (Monday AM 2), 10:30-12:30 Atlanta time
    Sept 12 (Tuesday AM 1), 08:00-10:00 Atlanta time
    Sept 12 (Tuesday PM 1), 13:30-15:30 Atlanta time
    Sept 13 (Wednesday AM 2), 10:30-12:30 Atlanta time
    Sept 14 (Thursday AM 1), 08:00-10:00 Atlanta time
  ** Note:
  when conflict with CAC, the call may be changed
  (July 2023 – Sept 2023 CAC calls: Aug 7, Aug 28, Sept 10)
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.
 | Atlanta time | Beijing Time | Time Central Europe | Israel | Eastern Time | Pacific time
AM1 | 08:00-10:00 | 20:00-22:00 | 14:00-16:00 | 15:00-17:00 | 08:00-10:00 | 05:00-07:00
AM2 | 10:30-12:30 | 22:30-00:30 | 16:30-18:30 | 17:30-19:30 | 10:30-12:30 | 07:30-09:30
PM1 | 13:30-15:30 | 01:30-03:30 | 19:30-21:30 | 20:30-22:30 | 13:30-15:30 | 10:30-12:30
PM2 | 16:00-18:00 | 04:00-06:00 | 22:00-24:00 | 23:00-01:00 | 16:00-18:00 | 13:00-15:00
Evening 1 | 19:30-21:30 | 07:30-09:30 | 01:30-03:30 | 02:30-04:30 | 19:30-21:30 | 16:30-18:30

## Slide 26
Teleconference Times (plan after September Interim)
  Confirmed:
    Sept 18 (Monday), 10：00 - 12:00 ET – Too close to Sept Interim
    Sept 19 (Tuesday), 10：00 - 12:00 ET
    Sept 21 (Thursday), 23：00 - 01:00 ET
    Sept 25 (Monday), 10：00 - 12:00 ET
    Sept 26 (Tuesday), 10：00 - 12:00 ET
    Sept 28 (Thursday), 23：00 - 01:00 ET
    Oct 2 (Monday), 10：00 - 12:00 ET – holiday
    Oct 3 (Tuesday), 10：00 - 12:00 ET – holiday
    Oct 5 (Thursday), 23：00 - 01:00 ET – holiday
    Oct 9 (Monday), 10：00 - 12:00 ET – CAC
    Oct 10 (Tuesday), 10：00 - 12:00 ET
    Oct 12 (Thursday), 23：00 - 01:00 ET
    Oct 16 (Monday), 10：00 - 12:00 ET
    Oct 17 (Tuesday), 10：00 - 12:00 ET
    Oct 19 (Thursday), 23：00 - 01:00 ET
    Oct 23 (Monday), 10：00 - 12:00 ET
    Oct 24 (Tuesday), 10：00 - 12:00 ET
    Oct 26 (Thursday), 23：00 - 01:00 ET
    Oct 30 (Monday), 10：00 - 12:00 ET – CAC
    Oct 31 (Tuesday), 10：00 - 12:00 ET
    Nov 2 (Thursday), 23：00 - 01:00 ET
    Nov 6 (Monday), 9：00 - 11:00 ET
    Nov 7 (Tuesday), 9：00 - 11:00 ET
    Nov 9 (Thursday), 22：00 - 00:00 ET
  To be Confirmed:
  November Plenary 2023 (Nov 12-17)
    Nov 13 (Monday PM 1), 13:30-15:30 Hawaii time
    Nov 13 (Monday PM 2), 16:00-18:00 Hawaii time
    Nov 14 (Tuesday AM 1), 08:00-10:00 Hawaii time
    Nov 14 (Tuesday AM 2), 10:30-12:30 Hawaii time
    Nov 15 (Wednesday AM 2), 10:30-12:30 Hawaii time
    Nov 15 (Wednesday PM 1), 13:30-15:30 Hawaii time
    Nov 16 (Thursday PM 1), 13:30-15:30 Hawaii time
    Nov 16 (Thursday PM 2), 16:00-18:00 Hawaii time
 | Hawaii time | Beijing Time | Time Central Europe | Israel | Eastern Time | Pacific time
AM1 | 08:00-10:00 | 02:00-04:00 | 19:00-21:00 | 20:00-22:00 | 13:00-15:00 | 10:00-12:00
AM2 | 10:30-12:30 | 04:30-06:30 | 21:30-23:30 | 22:30-00:30 | 15:30-17:30 | 12:30-14:30
PM1 | 13:30-15:30 | 07:30-09:30 | 00:30-02:30 | 01:30-03:30 | 18:30-20:30 | 15:30-17:30
PM2 | 16:00-18:00 | 10:00-12:00 | 03:00-05:00 | 04:00-06:00 | 21:00-23:00 | 18:00-20:00
Evening 1 | 19:30-21:30 | 13:30-15:30 | 06:30-08:30 | 07:30-09:30 | 00:30-02:30 | 21:30-23:30
5 Nov 2023 - Daylight Saving Time ends
Sunday, 5 Nov 2023, 02:00:00 clocks are set back 1 hour to Sunday, 5 Nov 2023, 01:00:00 local daylight time instead.
  ** Note:
  When conflict with CAC, the call may be changed.
  (Sept 2023 – Nov 2023 CAC calls: Oct 9, Oct 30)
  Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.

## Slide 27
Guidance for Mix mode November Interim
  Host
  Chair (Tony) will host the meeting in-person
  One Vice chair will handle the audio/video, the other Vice chair will keep things in order, e.g., the queue
    Suggest to go to the meeting room to test all the things (e.g., audio, confirm the computer and connection to projector), before the first session, e.g., Sunday night.
  Secretary (Leif) could focus on the minutes
  Editor (Claudio) could focus on keeping track of CID
  Participant
  Join: All the “in person” member shall select “no audio” option on joining Webex, in order to avoid audio problems (feedback)
  Queue: All “Queue” should be requested online, in order to track the order easier
    “In person” member should request the “Queue” online, and then go to the microphone
  Vote: All Votes (SP/Motion) will be conducted on Webex
  Present: Presenter shall go to the platform, talk into microphone on the platform
    Option 1: Use his/her own computer, share the screen over Webex (but not directly connect to the projector)
    Option 2: Use the computer on the platform (Need to let Vice chairs know and download the slides before)
  Note: For more details, please refer to tutorial EC-22/118

## Slide 28: D2.0 CR Status
Comment resolution for D2.0 (802.11bf LB276 comments)
  0.0 % of all LB276 comments are now resolved or marked as “ready for motion”
  (0 /545, Please refer to the figure)
 | Submitted | Ready for Motion | Approved | RfM+A | PoC
Editorial |  |  |  |  | 
OST |  |  |  |  | 
Instance |  |  |  |  | 
Reporting |  |  |  |  | 
SBP |  |  |  |  | 
MLME |  |  |  |  | 
DMG |  |  |  |  | 
Misc |  |  |  |  | 
All |  |  |  |  | 
Chart: P802.11bf D2.0 CR Status
| Technical | General | Editorial
Received | 257 | 19 | 269
Resolved | 0 | 0 | 0

## Slide 29
 | Assigned | Ready for Motion | Approved | RfM+A | Confirm to resolve all, before/at
Alecs |  |  |  |  | 
Ali |  |  |  |  | 
Anirud |  |  |  |  | 
Assaf |  |  |  |  | 
Atsushi |  |  |  |  | 
Chaoming |  |  |  |  | 
Cheng |  |  |  |  | 
Chris |  |  |  |  | 
Claudio (E) |  |  |  |  | 
Claudio (T) |  |  |  |  | 
Dibakar |  |  |  |  | 
Dongguk |  |  |  |  | 
Dong |  |  |  |  | 
Junghoon |  |  |  |  | 
Josh |  |  |  |  | 
Mahmoud |  |  |  |  | 
Mengshi |  |  |  |  | 
Naren |  |  |  |  | 
Ning |  |  |  |  | 
Osama |  |  |  |  | 
Pei |  |  |  |  | 
Perry |  |  |  |  | 
Rojan |  |  |  |  | 
Rui Du |  |  |  |  | 
Rui Yang |  |  |  |  | 
Stephen S. |  |  |  |  | 
Xiandong |  |  |  |  | 
Yan |  |  |  |  | 
Yiyan |  |  |  |  | 
Zhanjing |  |  |  |  | 
Zhuqing |  |  |  |  | 
Zinan |  |  |  |  | 
All |  |  |  |  | 

## Slide 30
Motions on September Interim
Sept 12 (Tuesday PM 1), 13:30-15:30 Atlanta time

## Slide 31
Motion 408
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3128, 3144, 3151, 3211, 3212, 3280, 3281, 3372, 3388, and 3376
  as specified in document 23/1455r1 LB276 Comment Resolutions for MISC category
  Move: Ali Raissinia Second: Cheng Chen
  Result: Approved by unanimous consent
  Note：
    Related document 23/1455r1
    SP Result: Unanimous consent

## Slide 32
Motion 409
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3148, 3149, and 3179
  as specified in document 23/1463r2 LB276 Comment Resolutions for Reporting category
  Move: Ali Raissinia Second: Cheng Chen
  Result: Approved by unanimous consent
  Note：
    Related document 23/1463r2
    SP Result: Unanimous consent

## Slide 33
Motion 410
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3000, 3001, 3348, 3374, 3387, 3389, 3390, 3107
  as specified in 11-23/1435r1
  Move: Mahmoud Kamel Second: Alecsander Eitan
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1435r1
    SP Result: Unanimous consent

## Slide 34
Motion 411
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3112, 3121, 3241, 3265, 3266, 3344 & 3345
  as specified in 11-23/1430r0
  Move: Alecsander Eitan Second: Cheng Chen
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1430r0
    SP Result: Unanimous consent

## Slide 35
Motion 412
  Move to include the text proposed in the following document into the IEEE 802.11bf draft amendment:
  23/1457r1 updated sensing NDPA frame format
  Move: Ali Raissinia Second: Cheng Chen
  Result: Approved by unanimous consent
  Note：
    Related document 23/1457r1
    SP Result: Unanimous consent

## Slide 36
Motion 413
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3194, 3245, 3246, 3247, 3248, 3284, 3285, 3286, 3287, 3288, 3289, 3290, 3392, 3527, 3528, 3393, 3529, 3531, 3414, and 3469
  as specified in document 23/1456r2 LB276 Comment Resolutions for Sensing NDPA frame format
  Move: Ali Raissinia Second: Cheng Chen
  Result: Approved by unanimous consent
  Note：
    Related document 23/1456r2
    SP Result: 14Y, 3N, 10A

## Slide 37
Motion 414
  Move to approve “Rejected” resolutions to the CIDs:
  CID: 3076
  With the following rejection reason: “The commenter has withdrawn the comment”.
  Move: Claudio da Silva Second: Alecsander Eitan
  Result: Approved by unanimous consent
  Note：

## Slide 38
Motion 415
  Move to approve “Rejected” resolutions to the CIDs:
  CID: 3209
  With the following rejection reason: “The commenter has withdrawn the comment”.
  Move: Xiandong Dong Second: Alecsander Eitan
  Result: Approved by unanimous consent
  Note：

## Slide 39
Motion 416
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3153 3154 3187 3190 3258 3261 3308 3427
  as specified in 11-23/1473r2 ‘CRs for SBP part1 in LB 276 ’
  Move: Xiandong Dong Second: Cheng Chen
  Result: Approved by unanimous consent
  Note：
    Related document 23/1473r2
    SP Result: Unanimous consent

## Slide 40
Motions on September Interim
Sept 13 (Wednesday AM 2), 10:30-12:30 Atlanta time

## Slide 41
Motion 417
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3191 3200 3201 3208
  as specified in 11-23/1501r1 ‘CRs for SBP part2 in LB 276 ’
  Move: Xiandong Dong Second: Alecsander Eitan
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1501r1
    SP Result: Unanimous consent

## Slide 42
Motion 418
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3123, 3406, 3407, 3431, 3433, 3434, 3435, 3438 and 3441
  as specified in 11-23/1502r1
  Move: Alecsander Eitan Second: Ali Raissinia
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1502r1
    SP Result: Unanimous consent

## Slide 43
Motion 419
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3056 3083 3096 3138 3143 3146 3147 3152 3170 3171 3173 3174 3175 3176 3185 3186 3206 3214 3216 3217 3219 3220 3253 3315 3426 3540 3541 3542 3544
  as specified in 11-23/1479r5
  Move: Alecsander Eitan Second: Yan Xin
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1479r5
    SP Result: Unanimous consent

## Slide 44
Motions on September Interim
Sept 14 (Thursday AM 1), 08:00-10:00 Atlanta time

## Slide 45
Motion 420
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3169, 3490, 3508, 3065,
  as specified in doc.: 11-23/1475r1
  Move: Pei Zhou Second: Ning Gao
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1475r1
    SP Result: Unanimous consent

## Slide 46
Motion 421
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3026, 3027, 3024, 3028
  as specified in doc.: 11-23/1484r1
  Move: Narengerile Second: Alecsander Eitan
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1484r1
    SP Result: Unanimous consent

## Slide 47
Motion 422
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3532, 3249, 3291
  as specified in doc 11-23/1575r1
  Move: Dongguk Lim Second: Sang Kim
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1575r1
    SP Result: Unanimous consent

## Slide 48
Motion 423
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3269, 3382, 3501, 3502
  as specified in 11-23/1544r2
  Move: Yan Xin Second: Alecsander Eitan
  Result: Approved by unanimous consent
  Note：
    Related document 11-23/1544r2
    SP Result: Unanimous consent

## Slide 49
Motion 425
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3035, 3036, 3072, 3091, 3095, 3250, 3476, 3482, 3483
  as specified in 11-23/1492r2
  Move: Stephan Sand Second:
  Result:
  Note：
    Related document 11-23/1492r2
    SP Result: Unanimous consent

## Slide 50
Motion 426
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3346
  as specified in 11-23/1577r2
  Move: Chaoming Luo Second:
  Result:
  Note：
    Related document 11-23/1577r2
    SP Result: Unanimous consent

## Slide 51
Motion 427
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3306 3504
  as specified in 11-23/1559r2
  Move: Cheng Chen Second:
  Result:
  Note：
    Related document 11-23/1559r2
    SP Result: Unanimous consent

## Slide 52
Motion 428
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CIDs 3353 3408 3409
  as specified in 11-23/1619r0
  Move: Cheng Chen Second:
  Result:
  Note：
    Related document 11-23/1619r0
    SP Result: Unanimous consent

## Slide 53
Backup
Notes: Approved by unanimous consent
Motion Passes (Y, N, A)
Motion Fails (Y, N, A)

## Slide 54
SP Motion xx
  SP (PDT):
  Do you support including the text proposed in the following document into the IEEE 802.11bf draft amendment?
  DCN + title
  Motion (PDT):
  Move to include the text proposed in the following document into the IEEE 802.11bf draft amendment:
  DCN + title
  SP (CR):
  Do you agree to resolve the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft?
  CID, in DCN + title
  Motion (CR):
  Move to approve resolutions to the following CIDs listed in the following document and incorporate the text changes into the latest TGbf draft:
  CID, in DCN + title
Notes: Do you agree to replace the Sensing Measurement Report element with a field?
Note: The content of the field is based on the content of the Sensing Measurement Report element.