## Slide 1: TGbe September Closing Report
Date: 2023-09-14
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 9 sessions during the September interim
  Six Joint sessions, and three MAC/PHY ad-hoc sessions
    Discussed comment resolution documents
    Around 50 % of the comments are now resolved
  Instructed the editor to generate IEEE802.11 TGbe D4.1
    TGbe D4.1 is expected to be available by end of September 2023
Agenda is available in 11-23/1364r13
Motions List is available in 11-23/442r24
Goals for November 2023:
  Hold an ad-hoc in San Diego, California, the week before the plenary
  Complete comment resolution for LB275 comments
  Discuss any technical submissions
CID Distribution (~1130)
~5%
~85%
~10%
PHY
MAC
JOINT

## Slide 3: Teleconference Plan
Sept 25 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 27 (Wednesday) – MAC 10:00-12:00 ET
Oct 04 (Wednesday) - No Conf Calls Holiday
Oct 05 (Thursday) - No Conf Calls Holiday
Oct 09 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 11 (Wednesday) – MAC 10:00-12:00 ET
Oct 18 (Wednesday) – Joint 10:00-12:00 ET
Oct 19 (Thursday) – MAC 10:00-12:00 ET
Oct 23 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 25 (Wednesday) – MAC 10:00-12:00 ET
Nov 01 (Wednesday) – Joint* 10:00-12:00 ET
Nov 02 (Thursday) – MAC 10:00-12:00 ET

## Slide 4: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
Initial SA Ballot Nov 2023
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024