## Slide 1: TGbe November Closing Report
Date: 2023-11-16
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 9 sessions during the September interim
  Four Joint sessions, two MAC/PHY and three MAC ad-hoc sessions
    Discussed comment resolution documents (all comments resolved)
  Instructed the editor to generate IEEE802.11 TGbe D5.0
    TGbe D5.0 is expected to be available by end of November 2023
    Approved a 15-day WG recirculation LB on TGbe D5.0
  Approved IEEE802.11be MDR report (11-23/1371r14)
  Approved report to EC on cond. approval for SA ballot (11-23/2053r2)
    And approved to request the IEEE 802 EC to conditionally approve forwarding PIEEE802.11be to SA ballot
Agenda is available in 11-23/1711r10
Motions List is available in 11-23/442r34
Goals for January 2024:
  Review SA ballot results & eventually start resolving SA ballot comments
CID Distribution (~1130)
~5%
~85%
~10%
PHY
MAC
JOINT

## Slide 3: Teleconference Plan
Estimate 2-3 Joint conf calls (with 10-day advanced notification)

## Slide 4: Updated TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
D5.0 Recirculation LB Nov 2023
Initial SA Ballot Jan 2024 Nov 2023
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024