## Slide 1: TGbn November Closing Report
Date: 2023-11-16
Authors:

## Slide 2: TGbn (Ultra High Reliability)
TGbn had scheduled 5 sessions during the November plenary
  Approved several task group documents
    TGbn selection procedure, TGbn timeline, TGbn functional requirements
  Elected/Appointed Task Group Officers
    3 Vice Chairs, Secretary and Technical Editor
    Approved the creation of 2 ad-hocs (PHY and MAC), each with 3 ad-hoc chairs
  Discussed 15 technical submissions
Agenda is available in 11-23/1713r14
Goals for January 2024:
  Discuss any technical submissions
  Elect chairs for MAC and PHY ad-hoc groups

## Slide 3: Teleconference Plan
Mondays 19:00 to 21:00 ET
  Starting from 27th of November until December 18th 2023 (4 conf calls).
Thursdays 10:00 to 12:00 ET
  Starting from 30th of November until 14th of December 2023 (3 conf calls).

## Slide 4: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028