## Slide 1: 802.11 WG Editor’s Meeting (November 2023)
Date: 2023-11-16
Authors:

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2023-11-14 meeting
Roll Call / Contacts / Reflector
Brief status report
TGbe MDR review
Draft and Amendment alignments
11bb and 11bc publication
11be, 11bf, 11bh, 11bk ordering
Update on various topics:
Clause 6 rewrite, searchable definitions, that/which in style guide, field vs subfield
WG Style Guide for 802.11 draft 09/1034r20
Suggested changes from Rubayet Shafin to 2.3 “is set to”
ANA number spaces

## Slide 4: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Emily Qi – emily.h.qi@intel.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@meta.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbk – Roy Want RoyWant@google.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 5: November 14 roundtable status report
11bc – In publication editing
11bb – published.
11be – Still having fun. 1045 pages for D4.1. Hoping to resolve all comments and go to ballot out of the November session. Align to REVme 4.0.
11bf – LB276 just finished. 545 comments. Working on comment resolution, resolved about 80%. Expect to complete and go to recirc out of the November meeting.
11bh – Still working through comment resolution. Hoping to complete in November.
11bi – Still working on proposed draft text and alignment on certain core requirements. Expect D0.1 out of January meeting session.
11bk –Current draft is D0.8. And expect D1.0 in November.
REVme – Received 606 on initial SA Ballot. So far, 70+ comments are ready for motion. Plan to go SA recirc out of the January meeting.

## Slide 6: TGbe MDR
Updates in https://mentor.ieee.org/802.11/dcn/23/11-23-1371-13-0000-ieee-p802-11be-d4-0-mandatory-draft-review-mdr-report.docx

## Slide 7: Editor Amendment Ordering
Data as of November 2023
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Changes are usually based on MDR readiness.
Amendment Number | Task Group | Page Count | Projected RevCom Date
802.11-2020 Amendment 6 | TGbb | 30 | Published in November 2023
802.11-2020 Amendment 7 | TGbc | 121 | December 2023 ?
REVme | TGm | 5805 | Sep 2024
802.11-2024 Amendment 1 | TGbh | 34 | Sep 2024
802.11-2024 Amendment 2 | TGbe | 1031 | Dec 2024
802.11-2024 Amendment 3 | TGbk | 94 | Dec 2024
802.11-2024 Amendment 4 | TGbf | 220 | Mar 2025

## Slide 8: Clause 6 Re-Write
Changes have been included in REVme D2.0.
Discussion:
11az and 11bd have 802.11-2020 as their baseline and are not affected.
REVme will need to update these to conform to the new Clause 6 style when these are rolled in
Emily/Edward will setup a tiger team to do this.
 Graham prepared a submission for 11az clause 6.
11be has REVme as baseline and will need to conform when it bumps up to REVme/D2.0 as baseline.
Similarly, for 11bf, but should probably wait until 11be has done its update.
11bf/D1.0 will keep REVme/D1.3 as baseline and postpone updates until after initial WG ballot.

## Slide 9: Searchable definitions ( to be discussed in Jan 2024)
Youhan Kim provided an update:
After discussion within the TGme group, the direction we are going with is
Add the full acronym AFTER the colon
Make incremental changes only. E.g. do not delete existing ‘partial’ acronyms within the ‘name’ of the term.
For example,
access point (AP) reachability: [AP reachability] An AP is reachable by a station (STA) if preauthentication messages can be exchanged between the STA and the target AP via the distribution system (DS)
Note that we are not deleting “(AP)” in the ‘name’ of the term (the point #2.a above) even though it seems it should be removed per some of the feedback from the publication editors. This is to avoid having too many changes lumped into this particular effort.
Already rolled into REVme.
===
A comment (from Robert Stacey) on the changes in D4.0 (#6035):
The style used here for providing an acronym for the term being defined (in square brackets after the colon) is inconsistent with the style used in other IEEE SA standards (for example 802.3-2022) and with the style used elsewhere in this standard (e.g. 258.35). It is also inconsistent with the IEEE SA style guide, which states: The abbreviation or acronym should be placed in parentheses when following the full term.
For example, access point (AP) : [AP] An entity that contains one station (STA) a ...
“(AP)” shall not be deleted.

## Slide 10: Discussion: hyphenated terms in uppercase context (from Mark R)
REVme Comment (# 4160): We need to reach consensus on whether hyphenated terms in uppercase context have all initial letters capitalized or only the very first one.
For example, multi-band and multi-link. When we use multi-band or multi-link for an element name, should it be Multi-band /Multi-link element or Multi-Band/Multi-Link element?
Note that the Multi-band element is defined and used in TGme; the Multi-Link element is defined and used in 11be.
Need feedback from the Editor meeting.
11/14/23 meeting note:
The guidance from the Editor meeting is to have all initial letters capitalized.
  For example, Multi-Link element.
The guidance is for future contents. For the existing contents, it is up to TG editors to decide.
The Style guide will be updated for future amendment MDR .

## Slide 11: Style guide update (to be discussed in Jan 2024) (from Rubayet Shafin)
2.3 “Is set to”
The verb “set” should only be used when describing how a field obtains a value, e.g. “The Measurement Duration field is set to the preferred or mandatory duration of the requested measurement, expressed in units of TUs.”
Where the value of the field is read or referenced, (e.g., in the context of a condition), “is set to” shall not be used.
When used for explaining a causation/rationale for setting a value in a particular way, the usage of “set to” is appropriate. For example, “The <xyz> is set to 1 to indicate that…”.
Note that when a field value is tested in order to construct another field value, “equal to” is used for the test, and “set to” for the constructed field. When the sentence is followed by an alternative case (e.g., using “Otherwise”), “set to” is used for the value for the alternative case. “If the <xyz> field is equal to 0, the <abc> field shall be set to 1. Otherwise, the <abc> field shall be set to 0”

## Slide 12: That/which in style guide (done, this slide will be removed)
Joseph Levy brought up an issue with clause 2.8.1 (Which/that) in the style guide: https://mentor.ieee.org/802.11/dcn/23/11-23-0090-00-0000-discussion-on-the-use-of-that-and-which.pptx
There was some discussion on whether “that” identifies normative and “which” identifies informative. This is a not the case.
The group discussed this and the thinking is to include the text from the IEEE SA style guide and then add some examples.

## Slide 13: Use of field and subfield
Emily brought up the use of field or subfield as a topic with Extended Capabilities field as an example
Some of the bits in this field are referred to as “fields” while others are referred to as “subfields”
We decided that
Within a particular context, the term used should be consistent. In this case, since the majority use “field” the uses of “subfield” should be changed to “field”
In future, we should not use “subfield”
We will discuss style guide updates by email –Robert to update.

## Slide 14: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be | bf | bh | bk |  |  |  | 
bc | Y | 7.0 | 8.0 | 7.0 |  |  |  |  |  |  | FrameMaker 2020 | No | Carol Ansley | 14-Mar
me | Y |  |  |  |  | 4.1 |  |  |  |  | FrameMaker 2020 | No | Emily Qi, Edward Au | 16-Nov
be | N |  |  |  |  | 3.0 | 4.1 |  |  |  | FrameMaker (old) | No | Edward Au | 16-Nov
bf | N |  |  |  |  | 3.0 | 3.2 | 2.1 |  |  | FrameMaker 2020 | No | Claudio da Silva | 16-Nov
bh | Y |  |  | 7.0 | 7.0 |  |  |  | 1.0 |  | FrameMaker | No | Carol Ansley | 16-Nov
bk | N |  |  |  |  | 3.0 | 3.0 | 1.0 | 1.0 | 0.8 | Word | No | Roy Want | 16-Nov
September 2023
Changes from last report shown in red.

## Slide 15: ANA managed number space
Protocol Version subfield: 9.2.4.1.2
Frame types and subtypes: 9.2.4.1.3, Tables 9-1 and 9-2
Element ID and Element ID extension: Table 9-128
Capability Information field: 9.4.1.4
Extended Capabilities: 9.4.2.25, Table 9-190
Reason codes: 9.4.1.7, Table 9-77
Status codes: 9.4.1.9, Table 9-78
Action frame categories: 9.4.1.11, Table 9-79
Authentication algorithm: 9.4.1.1
RSNE: 9.4.2.23
Cypher suites: Table 9-186
AKM suites: Table 9-188
RSN Capabilities: Figure 9-345
RSNXE Capabilities: 9.4.2.240, Table 9-365
ANQP-element (Info ID): 9.4.5.1, Table 9-412
Neighbor Report subelements: 9.4.2.35, Table 9-210
FTE subelements: 9.4.2.46, Table 9-219
Public Action frames: 9.6.7.1, Table 9-450
WMN-Notification Types: 9.6.13.29, Table 9-516
Mesh Configuration Active Path: 9.4.2.96.2, Table 9-277
TLV encodings: 9.4.4
Operating classes: Annex E
global, USA, Europe, Japan
MIB objects: Annex C
ieee802dot11, dot11smt, dot11phy, dot11mac, dot11StationConfigEntry, dot11OperationEntry, dot11Compliances, dot11Groups

## Slide 16: Backup

## Slide 17: 802.11 Style Guide
See 11-09-1034-20-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised.
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice
We may revisit numbering of MAC addresses and their form of expression

## Slide 18: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 19: Publication process
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed