## Slide 1: EC report for sending P802.11-2020/Cor2 to SA ballot
Date: 2024-01-08
Authors:

## Slide 2: Abstract
This document contains the P802.11-2020 COR2 materials re: SA Ballot initiation and results.
R2: adds SA ballot results and motion to forward to RevCom, see slides 6, 8 and 9

## Slide 3: WG ballot series details
P802.11-2020 Cor2 Ballot Series | LB278 (D1.0)
Approve | 272
Disapprove | 1
Abstain - Lack of expertise | 25
Invalid (disapprove w/o comment) | 0
Invalid abstain - Lack of time | 2
In valid abstain – Other | 1
Approval percentage (>75%) | 99.63%
Disapproval percentage | 0.37%
Abstain percentage (<30%) | 4.67%
Pool = Voters - Ex-officio | 535
Return rate (>50%) | 56.16%
Ballot duration (days) | 30
Ballot open | 25-Sep-23
Ballot close | 25-Oct-23

## Slide 4: LB 278 comments
1 comment received from the single disapprove voter
CID | Commenter | Page | Comment | Proposed Change | Resn Status | Resolution
1 | Mark RISON | 1.39 | It's not an element, it's an ANQP-element, and we don't have multiple names for them either, it's just the "EBCS ANQP-element". Similarly the field is "Info ID" not "Information Identifier (ID)". And it's obvious it's a number and we didn't use "Number" for Cor 1 (but we did refer to the amendment being corrected). | Change the title of the corrigendum to: Correct IEEE 802.11bc Assignment of Info ID for EBCS ANQP-element | J | REJECTED The comment refers to the title of the corrigendum. The title is defined in the PAR and thus out of scope.

## Slide 5: IEEE SA Mandatory Editorial Coordination
802.11 Mandatory draft review (MDR) not needed
Single page of technical content
Prepared by WG editor familiar with editorial requirements
MEC review did not find any issues

## Slide 6: P802.11-2020/Cor2 Timeline
 | Open | Close
Initial WG ballot (D1.0) | Sept 25, 2023 | Oct 25, 2023
EC Approval for SA Ballot | Nov 17, 2023 | 
Initial SA Ballot (D1.0); 100% approval 0 comments | Nov 20, 2023 Nov 28, 2023 Actual | Dec 20, 2023 (30 days) Dec 28, 2023 Actual
EC to RevCom (pre-post to meet 19 Dec 2023 deadline) | Jan 9, 2024 | 
RevCom/SASB | Jan 30, 2024/Feb 2024 | 

## Slide 7: EC motion: P802.11-2020/Cor 2 D1.0 to SA Ballot
2023 Nov Motion
  Approve sending IEEE P802.11-2020/Cor2/D1.0 to SA Ballot
  See https://mentor.ieee.org/802.11/dcn/23/11-23-1959-01-0000-ec-report-p802-11-2020-cor2-to-sa-ballot.pptx for supporting documentation
  Moved: Dorothy Stanley
  Seconded: Jon Rosdahl
  WG11 report to EC: (Y/N/A) 117/0/13
  WG11 to SA ballot: (Y/N/A) 111/0/10
  WG11 PAR re-affirm: (Y/N/A) 116/0/9

## Slide 8: SA Ballot Result Summary: P802.11-2020/Cor 2 D1.0

## Slide 9: EC motion: P802.11-2020/Cor 2 D1.0 to RevCom
Motion
  Approve sending IEEE P802.11-2020/Cor2/D1.0 to SA Ballot
  SA Ballot result: 101-0-0 Y/N/A, 0 comments See https://mentor.ieee.org/802.11/dcn/23/11-23-1959-02-0000-ec-report-p802-11-2020-cor2-to-sa-ballot.pptx
  Moved: Stanley
  Seconded: Rosdahl