## Slide 1: P802.11be Report to EC on Conditional Approval to SA Ballot
Date: 2023-11-17
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P80211be to SA Ballot.
This document was approved during the plenary session of the 802.11 working group on 17th November 2023
  Passed in the Working Group: 123 – Yes; 0 – No; 5 – Abstain.

## Slide 3: Status Summary
80211be completed one comment collection and 3 WG Letter Ballots.
The ballot results on Draft 3.0 achieved > 75% needed for an approved draft
12900+ comments received on drafts 0.1 to 4.0.

## Slide 4: 802.11 WG Letter Ballot Results
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
266 | 07 July 2022 | Technical Letter Ballot for D2.0 | Technical | 512 | 366 | 71 | 11 | 2 | 228 | 127 | 64
271 | 02 March 2023 | Technical Letter Ballot for D3.0 | Technical | 491 | 384 | 78 | 6 | 1 | 302 | 76 | 80
275 | 13 August 2023 | First Recirculation Ballot for D4.0 | Recirculation | 491 | 408 | 83 | 4 | 1 | 364 | 40 | 90
275.1 |  | LB 275 Post-Ballot vote change |  |  |  |  |  |  | +26 | -26 | 97

## Slide 5: 802.11 WG Letter Ballot Comments
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
266 | 07 July 2022 | Technical Letter Ballot for D2.0 | 4120 (3323 T, 706 E, 91 G)
271 | 02 March 2023 | Technical Letter Ballot for D3.0 | 3343 (2315 T, 929 E, 99 G)
275 | 13 August 2023 | First Recirculation Ballot for D4.0 | 1128 (797 T, 272 E, 59 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter | LB266 | LB271 | LB275 | Total
Henry Ptasinski |  |  | 2 | 2
Ryuichi Hirata |  |  | 2 | 2
Yusuke Tanaka |  |  | 1 | 1
Mark Hamilton |  | 2 | 2 | 4
Massinissa Lalam |  |  | 1 | 1
Dan Harkins |  |  | 1 | 1
Arik Klein |  |  | 3 | 3
Qi Wang |  |  | 2 | 2
Brian Hart |  |  | 14 | 14
Joseph Levy |  |  | 3 | 3
Carlos H Aldana |  |  | 1 | 
Mark Rison |  | 431 |  | 431
Sanghyun Kim |  |  | 5 | 5
Sidharth Thakur |  | 1 |  | 1
Total |  | 434 | 37 | 470

## Slide 7: Unsatisfied Technical Comments – Topics
Henry Ptasinski – BSS transition for multi-link device (MLD)
Ryuichi Hirata – Dynamic fragmentation for MLD
Yusuke Tanaka – Dynamic fragmentation for MLD
Mark Hamilton – MIB variables, Non-MLD to MLD transition
Massinissa Lalam – MIB variables
Dan Harkins – SAE entity definition
Arik Klein – MIB variables, AP removal timer
Qi Wang – enhanced multi-link single radio (eMLSR)
Brian Hart – Various topics
Joseph Levy* – Authenticator address for MLD, BSS transition for MLD, group addressed delivery for MLD
Carlos Aldana* – Uplink signaling
Mark Rison* – Various topics
Sanghyun Kim* – Multi Link Traffic Indication, TID to link mapping, TWT negotiation,
Sidharth Thakur* – eMLSR
* Did not receive response regarding the list of unsatisfied comments.

## Slide 8: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.

## Slide 9: TGbe Timeline
 | Open | Close
Third Recirculation Ballot (D5.0) | November 2023 | December 2023
Teleconference to review result of recirculation ballot | December 2023 | 
Initial SA Ballot (D5.0) | January 2024 | February 2024
Second SA Ballot Recirculation (D6.0) | June 2024 | June 2024
Third SA Ballot Recirculation (D7.0) | August 2024 | August 2024
EC approval to RevCom | September 2024 | 
RevCom and Standards Board | December 2024 | 

## Slide 10: References
https://mentor.ieee.org/802.11/dcn/23/11-23-1375-25-00be-ieee-802-11be-lb275-comments.xlsx
https://mentor.ieee.org/802.11/dcn/23/11-23-0272-36-00be-ieee-802-11be-lb271-comments.xlsx
https://mentor.ieee.org/802.11/dcn/22/11-22-0971-53-00be-ieee-802-11be-lb266-comments.xlsx
https://mentor.ieee.org/802.11/dcn/21/11-21-1018-64-00be-ieee-802-11be-cc36-comments.xlsx