## Slide 1: 802REVc Status Nov 2023 Update
Date: 2023-11-15
Authors:

## Slide 2: Abstract
This document provides a summary of discussions and decision during the 802.11 ARC meetings and the 802.1 802REVc meetings related to comment resolution and technical discussions related to P802REVc.
This document intended to be a status report for the 802.11 WG and the 802.11 ARC SC.

## Slide 3: IEEE Std 802-REVc Overview
PAR was approved on 24 March 2022 to create: 802-REVc - “Standard for Local and Metropolitan Area Networks: Overview and Architecture” A maintenance roll up of the outstanding amendments of IEEE std 802-2014 – 802.c, 802d, 802f
  Assigned to 802.1 Maintenance – Paul Congdon Maintenance TG Chair, Glenn Parsons 802.1 Chair
  Status/documents/comments are available: https://1.ieee802.org/maintenance/802-revc/
  Files available: https://www.ieee802.org/1/files/private/802-REVc-drafts/ (members only, .11 members)
  Editor: James Gilb
Draft Status Overview:
  WG ballot on D1.1 completed, 76 comments received, all comments resolved – this meeting (includes “roll in” of IEEE Std 802f, RevCom approved, planned publication 30 Nov 2023)
  Planned next steps:
    Editor to create draft D1.2 (~ two weeks), aligned with published 802f.
    802.1 WG ballot on D1.2 recirc, planned to start early December and close 20 days later.
    Ad Hoc virtual meeting on EPD/LPD issues/drafting – Dec 12, 19 11:00 EST (TBC)
  Goal: To RevCom – Jul 2024 – Publish Dec 2024

## Slide 4: IEEE Std 802-REVc Details
802.11 ARC SC met on 13 Nov PM3 and reviewed the current draft, D1.2
    D1.2: P802-REVc-d1.2-pre0.pdf (members only)
    D1.2 redline: P802-REVc-d1.2-pre0CMP.pdf (members only)
  The update to Appendix B2 to include GLK was agreed by consensus
  General comments on proposed changes in D1.2 were generated, see 11-18/1612
802 - 802REVc meeting 15 Nov AM1
  Reviewed all D1.1 comment resolutions and updated draft text (D1.2)
  Confirmed that changes to Appendix B.2 were acceptable.
  Discussed the ARC comments and updated the resolutions/text when agreed.
  Discussed LPD/EPD issues and agreed the way forward: recirc and ad hoc meetings

## Slide 5: 802.11 Next Steps
An announcement of the opening of the recirculation 802.1 WG ballot for 802REVc D1.2 will be provided to the 802.11 WG and 802.11 ARC SC reflectors.
802.11 WG Chair will open a WG comment collection for members to submit comments on 802REVc D1.2. The 802.11 WG Chair, who is in the 802.1 WG balloting pool, will submit these comments.
802.11 members may also participate in 802.11 ARC SC virtual meeting(s) (TBA) to discuss/generate comments on 802REVc D1.2. Comments generated will be provided to the 802.11 WG Chair for submission.
802.11 members are invited to participate in the Ad Hoc virtual meetings on EPD/LPD 12 and 19 Dec 11:00 EST (TBC)

## Slide 6: References