## Slide 1: TGbk 320MHz Positioning Nov. Meeting Closing Report
Date: 2023-11-16
Authors:

## Slide 2: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 Nov. 2023 interim meeting.

## Slide 3: Nov. Meeting Progress and Targets Towards the Jan. Meeting
Work completed this week:
  Reviewed and approved draft text proposals on static puncturing options and its signaling, negotiation and session modification.
  TG approval followed by WG approval to go to Initial WG ballot.
  11bf/11bk switch order of publication to enable use of 11bk waveforms for sensing applications.
Work expected towards Jan. meeting:
  Generation of P802.11bk D1.0
  Initial WG ballot execution.
  Review WG ballot result and Comment assignment.
Jonathan Segev, Intel corporation

## Slide 4: TGbk Projected Timelines
Jonathan Segev, Intel corporation
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
WG
Recirc 05/23
Initial SA
07/23
Final SA

## Slide 5: Scheduled TGbk telecons
  Tue. Dec. 5th 10:00am PT / 13:00 ET**
  Tue. Jan. 9th 10:00am PT / 13:00 ET**
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.