## Slide 1: IEEE 802.11 Nov 2023 Plenary AMP SG Closing Report
Chair: Bo Sun (Sanechips)
Vice Chair: Steve Shellhammer (Qualcomm)
Secretary : Hao Wang (Tencent)

## Slide 2: AMP SG’s Progress during this week
4 AMP SG meetings were planned but AMP SG adjourned after 3rd meeting since all work was done for the week.
3 technical submissions were presented and discussed to assist PAR/CSD document development.
AMP PAR/CSD documents were updated based on discussion consensus.
The AMP SG approved an AMP PAR doc (11-23/1006r4) and an AMP CSD draft (11-23/1212r2) for WG motion to be submitted to 802 EC for pre-view.
AMP SG agenda for this week is as below:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1723-04-0amp-amp-sg-meeting-agenda-for-nov-plenary-2023.pptx
Goal of future AMP SG work:
  PAR/CSD development and tech contribution discussion.

## Slide 3: SG Motion #1: AMP PAR
Believing that the PAR contained in the document referenced below meets IEEE-SA guidelines,
Request that the PAR contained in 11-23/1006r4 <https://mentor.ieee.org/802.11/dcn/23/11-23-1006-04-0amp-ieee-802-11-amp-sg-proposed-par.docx> be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval to submit to NesCom.
Moved by Bo Sun on behalf of AMP SG
AMP SG Vote:
Moved: Rakesh Taori
Seconded: Bin Tian
Result: 82 Y/20 N/5 A

## Slide 4: SG Motion #2: AMP CSD
Believing that the CSD contained in the document referenced below meets IEEE 802 guidelines,
Request that the CSD contained in 11-23/1212r2 <https://mentor.ieee.org/802.11/dcn/23/11-23-1212-02-0amp-ieee-802-11-amp-sg-proposed-csd.docx> be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval.
Moved by Bo Sun on behalf of AMP SG
AMP SG Vote:
Moved: Bin Tian
Seconded: Rakesh Taori
Result: 82 Y/9 N/11 A

## Slide 5: AMP SG Timeline Update and Teleconference Plan
AMP SG teleconference plan after Nov 802 plenary session:
  Dec 5th, 9:00am, ET; 2 hours, webex
  Dec 19th, 9:00am, ET; 2 hours, webex
May 2023
Jul 2023
Sep 2023
Nov 2023
Jan 2024
SG Kick-off
PAR/CSD draft
PAR/CSD development
PAR/CSD development
May 2024
TG kickoff
Mar 2024
Comments reply and potential update
WG approve PAR/CSD submitted to EC for review
WG approve PAR/CSD submitted to EC for review
Comments reply and potential update
EC meeting
EC meeting