## Slide 1: TGbk 320MHz Positioning Jan. Meeting Closing Report
Date: 2024-01-18
Authors:

## Slide 2: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 Jan. 2023 interim meeting.

## Slide 3: Jan. Meeting Progress and Targets Towards the March Meeting
Work completed during this meeting:
  Reviewed, assigned and resolved CIDs from LB279.
  Roughly 2/3 of the General and Technical CIDs assigned.
  Resolved 13 comments.
  Reviewed and updated TG timelines.
  Committed to recirculate out of the March meeting.
Work expected towards March meeting:
  Complete editorial comments, generate minor P802.11bk revision.
  Conduct comment resolution.
Jonathan Segev, Intel corporation
Chart: LB279 Comments Totals by type
| Comments totals
Overall | 401
Editorial | 226
Technical | 163
General | 12
Chart: LB279 11bk D1.0
| Approve | Disapprove
Sales | 94.8 | 5.2

## Slide 4: TGbk Projected Timeline
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
Recirc 03/24
Final SA
11bk D2.0
Initial SA
07/24
Final WG ballot 7/24
11bk D3.0
MDR
MDR start
MDR cmp
D4.0
D5.0
Final SA
07/23
SA Recir.
10/24

## Slide 5: Scheduled TGbk telecons
  Tue. Jan. 30th 10:00am PT / 13:00 ET
  Tue. Feb. 6th 10:00am PT / 13:00 ET
  Tue. Feb. 13h 10:00am PT / 13:00 ET ┼
  Tue. Feb. 20th 10:00am PT / 13:00 ET
  Tue. Feb. 27th 10:00am PT / 13:00 ET
  Tue. Mar. 5th 10:00am PT / 13:00 ET ┼
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.