## Slide 1: TGbh Closing Report
Date: 2023-11-16
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
November 2023 Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-23/1719r8
Comment resolution on D1.0 spreadsheet: 11-23/1152r30
Motions: 11-22/0651r31
Completed resolution of all comments on D1.0 LB! (Combination of spreadsheet and Motions 23, 24, 25, 26)
Completed liaison response to WBA with more detailed response to their liaisons to us: 11-21/0703r0, 11-21/1141r0, 11-22/0668r0, 11-22/0653r0. Our response: 11-23/2116r2.
Will bring motions later in today’s agenda for recirc LB, and liaison to WBA with 802.11bh D1.0 attached.

## Slide 4: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) May 2023
  Recirculation LB (D2.0) Nov 2023
  Initial SA Ballot (D3.0) Mar 2024
  Final 802.11 WG approval Jul 2024
  802 EC approval Jul 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference
Tuesday, January 9, 9:30am ET, 2 hours:
January plans
5 slots
Complete comment resolution on D2.0 Recirculation Letter Ballot
Goal to go out with recirculation ballot of D3.0