## Slide 1: TGbe January Closing Report
Date: 2023-01-18
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 1 Joint sessions during the January interim
  Approved minutes from November plenary and teleconference calls in December
  Discussed two technical submissions
Agenda is available in 11-23/2176r2
Goals for March 2024:
  Resolve comments from initial SA ballot
  Discuss any technical contributions

## Slide 3: Teleconference Plan
Feb 07 (Wednesday) – MAC/PHY 10:00-12:00 ET
Feb 14 (Wednesday) – No Conf Call Holiday
Feb 21 (Wednesday) – MAC/PHY 10:00-12:00 ET
Feb 28 (Wednesday) – Joint* 10:00-12:00 ET
Mar 06 (Wednesday) – MAC/PHY 10:00-12:00 ET

## Slide 4: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
D5.0 Recirculation LB Nov 2023
Initial SA Ballot Jan 2024
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024