## Slide 1: P802.11bh Report to EC on Conditional Approval to SA Ballot
Date: 2024-03-12
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P80211TGbh to SA Ballot.
This document was approved during the interim session of the 802.11 working group on 15 March 2024
  Passed in the Working Group: ?? – Yes; ?? – No; ?? – Abstain.

## Slide 3: Status Summary
80211TGbh completed one comment collection and 3 WG Letter Ballots.
The ballot results on Draft 3.0 achieved > 75% needed for an approved draft
667 comments were received on drafts 1.0, 2.0 and 3.0.

## Slide 4: 802.11 WG Letter Ballot Results
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
274 | 1 July 2023 | Technical Letter Ballot for D1.0 | Technical | 527 | 329 | 62 | 52 | 10 | 247 | 22 | 92
282 | 5 January 2024 | First Recirculation Ballot for D2.0 | Recirculation | 527 | 401 | 76 | 52 | 10 | 322 | 19 | 94
283 | 24 February 2024 | Second Recirculation Ballot for D3.0 | Recirculation | 527 | 412 | 78 | 55 | 10 | 341 | 8 | 97.7
 |  | Post Ballot Update |  | 527 | 412 | 78 | 55 | 10 | 346 | 3 | 99.1
Five voters changed to yes, post-ballot: Liwen Chu, Mark Hamilton, James Yee, Yongho Seok, Xiangxin Gu

## Slide 5: 802.11 WG Letter Ballot Comments
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
274 | 1 July 2023 | Technical Letter Ballot for D1.0 | 294 (181 T, 96 E, 17 G)
282 | 5 January 2024 | First Recirculation Ballot for D2.0 | 284 (141 T, 135 E, 8 G)
283 | 24 February 2024 | Second Recirculation Ballot for D3.0 | 89 (38 T, 51 E, 0 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter | LB274 | LB282 | LB283 | Total
Daniel Harkins |  | 3 |  | 3
Henry Ptasinksi |  | 1 |  | 1
Mark Rison |  | 4 |  | 4
Total | 0 | 8 | 0 | 8

## Slide 7: Unsatisfied Technical Comments – Topics
Daniel Harkins – Provide Device ID at Association (for non-FILS)
Mark RISON – Various topics
Henry Ptasinski – Terminology: “device identification”

## Slide 8: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.

## Slide 9: TGbh Timeline
 | Open | Close
Third Recirculation Ballot (D4.0) | March 2024 | April 2024
Initial SA Ballot (D4.0) | April 2024 | May 2024
Second SA Ballot Recirculation (D5.0) | May 2024 | June 2024
EC approval to RevCom | July 2024 | 
RevCom and Standards Board | September 2024 | 

## Slide 10: References