## Slide 1: TGbh Closing Report
Date: 2024-01-18
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
January 2024 Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-23/2124r3
Motions: 11-22/0651r33
Completed resolution of all comments on D2.0 LB!
Comment resolution on D2.0 spreadsheet: 11-24/0040r9
  (Not updated, yet, for Thursday’s meetings)
Will bring motions later in today’s agenda for recirc LB on D3.0

## Slide 4: Timeline
PAR approved Feb 2021
First TG meeting Mar 2021
D0.2 CC May 2022
Initial WG Letter Ballot (D1.0) May 2023
Recirculation LB (D2.0) Nov 2023
SA ballot pool open Jan 2024 (closes Feb15)
Recirculation LB (D3.0) Jan 2024
Initial SA Ballot (D3.0) Mar 2024
Final 802.11 WG approval Jul 2024
802 EC approval Jul 2024
RevCom and SASB approval Sep 2024

## Slide 5: Teleconference
Tuesday, February 13, 9:30am ET, 2 hours
March plans
2 slots
Complete WG LB process on D3.0
Start SA ballot process