## Slide 1: WG11 Opening Report Snapshot Slides March 2024
Date: 2024-03-10
Authors:

## Slide 2: Abstract
Editors Meeting ANA ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGme (Maintenance) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) TGbh (Random and Changing MAC Addresses) TGbi (Enhanced Data Privacy) TGbk (320 MHz Positioning) TGbn (Ultra High Reliability) AMP SG (Ambient power IoT devices) IMMW SG (Integrated mmWave) AIML TIG (AI and ML) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the March 2024 session:

## Slide 3: Editors meeting: Agenda
Roll Call / Contacts / Reflector
Brief status report
Draft and Amendment alignments
  11bc publication and 11be, 11bf, 11bh, 11bk ordering
11bf and 11bh MDR/MEC
ANA number spaces

## Slide 4: ANA Status
The latest database is 11-11/0270r71 (March 2024)
Changes since January 2024:
  TGbh and TGbf (related to MDRs)
  REVme
  Create KDE Selector Data Type resource
Pending changes (10 day review):
  Some of the recent allocations related to MDRs are still under review

## Slide 5: ARC (Architecture) – March 2024
    Will have two meetings this week: Thursday AM1; Thursday PM1
    Agenda is here: 11-24/0263r1, topics:
    IEEE Std 802 revision project update
      Replace EPD/LPD terminology
    Annex G: Discussion of way forward
    Liaison from WBA on QoS, and L4S
    Any other topics (especially from next slide)?

## Slide 6: ARC (Architecture) – March 2024
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      802.11’s “Portal”, and mapping to/usage of IEEE Std 802 terminology
      Access Domains: “802 Access Domains”?
      What if we make the DS a bridge (small ‘b’)?
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 7: Coex SC (Coexistence) – March 2024
Work since January:
Joint telco with 802.15.4: Discussion of 802.15.4 CCA modes – to be continued in March
This week:
Tutorial on: Automated Frequency Coordination (AFC) (Mon 7.45pm)
Meeting slot(s) 802.11 Coex SC:
  Tuesday 13:30 – 15:30h (PM 1)
    Preparing for TUE EVE joint session
    Discussion of submissions (see next slide)
  Wednesday 10:30 – 12:30h (AM2)
    Discussion of submissions (see next slide)
Joint 802.11 Coex SC & 802.15.4ab:
  Tuesday 19.30 – 21.30h (EVE)

## Slide 8: Coex SC (Coexistence) – March 2024 (cont.)
Agenda items / discussion topics
Bluetooth SIG July Update
ETSI BRAN Update
Revising ETSI EN 303 687
Follow-up to IEEE 802.11-24/0055r0 Puncturing for Coexistence
Improving performance of LBT-enabled NB in UNII-3 band
802.15.4 CCA Mode Discussion
Agenda: 11-24/0265

## Slide 9: PAR Review SC – Snapshot slide Chair: Jon Rosdahl
Mar 10-15, 2024, Denver, CO, USA
802.1ASeb - Amendment: Optional Use of Announce , PAR and CSD
802.3dm - Amendment: Asymmetrical Electrical Automotive Ethernet, PAR and CSD
802.11bf - Amendment: Enhancements for Wireless Local Area Network (WLAN) Sensing, PAR modification
802.11bp - Amendment: Enhancements for Ambient Power Communication (AMP), PAR and CSD
Will Review the first 2 PARs on Monday 13:30-15:30 and post feedback to 802 EC Reflector.
Feedback to be reviewed on Thursday, 10:30-12:30 ET
See doc.: IEEE 802.11-24-0253 for Agenda/Feedback tracking.

## Slide 10: 802.11 WNG – March 2024
Announcements
Approval of Previous meeting minutes
  Minutes from November (no meeting in January):
    https://mentor.ieee.org/802.11/dcn/23/11-23-2086-00-0wng-wng-meeting-minutes-2023-november-honolulu-meeting.docx
Presentations
  “Wi-Fi AFC Spectrum Sharing for Radio Astronomy,” Kevin Gifford, Stefan Tschimben, Mark Lofquist (University of Colorado – Boulder)
  “Modeling and Generation of Realistic Network Activity,” Stefan Tschimben, Isabella Bates (University of Colorado – Boulder)
  “WLAN for High-Mobility Users,” Azin Neishaboori (General Motors)
  “Data offload using WLAN in connected vehicle case,“ Jing Ma (Toyota Motor Corporation)
Plans for May 2024
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-24/0234r0
12 March 2024, 0800-1000 Mountain Daylight Time

## Slide 11: IEEE 802 JTC1 SC will meet once on Tue, 12 March 2024 @ 4 pm MT
Agenda items (11-24-0175) will include “the usual”:
Review of status of PSDO process
  Review liaisons & notifications of projects to SC 6
  Review status of ballots
Discussion of IPR issues
  Negative LoAs are blocking ratification of some IEEE 802 standards under the PSDO Agreement
  Some movement on the ISO side (but not for IEEE 802.11)

## Slide 12: A large number of IEEE 802 submissions ought to be in the PSDO balloting & publication process - but
IPR issues
  In 60-day ballot
    IEEE 802.3-2022
  Passed 60-day ballot (resolutions req)
    802.11ax
    IEEE 802.15.9
  Failed 60-day ballot
    802.11ay
  Waiting for ballot
    Many
  Waiting for FDIS
    IEEE 802.1Q
    IEEE 802.1Qcz
    IEEE 802.1AEdk
    IEEE 802.15.4
  In FDIS
    Nothing
  Passed FDIS ballot (resolutions req)
    Nothing
  Waiting for publication
    Nothing
  Published
  Waiting for 60-day ballot
    802.11ba
    802.15.4w
    802.15.4z
    802.15.4aa
    802.15.3d
    802.15.3e
    802.15.3f
    802.15.3-2023
    802.15.4y-2021

## Slide 13: IEEE 802 has 151 standards in or through the PSDO pipeline
WG | Completed | In-process
802.1 | 50 | 13
802.3 | 32 | 8
802.11 | 13 | 14
802.15 | 3 | 14
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 102 | 49

## Slide 14: TGme (Maintenance) Summary
Status:
  SA Ballot Recirculation completed on March 5
  Result: 95 – Approve; 18 – Disapprove; 3 – Abstain.
  240 comments received. 174 – Technical; 60 – Editorial; 6 – General.
Objectives:
  Begin comment resolution on the SA Ballot recirculation – Target SA Ballot recirculation for May
Meetings:
  Monday March 11, 4-6pm ET
  Tuesday March 12, 10:30am-12:30pm ET
  Tuesday March 12, 4-6pm ET
  Wednesday March 13, 8-10am ET
  Wednesday March 13, 4-6pm ET
  Thursday March 14, 4-6pm ET

## Slide 15: TGbe (Extremely High Throughput)
Since the January interim
  Delivered IEEE802.11be D5.0, and a D5.01
    Latter one is aligned with REVme D5.0
    Both drafts are available in the members area
  Completed the initial SA ballot on TGbe D5.0
    Approval rate of ~82% with a total of 415 comments
      Includes 4 comments from the SA Public Review process
  Held 4 telcos between February and March (11-24/0206r9)
    Resolved ~30% of the SA comments (11-24/0254r3)
Targets for March plenary
  Approve meeting minutes for January interim and telcos
  Continue comment resolution and any other tech. submissions
Agenda is available in 11-24/0237r2
  Schedule is provided in the next slide
CID Distribution (415)
~5%
~90%
~5%
MAC
JOINT
PHY

## Slide 16: TGbe March F2F Schedule
 | Monday | Tuesday | Wednesday | Thursday
AM 1 | TGbe [MAC] |  |  | TGbe [PHY/MAC]
AM 2 |  |  |  | 
PM 1 | TGbe |  |  | TGbe
PM 2 |  |  |  | 
EVE |  | TGbe [MAC] |  | 

## Slide 17: TGbf (WLAN Sensing)– March 2024
Progress since January 2024 session
  4 teleconference calls were held
  Comment resolution for D3.0 (LB281)
    89.9351 % of all LB281 comments are now resolved or marked as “ready for motion”
    (277 /308, Please refer to the figure)
Goals for March 2024 session
  7 slots scheduled for TGbf
  Continue to resolve the Comment and developing the Draft (Requested 2 calls per week)
  Approve some TGbf motions:
    Approve IEEE802.11bf MDR report
    Approve report to EC on conditional approval for SA ballot
    PAR/CSD/CAD Re-affirmation
    Request conditional approval to go to IEEE SA ballot
    TGbf Recirculation LB (D4.0)
Chart: P802.11bf D3.0 CR Status
| Technical | General | Editorial
Received | 153 | 15 | 140
Resolved | 124 | 13 | 140

## Slide 18: TGbf Timeline
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022  April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022 Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023  July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Conditional EC Approval–SA Ballot Mar 2024
  Recirculation LB (D4.0) July 2023 à Jan 2024à Apr 2024
  SA Ballot pool formation Apr 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024à May 2024
  1st SA Ballot Recirculation (D5.0) Sep 2024
  2nd SA Ballot Recirculation (D6.0) Jan 2025
  3rd SA Ballot Recirculation (D7.0) Mar 2025
  Final 802.11 WG approval July 2024à Jan 2025à Mar 2025
  802 EC approval July 2024à Jan 2025à Mar 2025
  RevCom and SASB approval Sep 2024à Mar 2025à Jun 2025
PAR modification approved by the WG Nov 2023
802EC approval Mar 2024
NesCom/SASB approval Mar 2024

## Slide 19
F2F meeting
  March Plenary 2024, Confirmed:
 | Denver | Beijing | Central Europe | Israel | Eastern | Pacific
AM1 | 08:00-10:00 | 22:00-00:00 | 15:00-17:00 | 16:00-18:00 | 09:00-11:00 | 07:00-09:00
AM2 | 10:30-12:30 | 00:30-02:30 | 17:30-19:30 | 18:30-20:30 | 11:30-13:30 | 09:30-11:30
PM1 | 13:30-15:30 | 03:30-05:30 | 20:30-22:30 | 21:30-23:30 | 14:30-16:30 | 12:30-14:30
PM2 | 16:00-18:00 | 06:00-08:00 | 23:00-01:00 | 00:00-02:00 | 17:00-19:00 | 15:00-17:00
EVE | 19:30-21:30 | 09:30-11:30 | 02:30-04:30 | 03:30-05:30 | 20:30-22:30 | 18:30-20:30
10 Mar 2024 - Daylight Saving Time Starts
Sunday, 10 March 2024, 02:00:00 clocks are turned forward 1 hour to Sunday, 10 March 2024, 03:00:00 local daylight time instead.
 | Monday | Tuesday | Wednesday | Thursday
AM 1 | TGbf | TGbf |  | 
AM 2 | Opening |  | TGbf | TGbf
PM 1 |  |  | Mid week | 
PM 2 | TGbf | TGbf | TGbf | 
EVE |  |  |  | 

## Slide 20
Teleconference Times (plan after March Plenary)
  To be Confirmed:
    April 9 (Tuesday) 10：00 - 12:00 ET
    April 25 (Thursday) 23：00 - 01:00 ET
    May 7 (Tuesday) 10：00 - 12:00 ET

## Slide 21: TGbh (Random and Changing MAC Addresses) – Mar 2024
    Status: WG Recirc Letter Ballot held on D3.0
    WG LB 283 passed: 97.7% approval. 89 comments received
    Will have two meetings this session: Tuesday, 13:30-15:30; Thursday 10:30-12:30
    Agenda goals (agenda is in 11-24/0262r1):
    Complete comment Resolution on D3.0 LB 283
    Approve recirculation on D4.0
    Conditional approval for Initial SA ballot starting in April

## Slide 22: IEEE 802.11 TGbi – March 2024
TGbi is still working to get a first draft together covering client-centric (CPE) features for comment collection.
We will prioritize text submissions during this plenary and hope to have a D0.1 draft coming out of this session.
TGbi has 5 sessions in the March Plenary.
      Monday AM1
      Tuesday AM2
      Tuesday PM2
      Wednesday PM2
      Thursday AM1
The agenda is available as 802.11-24/270/r0.

## Slide 23: TGbk 320MHz Positioning
TG is charted to extend the Fine Timing Measurement (FTM) procedure to the 320MHz 802.11be waveforms and channelization.
Initial WG ballot coming out of the Nov. meeting, results:
  94.8% approval
  Comments received: T/G/E 163/12/226
Chart: LB279 11bk D1.0
| Approve | Disapprove
Sales | 94.8 | 5.2
Chart: LB279 Comments Totals by type
| Comments totals
Overall | 401
Editorial | 226
Technical | 163
General | 12

## Slide 24: TGbk 320MHz Positioning
Progress since the January meeting:
  Group met for 7 times.
  LB 279 status:
    109 Technical and General CIDs.
    207 Editorial CIDs.
Chart: LB279 Progress
| Technical\General | Editorial | Total
Resolved | 109 | 207 | 316
In process | 8 | 0 | 8
In development | 58 | 19 | 77

## Slide 25: TGbk 320MHz Positioning
Targets for this meeting:
  Complete LB279 comment resolution to the extend possible – 50% likelihood of completion and recirculating out of March.
  Evaluate expected progress and project timelines going forward.
  Generate a new draft.
Chart: LB279 Progress
| Technical\General | Editorial | Total
Resolved | 109 | 207 | 316
In process | 8 | 0 | 8
In development | 58 | 19 | 77

## Slide 26: TGbk 320MHz Positioning
TG scheduled to meet for 5 meeting slots during the IEEE meeting week:
  Mon. March 11th PM1
  Tue. March 12th PM1
  Wed. March 13th PM2
  Thu. March 14th PM1
  Thu. March 14th PM2
  Agenda document is submission: 11-24/219, for latest revision use link.

## Slide 27: TGbn (Ultra High Reliability)
Since the January interim
  Held eight teleconferences between January and March 2024
    During which the group discussed 35 technical submissions
      Preemption, distributed RUs (DRU), Interference Mitigation, Unequal Modulation (UEQM),
      Multi AP coordination (MAP), Non-Primary Channel Access (NPCA), Coexistence,
      Dynamic Subchannel Operation (DSO), Coordinated Spatial Reuse (CSR),
      Control frame protection, etc.
Targets for the March plenary
  Presentation of technical submissions
    ~150 pending submissions
Agenda is available in 11-24/0235r2

## Slide 28: TGbn March F2F Schedule
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  |  | TGbn [PHY/MAC] | 
AM 2 |  | TGbn [PHY/MAC] | TGbn [PHY/MAC] | TGbn [PHY/MAC]
PM 1 |  | TGbn [PHY/MAC] |  | 
PM 2 | TGbn |  |  | TGbn
EVE |  |  |  | 

## Slide 29: Snapshot of AMP SG for Mar 2024 IEEE 802 Plenary
AMP PAR/CSD was approved by 802.11 WG and submitted to EC for pre-view in Nov 2023 session.
2 teleconferences were planned before Mar 2024 session but finally cancelled due to lack of submissions.
5 AMP SG meetings are planned during the IEEE 802 Mar planery session, focusing on proceeding AMP PAR/CSD comments and updating PAR/CSD, and open technical discussion, with meeting agenda included in the latest revision of 11-24/0242:
Mar 12th (Tuesday), 10:30 ~ 12:30, mixed mode
Mar 12th (Tuesday), 19:30 ~ 21:30, mixed mode;
Mar 13th (Wednesday), 8:00 ~ 10:00, mixed mode;
Mar 14th (Thursday), 8:00 ~ 10:00, mixed mode
Mar 14th (Thursday), 13:30 ~ 15:30, mixed mode
Goal for AMP SG meetings in this week: AMP PAR/CSD development and open discussion.

## Slide 30
AMP TIG/SG Timeline Plan
The AMP TIG was formed at the 2022 May session and kicked off during 2022 Jul session
The AMP TIG completed its work in 2023 Mar session and decided to move forward to SG.
The AMP SG was formed in Mar 2023 to develop AMP PAR/CSD.
  The Study Group will investigate MAC and PHY capabilities to enable 802.11 WLAN support of ultra-low complexity and ultra-low power consumption (e.g. less than one milliwatt) devices powered by ambient power source, and reuse existing 802.11 features as much as possible, with a target start of the task group in Jan 2024
The AMP PAR/CSD were approved by WG to submit to EC for pre-view during Nov 2023 session.
May 2023
Jul 2023
Sep 2023
Nov 2023
Jan 2024
SG Kick-off
PAR/CSD draft
PAR/CSD development
PAR/CSD development
May 2024
TG kickoff
Mar 2024
Comments reply and potential update
WG approve PAR/CSD submitted to EC for review
EC Review in Feb
EC meeting
EC meeting

## Slide 31: Snapshot for IMMW SG – Integrated mmWave
Minutes for January meeting:
    https://mentor.ieee.org/802.11/dcn/24/11-24-0143-00-immw-immw-sg-minutes-for-january-interim-meeting.docx
Goal for March meeting
  Continue presentations on the different SG goals
  Get close to finalization on PAR and CSD documents
Schedule:
  Tue. PM2
  Wed. PM2
Agenda:
  11-24/0248

## Slide 32: IEEE 802.11 AIML TIG – March 2024 Artificial Intelligence and Machine Learning
Activities since January 2024:
  One teleconference was held
    Feb 20, 2024
      Minutes 11-24/348r0
  Minutes for January 2024 Panama meeting: 11-24/259r0
March 2024 meeting goals:
  Discussion of scopes of AIML related work in 802.11
  Technical submissions and discussions:
    Additional use cases, technical and technical report presentations

## Slide 33: IEEE 802.11 AIML TIG – March 2024 Artificial Intelligence and Machine Learning
March 2024 Plenary meeting:
  3 slots: operating in MT (Denver Time)
    Monday March 11: PM1
    Tuesday March 12: AM1
    Thursday March 14: PM1
  Agenda: 11-24/199r0

## Slide 34: 802.11 ITU Liaison Ad Hoc (ITU AHG) – March 2024
    Had no meeting since Jan 2024 Interim
    Last meeting during Jan 2024 Interim (January 18, 2024):
      https://mentor.ieee.org/802.11/dcn/23/11-23-2194-00-0itu-itu-ahg-agenda-for-january-2024-interim.pptx
      https://mentor.ieee.org/802.11/dcn/23/11-23-2196-00-0itu-itu-ahg-minutes-for-january-2024-interim.docx
    Have one ITU AHG session during March 2024 Plenary meeting on March 14, 2024, at 16:00 MST
    Agenda (11-24-0280):
      Contributions
        11-24-0481: Proposed modifications to ITU-R M.1450-5 for May 2024 WP5A Meeting
        Any responses to Liaison Statements from ITU-T Study Group 15 (TBD)
          LS84, WLAN management control interface G.wmci for an in-premises network
          LS76, the Home Network Transport (HNT) Standards Overview and Work Plan
      Liaison Document from ITU-T SG 15 on FTTH Workshop
      Plan for contribution for the next Working Party 5A Meeting in May 2024.
    Next Steps:
      Next ITU AHG Meeting after March 2024 session: TBD
      Working Party 5A Next Meeting Dates: Monday 2024-05-13 - Thursday 2024-05-23