## Slide 1: TGbi Closing Report
Date: 2024-03-14
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 5 times during this interim session.
We reviewed text submissions, and worked to harmonize several submissions. We did not get agreement on enough topics to start a Comment Collection yet.
We continue to call for submissions of text that address requirements.
We now plan an initial draft for comment collection in May. If we have sufficient content in a draft earlier, we may send out a draft for comment collection earlier.

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: January 2024 March 2024 May 2024
LB initial: May 2024 July 2024 September 2024
LB re-circ: December 2024
Ballot Pool: January 2025
MDR: January 2025
SA ballot: May 2025
SA re-circ: July 2025
802.11/EC approval: January 2026
RevCom/SASB approval: March 2026

## Slide 4: IEEE 802.11 TGbi
Carol Ansley (Cox)
Upcoming teleconferences will be on Thursdays at 10amET, later calls may shift to Wednesdays to avoid TGbn if needed.
  Mar. 28
  Apr 4, 11, 18, 25
  May 2, 9