## Slide 1: TGbn July Closing Report
Date: 2024-07-18
Authors:

## Slide 2: TGbn (Ultra High Reliability)
TGbn had scheduled 11 sessions during the July plenary
  Discussed around 80 technical submissions, covering a variety of topics:
    UEQM, multi AP, statistics reporting, coexistence, coordinated spatial reuse (CSR), distributed RU (dRU),
    Beamforming, PAPR, MIMO, power save (AP and STA), LDPC, range extension, control frame design,
    Low latency, PPDU design, interference mitigation, preemption, non-primary channel access (NPCA),
    TWT, channel access, roaming, MIMO, coordinated beamforming (CBF), Cr-TWT, etc.
  Consensus reached on UEQM, enhanced long range (ELR), 2x LDPC, CSR, CBF, coexistence and included additional details on dRU, PPDU design, roaming, TWT, etc.
Agenda is available in 11-24/0976r13
Motions are available in 11-24/171r13
Goals for September 2024:
  Discuss technical submissions
  Continue populating the TGbn SFD

## Slide 3: Teleconference Plan
We will continue with our usual pattern:
Twice a week (Monday 19:00-21:00ET, Thursday 10:00-12:00ET),
  With usual alternations between PHY/MAC and Joint
Week after IEEE F2F will be off, and we will account for other eventual holidays.

## Slide 4: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028