## Slide 1: TGbn September Closing Report
Date: 2024-09-12
Authors:

## Slide 2: TGbn (Ultra High Reliability)
TGbn had scheduled 11 sessions during the September interim
  Discussed around 80 technical submissions, covering a variety of topics:
    Unequal modulation (UEQM), multi-AP, coordinated spatial reuse (CSR), distributed RU (dRU),
    Beamforming, power save, enhanced long range (ELR), control frame design, L4S, relay, roaming,
    Preamble and PPDU design, interference mitigation, preemption, Quality of Service (QoS) enhancements,,
    Coordinated beamforming (CBF), coordinated rTWT (CrTWT), coordinated TDMA (C-TDMA), etc.
  Consensus reached on adding new MCSs, interference mitigation, C-TDMA, C-rTWT, AP power save, common framework for AP coordination. Additionally, the group reached consensus on adding additional design details for ELR, dRU, UEQM, roaming, power save, intermediate FCS, etc.
Agenda is available in 11-24/1364r14,
Motions are available in 11-24/0171r15.
Goals for November 2024:
  Discuss technical submissions
  Continue populating the TGbn SFD

## Slide 3: Teleconference Plan
September 16-20 (Monday-Friday) Holiday
September 23 (Monday) – MAC/PHY 19:00-21:00 ET
September 26 (Thursday) – MAC* 10:00-12:00 ET
September 30 (Monday) – MAC* 19:00-21:00 ET
October 03 -07 (Thursday-Monday) Holiday
October 10 (Thursday) – Joint 10:00-12:00 ET
October 14 (Monday) – MAC* 19:00-21:00 ET
October 17 (Thursday) – MAC* 10:00-12:00 ET
October 21 (Monday) – MAC* 19:00-21:00 ET
October 24 (Thursday) – MAC* 10:00-12:00 ET
October 28 (Monday) – MAC* 19:00-21:00 ET
October 31 (Thursday) – Joint 10:00-12:00 ET
September 02-06 (Monday-Friday) Holiday
*May add additional PHY sessions, if pending submissions in the PHY queue and with 10-day advanced notice.

## Slide 4: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028