## Slide 1: IEEE 802.11 Sep 2024 Interim TGbp Closing Report
Chair: Bo Sun (Sanechips)
Elected Vice Chairs: Steve Shellhammer (Qualcomm)
Rakesh Taori (Infineon)
Secretary : Sebastian Max (Ericsson)
Tech Editor: Yinan Qi (OPPO)

## Slide 2: TGbp’s Progress during this week
7 TGbp meetings were planned and held during Sep interim session.
TGbp approved the SFD baseline document included in 11-24/1613r0.
Totally 23 tech contributions were presented and discussed, on functional requirements, PHY/MAC solutions and Wireless Power Transmission.
Lots of technical SPs and Motions for FRD/SFD were approved as captured in last revision of 11-24/1380r7 and 11-24/1322r4, to develop FRD/SFD
The 11bp timeline was revisited without change.
2 teleconferences were arranged after Sep interim session.
TGbp agenda and motion doc the week is as below:
  https://mentor.ieee.org/802.11/dcn/24/11-24-1380-07-00bp-tg-bp-meeting-agenda-for-sep-interim-2024.pptx
  https://mentor.ieee.org/802.11/dcn/24/11-24-1322-04-00bp-tgbp-motion-dock.pptx
Goal of future TGbp work:
  Continue developing FRD and SFD based on consensus
  Open technical discussion

## Slide 3: TGbp Timeline Plan (Subject to change based on development progress)
  PAR approved Mar 2024
  First TG meeting May 2024
  D0.1 (ready for CC) Mar, 2025
  D1.0 Letter Ballot Feb, 2026
  D2.0 LB recirculation Nov, 2026
  Form SA Ballot Pool Mar 1 to Mar 31, 2027
  Initial SA Ballot (D4.0) Aug, 2027
  Final 802.11 WG approval Jan 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 4: TGbp Teleconference Plan
  Oct 15th (Tuesday), 10:00am, ET, 2 hours; Webex
  Nov 5th (Tuesday), 9:00am, ET, 2 hours; Webex