## Slide 1: TGbi Closing Report
Date: 2024-09-13
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 5 times during this interim session.
We reviewed CID resolution submissions and technical submissions on open topics. We achieved consensus on 210 CIDs and ran out of time for additional submissions.
We approved directing our editor to generate a new draft (D0.6) incorporating these resolutions to serve as a new reference for submissions.
We continue to call for submissions of text that address requirements as well as submissions to resolve comments from our comment collection.
We did not change our timeline and continue to target a D1.0 in January 2025.

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: May 2024
LB initial: January 2025
LB re-circ: July 2025
MDR: July 2025
Ballot Pool: September 2025
SA ballot: January 2026
SA re-circ: March 2026
802.11/LMSC approval: May 2026
RevCom/SASB approval: July 2026

## Slide 4: IEEE 802.11 TGbi
Carol Ansley (Cox)
We will have 3 teleconferences beginning October 2.
  Wednesday 10amEDT
  Dates: October 2, 9, 23
We are planning an ad hoc meeting concentrating on comment resolution and text submissions.
The dates are Oct. 28-30. The location is probably Cox Atlanta facilities.