## Slide 1: Enhanced Light Communications Study Group (ELC) November 2024 Closing Report
Date: 2024-11-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 Enhanced Light Communications Study Group closing report for the November 2024 session.

## Slide 3: ELC activities at the November 2024 meeting
  Content
  ELC reviewed the proposed draft Project Authorization Request as well as the Criteria for Standards Development (CSD) documents
  Contributions discussed included:
    Low-Power Enhanced-Range PHY Mode for ELC (doc. 11-24/1926r1)
    Underwater Interoperability and Backwards Compatibility (doc. 11-24/1928r0)
    ELC Support for positioning (doc. 11-24/1956r0)
  The PAR and CSD were agreed.
    Only one topic of contention remains that will be addressed at the January 2025 Interim sessoin
  Meeting agenda and motions are available in doc. 11-24/1675r2.
  Minutes of the meeting are available in doc. 11-24/1948r2.

## Slide 4: ELC SG moving forward
Nov. 2024
  PAR almost completed
  CSD almost completed
Jan. 2025
  Finalize PAR and CSD
  WG approval of the PAR and CSD
Mar. 2025
  802 LMSC approval of the PAR and acceptance of the CSD
  Submit to NesCom
May 2025
  TG start