## Slide 1: TGbi Closing Report
Date: 2025-05-15
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 5 times during this interim session.
We continued working through comment resolutions, motioning 383 comment resolutions, with additional comment resolutions reviewed but not yet motioned.
We will have weekly teleconferences between now and the July plenary meeting.
    Wednesday 10:00-12:00EDT
    Dates: May 28, June 4, 18, 25, July 16, 23

## Slide 3: IEEE 802.11 TGbi
Carol Ansley (Cox)
We are requesting a virtual ad hoc in July to help get through our comment collection.
Where: Virtual!
When: July 7, 8, 9, 10, 4 hours a day
    8amEDT – 12:15pmEDT
What: Comment resolution
Note that we will follow our teleconference practices in these ad hoc sessions with straw polls to gauge support for submissions. We will motion the accumulated comment resolutions in the July Plenary.

## Slide 4: Timeline – Small change
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: May 2024
LB initial: January 2025
LB re-circ: August 2025
MDR: August 2025
Ballot Pool: September 2025
SA ballot: January 2026
SA re-circ: March 2026
802.11/LMSC approval: May 2026
RevCom/SASB approval: July 2026
Because the July plenary ends in August, we can’t start our re-circ until later in August.