## Slide 1: 802.11 WG September 2025 Session Report
Date: 2025-09-18
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2025 closing plenary meeting. Liaison reports (including liaison reports from the opening plenary) are also included.

## Slide 3: Editors September 2025 closing report
Date: 16 September 2025
Authors:
Name | Company | Address | Phone | Email
Edward Au | Huawei Technologies |  |  | edward.ks.au@gmail.com
Carol Ansley | Cox |  |  | Carol.Ansley@cox.com

## Slide 4: Work Completed
Reviewed status from each task group
Reviewed draft development snapshot and amendment ordering
Reviewed ANA managed number spaces, including the following 2 additions:
  9.6.13.20 Table 9-540 Optional subelement IDs for WNM Sleep Mode parameters
  9.4.2.35 Figure 9-417 BSSID Information field format
Kicked-start the IEEE P802.11bi/D2.0 mandatory draft review (MDR)

## Slide 5: Plans for November 2025 plenary
Completed the pre-publication review of IEEE Draft Std 802.11bf-2025
A teleconference call is scheduled for IEEE P802.11bi/D2.0 MDR
  Monday, 27 October, 4:00pm ET to 6:00pm ET

## Slide 6: September 2025 AIML SC Closing Report
Date: 2025-09-18
Authors:

## Slide 7: Work Completed
  2 Meeting Slots
    Tuesday PM 1
    Thursday PM1
    Agenda: 11-25/1404r3
    SP and Motion Booklet: 11-24/765r7
  Achievements
    Approved minutes of AIML SC for July 2025 Plenary: 11-25/1438r0
    8 Contributions
      Technical presentations
        Unified AutoEncoder based CSI Feedback in MU-MIMO for Next Generation WLANs - Follow Up
      Approved majority of AIML SC 1st Annual Report elements
        Still needs integration and editing
        Will be finalized in Nov 2025 Bangkok session

## Slide 8: Plans for November 2025
One teleconference planned
  Tuesday Oct 21 2025: 10 AM ET for 1.5 hours
Approve Sept 2025 Interim Minutes
Finalize AIML SC 1st Annual Report
Technical presentations
  Additional results, exploration and feasibility for existing use cases
  Additional AIML use cases
  Technical report drafts

## Slide 9: ARC Closing Report
Date: 2025-09-18
Authors:

## Slide 10: Annex G update/replacement
  Continued discussion on the proposal to replace Annex G with tutorial/informational material on:
  11-23/0880r12, 11-25/0738r0, 11-25/0193r5
  “Frame exchange sequence” (and its relationship to/meaning for other behaviors like power save/doze, off-channel scanning, etc.)
  Relation of frame exchange sequence to medium protection (NAV, etc.) – Almost reached consensus, but then it unraveled.
  The definition/extent of an instance of the Wireless Medium
    Relation of wireless medium to beamforming, sectorization, MU operation, etc.
We are uncovering (subtle) gaps in the baseline spec, also
Will continue discussion in November.

## Slide 11: Std 802 update impacts on 802.11
Continued discussion (from July sessions and telecons) based on: 11-25/0923r5.
Reached some fundamental agreements on updates to “Access Domain” concept.
Still several other concepts to discuss.
Also in queue:
  Review of 11-25/0150r4
  Generate specific proposal, to REVmf, for suggested changes.
Will continue in November

## Slide 12: (New topic) Beyond 11bn support for L4S
In response to the WBA liaison, requesting L4S support (11-24/1569r0)
Noted, and support, the additions in 802.11bn D1.0 to support L4S.
But there are 4 areas potentially beyond those additions. Some of which are probably only informational:
  See 11-25/1539r0
  Detection/reporting of congestion on uplink (by a non-AP STA)
  When congestion is indicated at an AP’s MLME interface, where does that indication go?
  Queuing behavior can influence latency
  MAC-level media access delays can influence latency
Have some suggestions to clarify the proposed liaison response to WBA (11-25/1411r0), in a contribution being worked off-line
Will continue this discussion in November, also.

## Slide 13: Organizational and Plans
Agenda is here: 11-25/1428r3
One teleconference planned.
  Oct 27 (Monday), 1:00-3:00 PM ET
Plans for November:
Continue Annex G replacement
Continue EPD/LPD clean-up, other Std 802 alignment
Continue discussion on L4S support
Pick up MLME “state machine” topic?
Four meeting slots requested in November

## Slide 14: Coex SC Closing Report
Date: 2025-09-18
Authors:

## Slide 15: Coex SC’s week at a glance
Coex SC met once this week
Informative Items:
Availability and terms of use of ETSI BRAN documents
Open SA Ballot Pools
Technical discussion topics
5/6 GHz NB Device Observations
Coex SC Scope cleanup

## Slide 16: Information Items
  Availability and terms of use of ETSI BRAN documents
  Local mirror in 802.11 members’ area
  Discussion / on-screen display permissible, but
  No modifications, no copy and paste into your own submission, etc
  See also: slide #10 of 11-25/1418r2
  SA Ballot Group formations for technology of potential interest to 802.11
  P802.15.4ab
  Deadline: 16 Oct 2025, 23:59 UTC-12
  See also: slide #11 of 11-25/1418r2

## Slide 17: Technical Discussions
  5/6 GHz NB Device Observations (11-25/1683r0)
  Experiments with commercial off-the-shelf equipment showing influence of 802.11 connections and BT connections on each other
  Focus on channel access scheme (LBT evaluation) rather on complex use case scenarios
  Coex Scope Clean-Up (11-25/1655r2)
  Original scope from 2017 with revisions in 2020 and 2021 included references to outdated amendments (e.g.: 11ax)
  Not suitable for inclusion in public web page
  Coex members worked on a “cleaned-up charter / scope statement” as discussed and agreed in the session (see next slide)

## Slide 18: Standing Committee on Coexistence (cleaned-up charter)
Purpose
The Standing Committee (SC) is established to review and address matters related to the coexistence of IEEE 802.11 with other technologies operating in the same or adjacent spectrum, including other IEEE 802 technologies.
Responsibilities
Review and Discussion: The SC reviews and discusses materials and issues concerning coexistence between IEEE 802.11 and other relevant technologies including but not limited to other 802 technologies
Advisory Role: The SC provides advice and recommendations to the IEEE 802.11 Working Group (WG) and its subgroups on matters of coexistence.
Support in Inter-Group Coordination: The SC provides the competence to support to the IEEE 802.11 WG in formulating and developing responses to comments received from other IEEE 802 WGs regarding coexistence between IEEE 802.11 and their respective, other WGs’ technologies.
Reporting: The SC reports on its activities and discussions to the IEEE 802.11 WG, e.g., by providing summaries of key discussion items during the WG closing plenary.
Source: slide #11 of 11-25/1655r2
To be affirmed by WG motion

## Slide 19: Plans for November
One dot11 Coex (only) slots
One slot – Wed PM2
One joint session with 802.15.4ab Tuesday PM3/EVE
Attention: if there are no announced submissions for the joint slot by Sunday 14.00h local meeting time, the slot will be cancelled
Topics:
Update on ETSI BRAN
Technical submissions (tba)
Note: coexistence-related topics are welcome. Please contact the Chair

## Slide 20: Telcos
No telco scheduled.
May be announced with 10-day notice. Member feeling the need for telco and have submissions ready for discussion are asked to approach the Chair.

## Slide 21: References for this week
Agenda for this week: 11-24/1416
Snapshot Slide: 11-24/1417
Meeting / Chair’s Slide Deck: 11-24/1418
Closing report: 11-24/1419
Meeting minutes: 11-25/1487

## Slide 22: WNG SC Closing Report
Date: 2025-09-19
Authors:

## Slide 23
Summary
Final Agenda
  https://mentor.ieee.org/802.11/dcn/25/11-25-1425-01-0wng-agenda-for-wng-sc-2025-september.pptx
Minutes
  https://mentor.ieee.org/802.11/dcn/25/11-25-1671-00-0wng-wng-meeting-minutes-2025-09-waikoloa.docx
Presentations at the September 2025 meeting
  “ Pushing the Limits: Unlocking the Potential of Faster-than-Nyquist Signaling,” Melda Yuksel (Middle East Technical University)
    https://mentor.ieee.org/802.11/dcn/25/11-25-1529-00-0wng-pushing-the-limits-unlocking-the-potential-of-faster-than-nyquist-signaling.pptx
  “Interference-Alignment-in-CoBF-with-Sequential-Sounding,” Aiguo Yan (Samsung)
    https://mentor.ieee.org/802.11/dcn/25/11-25-1513-00-0wng-interference-alignment-in-cobf-with-sequential-sounding.pptx
  “Interference-Alignment-in-CoBF-with-Joint-Sounding,” Aiguo Yan (Samsung)
    https://mentor.ieee.org/802.11/dcn/25/11-25-1514-00-0wng-interference-alignment-in-cobf-with-joint-sounding.pptx
Plans for November
  TBD: call for presentations will be sent out in October
No motions in the SC, No straw polls

## Slide 24: IEEE 802 JTC1 Standing Committee September 2025 (mixed-mode) closing report
Date: 2025-09-19
Author:

## Slide 25: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11
Agenda - ec-25/0182r02; Minutes – ec-25/0221
802.11 IPR issue
We will be submitting IEEE 802 standards with negative LoAs under IEEE policy to see if different LoAs are submitted under ISO’s policy.
Next steps:
  Send IEEE 802.11-2024 to JTC 1/SC 6 for information. IEEE-SA Staff has the action to make this happen.
WG | Completed | In-process
802.1 | 58 | 10
802.3 | 32 | 8
802.11 | 13 | 0
802.15 | 5 | 6
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 111 | 30

## Slide 26: The IEEE 802 JTC1 SC will undertake its usual work at its mixed-mode meeting in Bangkok in November ’25
IEEE 802 JTC1 SC plans for November 2025 …
  Execute PSDO process
    The following standard is currently in ballot: IEEE 802.1DG (60-day pre-ballot).
  Monitor ISO/IEC JTC 1/SC 6 activities
  Review real responses to IEEE 802 LMSC chair’s letter from IEEE SA President, if any

## Slide 27: REVmf Closing Report – September 2025
Date: 2025-09-18
Authors:

## Slide 28: Work Completed
Agenda doc: https://mentor.ieee.org/802.11/dcn/25/11-25-1433-05-000m-revmf-agenda-september-2025-session.pptx
Initiated comment resolution on REVmf D1.0 from LB 289 (~130 comments out of 589)
Additionally:
  During the TGme rewards yesterday, I accidentally missed giving an award to Graham Smith.
    Graham made significant contributions in refactoring Clause 6 and removing WEP.

## Slide 29: Plans for November
Adhoc
  Cambridge, UK – Sep 30, Oct 1,2
Teleconferences scheduled
  Monday Oct 6, 27 at 10am ET
November: 5 meeting slots
Objectives:
  Continue comment resolution from LB 289 on D1.0.
  Begin to roll in P802.11bk and P802.11bf in preparation for LB recirculation on D2.0

## Slide 30: TGmf Timeline
Nov 2024 – PAR Approval
Nov 2024 – Initial meeting, contributions on REVme D7.0
Jan/Mar 2025 – Contributions on REVme D7.0/IEEE 802.11-2024
Mar - May July 2025 – Publication of 802.11-2024 and roll-in of TGbh and TGbe
May 2025 Aug 2025– Initial D1.0 WG Letter ballot
Jan 2026 – D2.0 Recirculation LB (include roll-in of TGbk and TGbf)
Jul 2026 – D3.0 Recirculation
Jan 2027 – D4.0 Initial SA Ballot (include roll-in of TGbi)
Jul 2027 – D5.0 Recirculation SA Ballot
Nov 2027 – D6.0 Recirculation SA Ballot
Jan 2028 – D6.0 Recirculation SA Ballot (clean recirculation)
Mar 2028 – 802 LMSC/RevCom/SASB Approval

## Slide 31: TGmf Adhoc Motion
Authorize TGmf to hold an ad-hoc meeting on Dec 11-12, 2025, at IEEE SA HQ in Piscataway, NJ, for the purpose of letter ballot 289 comment resolution.
Moved: Jon Rosdahl
Second: Stephen McCann
Results: Unanimous. Approved.

## Slide 32: TGbi Closing Report
Date: 2025-09-18
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 33: IEEE 802.11 TGbi
TGbi met 5 times during this interim session.
We worked through 9 submissions covering over 200 comment resolutions.
We have 6 teleconferences planned before the November meeting with a goal to complete comment resolution by the November meeting.
  Telecons: Wednesday, 2 hours (10am-noonEDT): Oct. 1, 8, 29
  Additional telecons, 3 hours (9am-12:30pm EDT), Oct. 13, 14, 15
We also passed a motion to send a request to NESCOM to change the PAR title for our amendment to “Enhanced service with privacy protection”.
An interim draft, D2.1, is planned that will incorporate resolutions for most of the editorial comments. The MDR will use the Draft 2.1 version to avoid duplication of editorial comments.

## Slide 34: Timeline – MDR Update
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: May 2024
LB initial: January 2025
LB re-circ: August 2025
MDR: August 2025 October 2025
Ballot Pool: September 2025
SA ballot: January 2026
SA re-circ: March 2026
802.11/LMSC approval: May 2026
RevCom/SASB approval: July 2026

## Slide 35: TGbn September Closing Report
Date: 2025-09-18
Authors:

## Slide 36: TGbn (Ultra High Reliability)
TGbn had scheduled 9 sessions during the September interim
  Discussed ~60 technical submissions and a couple proposed draft texts (PDTs)
    Completed: All backlogged submissions and all newly requested submissions except one
    Topics: NPCA, Roaming, Coexistence, Channel Access, Co-BF, Co-SR, MAPC, DSO, DBE, DRU, DPS, P-EDCA, DUO, C-TDMA, ELR, Sounding, etc.
  Approved 7 technical motions, which will be used to create TGbn draft 1.1, which:
    Will align TGbn draft with REVmf D1.0 and is expected to be published after LB291 has closed
  Approved a 3-day TGbn MAC/PHY ad-hoc in North America (location TBD)
    Will be held the week before the January F2F meeting.
Agenda is available in 11-25/1432r9,
Motions are available in 11-25/0014r37.
Goals for November 2025:
  Resolve comments from LB291

## Slide 37: Teleconference Plan
Sept. 22 – Oct. 09 (Monday-Thursday) Holiday/CC
October 13 (Monday) – MAC/PHY 19:00-21:00 ET
October 16 (Thursday) – Joint 10:00-12:00 ET
October 20 (Monday) – MAC/PHY 19:00-21:00 ET
October 23 (Thursday) – MAC/PHY 10:00-12:00 ET
October 27 (Monday) – MAC/PHY 19:00-21:00 ET
October 30 (Thursday) – Joint* 10:00-12:00 ET
November 03-07 (Monday-Friday) Holiday/Ad-hoc
*TGbn joint session during which there can be motions, subject to WG chair approval and with 10-day advanced notice.

## Slide 38: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot July 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 39: IEEE 802.11 Sep 2025 Interim TGbp Closing Report
Chair: Bo Sun (Sanechips)
Elected Vice Chairs: Steve Shellhammer (Qualcomm)
Rakesh Taori (Infineon)
Secretary : Sebastian Max (Ericsson)
Tech Editor: Yinan Qi (OPPO)

## Slide 40: TGbp’s Progress during this week
9 TGbp meetings were planned and held during Sep interim session, with the agenda included in 11-25/1430r8.
TGbp approved the updated SFD documents incorporating approved motions in Jul 2025.
34 tech contributions and 18 PDT proposals were presented and discussed.
Lots of technical Motions for SFD improvement were approved.
  Still lots of SPs are pending due to lack of time, which will be proceeded in following teleconferences.
TGbp approved the tech editor to generate 11bp D0.1 based on 17 approved PDT proposals
The 11bp timeline was updated (CC move to D0.2) without milestone change.
3 teleconferences were planned after Sep interim session.
Goal of future TGbp work:
  Continue developing SFD based on tech consensus;
  Continue developing PDT proposals based on approved SFD;
  Generate D0.1, and keep improving the spec draft based on PDT input, towards D0.2.

## Slide 41: TGbp Timeline Plan (updated)
  PAR approved Mar 2024
  First TG meeting May 2024
  D0.1 (ready for CC) Sep, 2025
  D1.0 Letter Ballot Mar, 2026
  D2.0 LB recirculation Nov, 2026
  Form SA Ballot Pool Mar 1 to Mar 31, 2027
  Initial SA Ballot (D4.0) July, 2027
  Final 802.11 WG approval Jan 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 42: TGbp Teleconference Plan
  Oct 14th (Tuesday), 10:00am, ET, 2 hours; Webex
  Oct 28th (Tuesday), 10:00am, ET, 2 hours; Webex
  Nov 4th (Tuesday), 9:00am, ET, 2 hours; Webex

## Slide 43: Task Group BQ September 2025 Closing Report
Date: 2025-09-18
Author:

## Slide 44: Work Completed
Reviewed technical contributions
Conducted straw polls of selected contributions

## Slide 45: Plans for November 2025 plenary
Teleconferences scheduled for technical contributions/straw polls
  Tuesday, 14 October, 10:00am ET to 12:00pm ET
  Tuesday, 21 October, 10:00am ET to 12:00pm ET
  Tuesday, 28 October, 10:00am ET to 12:00pm ET
Objectives in the wireless interim
  Review and discuss technical contributions/straw polls

## Slide 46: TGbr (Enhanced Light Communications)
No report

## Slide 47: September 2025 TGbt Closing Report
Date: 2025-09-18
Authors:

## Slide 48: Work Completed
  3 Meeting Slots
    Monday PM1, Tuesday AM1 and Thursday PM1
    Agenda: 11-25/1605r3
  Achievements
    First TGbt meeting
    TGbt Officer Elections
    Vice Chair (Pending WG conf): Mark Hamilton (Ruckus/CommScope), Alex Lungu (Samsung)
    Secretary: Blanca Wong Mosquera (Cisco)
    Editor: Jay Yang (ZTE)
    TGbt timeline (next slide)
    Six contributions
    1 Motion run

## Slide 49: TGbt Timeline
  PAR approved Sep. 2025
  First TG meeting Sep. 2025
  Initial WG Letter Ballot (D1.0) Mar. 2026
  D2.0 LB Sept. 2026
  D3.0 LB Jan. 2027
  Initial SA Ballot (D4.0) May. 2027
  D5.0 LB Sept. 2027
  Final 802.11 WG approval/TGbn alignment Mar. 2028
  802 EC approval Mar. 2028
  RevCom and SASB approval June. 2028

## Slide 50: Work Completed
  Technical presentations (6)
PQC timeline discussion: Jay Yang (ZTE) 11-25-1596r1
PQC element length issue discussion: Jay Yang (ZTE) 11-25/1597r0
An Improved PQC PAKE: Chu-Meng Wang (ZTE) 11-25/1635r1
Hybrid PQC: Yong Liu (Apple) 11-25/1595r0
Proposed Text for CNSA 2.0: Po-Kai Huang (Intel) 11-25/1634r2
draft-text-pqc-protocols: Dan Harkins (HPE) 11-25/1592r2
Reference
Authentication Frame Fragmentation flow: Mike Montemurro 11-25/1659r0

## Slide 51: Plans for Oct/Nov 2025
Teleconferences planned
  Three – schedule TBD
November Plenary
  Three slots requested
Call for contributions and continue to work toward a draft 0.1 document

## Slide 52: Automotive TIG Closing Report
Date: 2025-09-19
Authors:

## Slide 53
Summary
Final Agenda
  https://mentor.ieee.org/802.11/dcn/25/11-25-1426-00-auto-agenda-for-automotive-tig-2025-september.pptx
Presentation of submissions
  “Further Consideration on HD-Map Downloads and Sensor-Data Sharing Use cases,” Jing Ma (Toyota)
    https://mentor.ieee.org/802.11/dcn/25/11-25-1571-01-auto-further-consideration-on-hd-map-downloads-and-sensor-data-sharing-use-cases.pptx
  “Proposed automotive TIG technical report text for streaming use case,” Azin Neishaboori (General Motors)
    https://mentor.ieee.org/802.11/dcn/25/11-25-1427-01-auto-proposed-automotive-tig-technical-report-text-for-streaming-use-case.docx
  “Technical Report Gap Analysis Follow-Up,” Azin Neishaboori (General Motors)
    https://mentor.ieee.org/802.11/dcn/25/11-25-1477-00-auto-technical-report-gap-analysis-follow-up.docx
Minutes
  https://mentor.ieee.org/802.11/dcn/25/11-25-1682-00-auto-minutes-2025-09-14-auto-tig-meeting-waikoloa-hawaii.docx
Plans for November
  Contributions to final report draft – working toward completion by January 2026 meeting
  One meeting slot anticipated in November
No motions or teleconferences

## Slide 54: UCM TIG Closing report for September 2025
Date: 2025-09-19
Authors:
Notes: September 2012

## Slide 55: UCM TIG Closing report for September 2025
Agenda: 11-25/1601r4, Minutes: 11-25/1701
2 meeting slots in September
Achievements in September
Officer election: Vice Chair: Charlie Petterson, Secretary: Tuncer Baykas
Presentation and discussion of UCM TIG scope
  Introducing the Unified Channel Model (UCM) TIG, Volker Jungnickel, 11-25/1628r0
  Collected and summarized feedback from on-site WG members (11-25/1601r4, slides 20-23)
UCM TIG timeline (next slide) discussion and approval
Technical presentations
  UCM TIG Unified Channel Model Use Cases proposal, Yanchun Li 11-25/1475r0
  A Spatially Consistent Small-Scale Fading Model for Multiple Frequency Bands, Stephan Jaeckel 11-25/1627r0

## Slide 56: UCM TIG Timeline
Sept. 2025: UCM TIG scope, Initial Q&A with WG members, Develop timeline
Nov. 2025: Table of content, initial TIG document with use cases, model description,
First overview of relevant (i.e. multi-band MIMO) measurement results
Jan. 2026 Initial model with known parameters, gap analysis w.r.t. validation in the identified use cases, links to open software
Mar. 2026 Complete TIG draft report for WG review, start comment collection
May 2026 Resolve c.c. comments, finalize TIG report

## Slide 57: UCM TIG Closing report for September 2025
Goals for November
Start to create UCM TIG report
  Agree on ToC and identify key contributors
Finish officer election
Continue technical contributions
  SoA channel models in 802.11, other SDOs and research community
  Identify use cases where existing models do not work
  Write-up formal description of the UCM
  Review existing measurement results for relevant use cases
3 Teleconferences: WEDNESDAY Oct. 8, Oct. 22 and Nov. 4, 10-11 a.m. ET
  Continue technical presentations and discussions
  Identify missing items and issue Call for Contributions at the November meeting
Any contribution in the charter of UCM TIG is welcome!

## Slide 58: IEEE 802.11-IETF Liaison Report
Date: 2025-09-17
Authors:

## Slide 59: IETF Meetings
Upcoming Meetings:
  November 1-7, 2025 – Montreal, QC, CA
  March 14-20, 2026 – Shenzhen, CN
IETF meeting fee waivers
http://www.ietf.org
  Newcomer training: https://www.ietf.org/about/participate/get-started/
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802c (Local MAC address usage) https://datatracker.ietf.org/group/edu/materials/

## Slide 60: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Proceedings: https://datatracker.ietf.org/iabasg/ietfieee/meetings/
  Coordination topics include: Layer 2/Layer 3 Interaction for Time-Sensitive Traffic, Development of YANG models in the IEEE 802, Capability Discovery, MADINAS
  IETF-IEEE 802 coordination teleconferences: June 26, 2025 (next Oct. 2025)
  Joint in-person leadership meeting: July 26, 2025
  DETNET-TSN Workshop: July 26, 2025

## Slide 61: IETF protocol use with 802.11 technology
Nothing recently

## Slide 62: BOFs at IETF 124 November 1-7, 2025
See https://datatracker.ietf.org/wg/bofs/
webbotauth | Web Bot Auth
expat | TLS Exported Attestation
fantel | Fast Notification for Traffic Engineering and Load Balancing
ptth | Protocol for Transposed Transactions over HTTP

## Slide 63: IETF/IRTF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
ccamp | Common Control and Measurement Plane
ccwg | Congestion Control Working Group
cose | CBOR Object Signing and Encryption
dconn | Domain Connect
dnsop | Domain Name System Operations
httpbis | HTTP
quic | QUIC
seal | Secure Evidence and Attestation Layer
settle | SEcure access To Tls Local rEsources

## Slide 64: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open-source projects and network operators is encouraged.
Newly created: IEEE 802 YANG Standing Committee
  Scott Mansfield is the chair
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 65: IoT-related work
6LO
  Working Group website: https://datatracker.ietf.org/wg/6lo/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Waiting for write-up: Generic Address Assignment Option for 6LowPAN Neighbor Discovery: https://datatracker.ietf.org/doc/draft-ietf-6lo-nd-gaao/ (September 2025)
  Revised: Path-Aware Semantic Addressing (PASA) for Low power and Lossy Networks: https://datatracker.ietf.org/doc/draft-ietf-6lo-path-aware-semantic-addressing/ (August 2025)
  RFC Editor’s queue: IPv6 Neighbor Discovery Prefix Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-prefix-registration/ (August 2025)

## Slide 66: IoT-related work (cont.)
ROLL: Working Group website: https://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 67: EAP Method Update (EMU)
See https://datatracker.ietf.org/wg/emu/
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  IESG Evaluation with1 DISCUSS: The eap.arpa domain and EAP provisioning: https://datatracker.ietf.org/doc/draft-ietf-emu-eap-arpa/ (September 2025)
  In IESG Evaluation with 3 DISCUSS: Bootstrapped TLS Authentication with Proof of Knowledge (TLS-POK): https://datatracker.ietf.org/doc/draft-ietf-emu-bootstrapped-tls/ (September 2025)
  Waiting for Write-up: Using the Extensible Authentication Protocol (EAP) with Ephemeral Diffie-Hellman over COSE (EDHOC): https://datatracker.ietf.org/doc/draft-ietf-emu-eap-edhoc/ (June 2025)
  Back in RFC Editor’s queue: Tunnel Extensible Authentication Protocol (TEAP) Version 1: https://datatracker.ietf.org/doc/draft-ietf-emu-rfc7170bis/ (May 2025)

## Slide 68: Operations Area Working Group
https://datatracker.ietf.org/wg/opsawg/
Updates
  Waiting for write-up: PCAP Capture File Format: https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcap/ (September 2025) [Historic]
  AD Evaluation: Link-Layer Types for PCAP-related Capture File Formats: https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcaplinktype/ (August 2025)
  Revised: PCAP Now Generic (pcapng) Capture File Format: https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcapng/ (August 2025)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 69: Internet Area Working Group
https://datatracker.ietf.org/wg/intarea/
Updates
  Revised: The Multicast Application Port: https://datatracker.ietf.org/doc/draft-ietf-intarea-multicast-application-port/ (September 2025)

## Slide 70: Transport Layer Security (TLS)
See: https://datatracker.ietf.org/wg/tls/
Updates
  RFC Editor’s queue: The Transport Layer Security (TLS) Protocol Version 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (September 2025)
  Approved for publication: Hybrid key exchange in TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-hybrid-design/ (September 2025)
  RFC Editor’s queue: TLS 1.3 Extension for Using Certificates with an External Pre-Shared Key: https://datatracker.ietf.org/doc/draft-ietf-tls-8773bis/ (September 2025)
  New: A Password Authenticated Key Exchange Extension for TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-pake/ (September 2025)

## Slide 71: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  RFC Editor’s queue: Reliable and Available Wireless Architecture: https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (July 2025)
  In RFC Editor’s queue (missing reference): Reliable and Available Wireless Technologies: https://datatracker.ietf.org/doc/draft-ietf-raw-technologies/ (April 2025)

## Slide 72: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/
  ANIMA designs protocols to allow network operations (e.g., on-boarding) to be carried out without requiring low-level management of individual devices
Updates:
  RFC Editor queue: BRSKI Cloud Registrar: https://datatracker.ietf.org/doc/draft-ietf-anima-brski-cloud/ (September 2025) [Missing reference]
  Revised: BRSKI discovery and variations: https://datatracker.ietf.org/doc/draft-ietf-anima-brski-discovery/: (July 2025)

## Slide 73: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage

## Slide 74: Wireless Broadband Alliance (WBA) Liaison Report – September 2025
Date: 2025-09-17
Authors:
Name | Company | Address | Phone | Email
Necati Canpolat | Intel |  |  | necati.canpolat@intel.com

## Slide 75: WBA ORGANIZATION
WBA IS A NONPROFIT ASSOCIATION WITH THE VISION TO ACCELERATE THE DEVELOPMENT OF
“SEAMLESS AND INTEROPERABLE WI-FI SERVICES”
Established
in 2003
PROMOTION AND
GO-TO-MARKET
3 ANNUAL
EVENTS
THOUGHT LEADERSHIP &
MARKET RESEARCH
PROJECTS &
PROGRAMS
+200 MEMBERSHIP
COMMUNITY
Seamless, Secure and Interoperable Wi-Fi
Convergence and Coexistence of Wireless Technologies
Accelerate Next Generation Wi-Fi Networks

## Slide 76: Wireless Broadband Alliance (WBA)
Drives seamless & interoperable Wi-Fi services
Addresses business and technical issues, as well as opportunities in the industry
IEEE 802.11 (std dev) WFA (cert) WBA (enablement)

## Slide 77: WBA Technical Activities & Roadmap for 2025
https://wballiance.com/wba-program-overview-2025/
https://wballiancec.com/proejcts-details

## Slide 78: Access Network Metrics
This report defines how service providers, network operators, and technology vendors can collect, standardize, and transmit key Wi-Fi performance metrics.
https://wballiance.com/wp-content/uploads/2025/05/Access-Network-Metrics-Phase-2-Whitepaper-V1.0.0-Public-.pdf

## Slide 79: Wi-Fi 7 Trial Report for Residential Settings by LG U+ and Intel
https://wballiance.com/wp-content/uploads/2025/03/WBA-Wi-Fi-7-Trials-Report-2025-LG-U-Plus-and-Intel-_FINAL-V1.0.0-1.pdf

## Slide 80: Wi-Fi 7 Trials for Enterprise Scenarios by AT&T, CommScope and Intel
https://wballiance.com/wp-content/uploads/2025/05/WBA-Wi-Fi-7-Trials-Report-2025-ATT-CommScope-Intel-V1.0.0-1.pdf

## Slide 81: Wi-Fi HaLow
https://wballiance.com/wp-content/uploads/2025/07/What-is-Wi-Fi-HaLow.pdf
Wi-Fi HaLow, based on the IEEE 802.11ah standard, is a breakthrough low-power, long-range Wi-Fi technology purpose-built for the Internet of Things (IoT).

## Slide 82: 6G Wi-Fi Requirements Project
Launched in June’25
This project addresses challenges in network convergence, spectrum allocation, and interoperability, aiming to enhance network efficiency and ensure seamless connectivity across public and private networks, including indoor and outdoor spaces. By reducing network management complexity, it will create a more efficient, reliable, and cost effective infrastructure, promoting smoother handovers and better performance. Ultimately, the project seeks to improve user experiences and drive the adoption of converged networks across industries.

## Slide 83: WBA AFC Services

## Slide 84: Wireless Global Congress & Members Meetings
https://www.wirelessglobalcongress.com/

## Slide 85: WBA Innovation Forum September
https://wballiance.com/innovation-forum/
Focus on key themes sharing perspectives that will shape the future of connectivity for the next decade and beyond

## Slide 86: Further information
WBA information at https://wballiance.com/
Current work areas https://wballiance.com/wba-program-overview-2025/
WBA resource center https://wballiance.com/resource/
WBA events https://wballiance.com/events-awards/
WBA memberships: https://wballiance.com/membership/

## Slide 87: Backup

## Slide 88: WBA Focus Areas
WBA MEMBERS SOLVE
REAL BUSINESS ISSUES
WBA’s mission is to enable collaboration between service providers, technology companies and organizations to drive positive change and enable opportunities for growth.
Fosters success for its members
Standards & Specifications - Setting the scene, requirements and creating specifications
Testing & Interoperability - Creating test plans to showcase the technology capabilities
End-to-End Trials - Running field trials/ proof of concept on real-world environment
Guidelines & Best Practices – Accelerate deployments of services and technologies
Certification & Plug Fests - Addressing gaps and helping the industry to maximizing biz opportunities
Think Thank & Advocacy – Industry leaders roundtables and targeted verticals analysis

## Slide 89: WAA liaison
No report

## Slide 90: 802.19 WG September 2025 Liaison Report
Date: 2025-9-17
Authors:

## Slide 91: IEEE 802.19 Overview
IEEE 802.19 group reviews coexistence assessment documents (CAD) produced by working groups developing new wireless standards for unlicensed devices.
IEEE 802.19 develops standards for coexistence between wireless standards of unlicensed devices.
Monday PM3 and Thursday PM3 (6:30 PM).
Position | Person
Working Group Chair | Tuncer Baykas (Kadir Has Uni.)
Working Group Vice Chair | Steve Shellhammer (Qualcomm)
Work Group Secretary | Yukimasa Nagai (Mitsubishi Electric)
Task Group 3a Chair | Ben Rolfe (Blind Creek Associates)
Liaison To/From 802.11 | Tuncer Baykas (Self)

## Slide 92: Coexistence Assessment Document Letter Ballots
IEEE P802.11bn Coexistence Assessment Document letter ballot will end on 28th of September.
If you are an 802.19 voter you can vote via: https://mentor.ieee.org/802.19/polls

## Slide 93: 802.19.3a Task Group
Scope of the project: This amendment updates and expands coexistence recommendations to address new market requirements, increasing data traffic, greater device density of devices, and increased potential for congestion based on both IEEE Std 802.11-2020 and IEEE Std 802.15.4 sub-1 GHz standards.
This amendment includes recommendations with respect to new devices, as well as compatibility with deployed legacy devices.
Draft proposal is in 802.19 Private area.

## Slide 95: 802.15 liaison
No report

## Slide 96: 802.18 Liaison Report – September 2025
Date: 17 September 2025
Author:
Name | Company | Address | Phone | Email
Edward Au | Huawei Technologies |  |  | edward.ks.au@gmail.com

## Slide 97: RR-TAG at a glance
Membership as of 1 August 2025
  71 voters (including 10 on LMSC)
  7 nearly voters
  11 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Gaurav Patwardhan (Hewlett Packard Enterprise)
  Co-Vice Chair: Al Petrick (Jones-Petrick Associates)
  Secretary: Chenhe Ji (Huawei Technologies)
  IEEE SA Program Manager: Jodi Haasz (IEEE SA)

## Slide 98: Progress since the 2025 July plenary
Reviewed the latest ongoing consultations
Approved the following IEEE 802 LMSC submissions:
  EC RSPG: Draft RSPG Opinion on Long-term vision for the upper 6 GHz band
  Nigeria NCC: Regulatory Guidelines for the use of the lower part of the 6 GHz (5925 – 6425) MHz band in Nigeria
  CEPT ECC PT1 #82: A submission related to the upper 6 GHz band studies - protection of WAS/RLAN
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.

## Slide 99: Objectives this week
Reviewed the following consultation:
  Belgium BIPT: Consultation on the draft decision radio interfaces related to short-range devices
  Japan MIC: Frequency Reorganization Action Plan (2025 Edition) (Draft)
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific

## Slide 100: 802.24 liaison
No report

## Slide 101: 802c status
No report