## Slide 1
IEEE 802.11 TGbp Snapshot for IEEE 802 Sep Interim 2025
Chair: Bo Sun (Sanechips)
Vice Chair: Steve Shellhammer (Qualcomm)
            Rakesh Taori (Infineon)
Secretary: Sebastian Max (Ericsson)
          Tech Editor: Yinan Qi (OPPO)

## Slide 2: TGbp Snapshot for Sep 2025 IEEE 802 Interim
4 TGbp teleconferences were held since Jul plenary session for reviewing the updated SFD and spec skeleton, running pending SPs, and discussing PDTs and tech contributions, with the TC agenda included in 11-25/1429r6 and the TC minutes included in 11-25/1470r3
The 11bp PDT development is running in parallel with open tech solution discussion based on contributions.
9 TGbp meetings are planned during the IEEE 802 Sep interim session, with a full meeting agenda included in the latest revision of 11-25/1430. Notes, all TGbp meetings will be held in meeting room Queens 6.
Goal for TGbp meetings in this week:
  PDT development, and open technical discussion to improve SFD documents based on consensus
 | Mon | Tue | Wed | Thu | Fri
AM1 (8:00~11:00) | 802 and 802.11 Opening Plenary |  | TGbp (MAC) | TGbp (MAC) | Closing Plenary
AM2 (11:30~13:30) | TGbp (Opening/GEN/PHY) | TGbp (PHY) | TGbp (MAC) |  | 
PM1 (14:30~16:30) |  | TGbp (PHY) | Mid-week Plenary | TGbp (SP/Motions/Closing) | 
PM2 (17:00~19:00) | TGbp (PHY) | TGbp (PHY) |  |  | 
EVE (19:30~21:30) |  |  |  |  | 

## Slide 3: TGbp Timeline till Sep 2025 interim
  PAR approved Mar 2024
  First TG meeting May 2024
  D0.1 (ready for CC) Sep, 2025
  D1.0 Letter Ballot Feb, 2026
  D2.0 LB recirculation Nov, 2026
  Form SA Ballot Pool Mar 1 to Mar 31, 2027
  Initial SA Ballot (D4.0) Aug, 2027
  Final 802.11 WG approval Jan 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028