## Slide 1: REVmf Closing Report – September 2025
Date: 2025-09-18
Authors:

## Slide 2: Work Completed
Agenda doc: https://mentor.ieee.org/802.11/dcn/25/11-25-1433-05-000m-revmf-agenda-september-2025-session.pptx
Initiated comment resolution on REVmf D1.0 from LB 289 (~130 comments out of 589)
Additionally:
  During the TGme rewards yesterday, I accidentally missed giving an award to Graham Smith.
    Graham made significant contributions in refactoring Clause 6 and removing WEP.

## Slide 3: Plans for November
Adhoc
  Cambridge, UK – Sep 30, Oct 1,2
Teleconferences scheduled
  Monday Oct 6, 27 at 10am ET
November: 5 meeting slots
Objectives:
  Continue comment resolution from LB 289 on D1.0.
  Begin to roll in P802.11bk and P802.11bf in preparation for LB recirculation on D2.0

## Slide 4: TGmf Timeline
Nov 2024 – PAR Approval
Nov 2024 – Initial meeting, contributions on REVme D7.0
Jan/Mar 2025 – Contributions on REVme D7.0/IEEE 802.11-2024
Mar - May July 2025 – Publication of 802.11-2024 and roll-in of TGbh and TGbe
May 2025 Aug 2025– Initial D1.0 WG Letter ballot
Jan 2026 – D2.0 Recirculation LB (include roll-in of TGbk and TGbf)
Jul 2026 – D3.0 Recirculation
Jan 2027 – D4.0 Initial SA Ballot (include roll-in of TGbi)
Jul 2027 – D5.0 Recirculation SA Ballot
Nov 2027 – D6.0 Recirculation SA Ballot
Jan 2028 – D6.0 Recirculation SA Ballot (clean recirculation)
Mar 2028 – 802 LMSC/RevCom/SASB Approval

## Slide 5: Adhoc Motion
Authorize TGmf to hold an ad-hoc meeting on Dec 11-12, 2025, at IEEE SA HQ in Piscataway, NJ, for the purpose of letter ballot 289 comment resolution.
Moved: Jon Rosdahl
Second: Stephen McCann
Results: Unanimous. Approved.