## Slide 1: TGbi Closing Report
Date: 2025-09-18
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 5 times during this plenary session.
We worked through 9 submissions covering over 200 comment resolutions.
We have 6 teleconferences planned before the November meeting with a goal to complete comment resolution by the November meeting.
  Telecons: Wednesday, 2 hours (10am-noonEDT): Oct. 1, 8, 29
  Additional telecons, 3 hours (9am-12:30pm EDT), Oct. 13, 14, 15
We also passed a motion to send a request to NESCOM to change the PAR title for our amendment to “Enhanced service with privacy protection”.
An interim draft, D2.1, is planned that will incorporate resolutions for most of the editorial comments. The MDR will use the Draft 2.1 version to avoid duplication of editorial comments.

## Slide 3: Timeline – MDR Update
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: May 2024
LB initial: January 2025
LB re-circ: August 2025
MDR: August 2025 October 2025
Ballot Pool: September 2025
SA ballot: January 2026
SA re-circ: March 2026
802.11/LMSC approval: May 2026
RevCom/SASB approval: July 2026