## Slide 1: IEEE 802.11 Sep 2025 Interim TGbp Closing Report
Chair: Bo Sun (Sanechips)
Elected Vice Chairs: Steve Shellhammer (Qualcomm)
Rakesh Taori (Infineon)
Secretary : Sebastian Max (Ericsson)
Tech Editor: Yinan Qi (OPPO)

## Slide 2: TGbp’s Progress during this week
9 TGbp meetings were planned and held during Sep interim session, with the agenda included in 11-25/1430r8.
TGbp approved the updated SFD documents incorporating approved motions in Jul 2025.
34 tech contributions and 18 PDT proposals were presented and discussed.
Lots of technical Motions for SFD improvement were approved.
  Still lots of SPs are pending due to lack of time, which will be proceeded in following teleconferences.
TGbp approved the tech editor to generate 11bp D0.1 based on 17 approved PDT proposals
The 11bp timeline was updated (CC move to D0.2) without milestone change.
3 teleconferences were planned after Sep interim session.
Goal of future TGbp work:
  Continue developing SFD based on tech consensus;
  Continue developing PDT proposals based on approved SFD;
  Generate D0.1, and keep improving the spec draft based on PDT input, towards D0.2.

## Slide 3: TGbp Timeline Plan (updated)
  PAR approved Mar 2024
  First TG meeting May 2024
  D0.1 (ready for CC) Sep, 2025
  D1.0 Letter Ballot Feb, 2026
  D2.0 LB recirculation Nov, 2026
  Form SA Ballot Pool Mar 1 to Mar 31, 2027
  Initial SA Ballot (D4.0) Aug, 2027
  Final 802.11 WG approval Jan 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 4: TGbp Teleconference Plan
  Oct 14th (Tuesday), 10:00am, ET, 2 hours; Webex
  Oct 28th (Tuesday), 10:00am, ET, 2 hours; Webex
  Nov 4th (Tuesday), 9:00am, ET, 2 hours; Webex