IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | TG4b PHY Draft Structure and Timeline |
| Date Submitted | 8 October 2004 |
| Source | Clinton Powell (Freescale) 2100 E. Elliot Rd. Tempe, AZ, 85284, USA | Voice: +1-480-413-5413 Fax: E-mail: clinton.powell@ freescale.com |
| Re: | PHY Draft Schedule |
| Abstract | This document provides a Structure and Timeline for the TG4b PHY Draft preparation leading up to the Nov. IEEE Mtg. in San Antonio. |
| Purpose | This document is provided in support of 802.15.4b PHY activities. |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

TG4b PHY Draft Proposal - Structure & Timeline
(Draft to be presented at San Antonio Mtg. the week of Nov. 14th)

STRUCTURE

Same as Current Clause 6.5 and 6.6 (using Frame

PSSS will be new clause				6.7

COBI will be new clause 				6.8

Current Clause 6.7 will be renumbered to	6.9

TIMELINE

Item to be Completed								Date Due

- Complete Performance Characterization	- including:			Nov. 5, 2004

- Under Static Channel Model Conditions

- Using Delay Spread (multipath) Channel Model Conditions

Discrete - Diffuse Exponential Delay Spread Model

- Under Adjacent Channel Model Conditions

- TX EVM Req’s.

- Min. RX Sensitivity

- 1st PHY Draft									Oct. 28, 2004
Complete Modem Description (full sub-clause text) - including:

- TX Filter Specification (PSD)

  - How do they meet the emissions mask

  - How do they meet the current chanelization

- Synchronization Specification

  - Preamble symbols

  - Frame structure

  - Start of Frame Delimiter

- Modulation and spreading

- Encoding (i.e. pre coding, etc.)

- Symbol to chip mapping

- TX & RX Linearity Req’s

- Pulse shape

- Chip rate

- 2nd PHY Draft – cleanup							Nov. 5, 2004

- Final PHY Draft								Nov. 12, 2004