## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4k Closing Report for November 2012 Session]
Date Submitted: [12 November 2012]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@ieee.org]
Re: [TG4k Closing Report for November 2012 Session.]
Abstract: [Closing Report for the November TG4k Session]
Purpose: [PHY Amendment to IEEE 802.15.4]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4k PAR Scope of Proposed Standard
Slide 2
This standard is an amendment to IEEE 802.15.4. It addresses principally those applications such as critical infrastructure monitoring. It defines an alternate PHY and only those MAC modifications needed to support its implementation. The amendment supports:
Operation in any of the regionally available licensed, license exempt, and special purpose frequency bands.
Simultaneous operation for at least 8 co-located orthogonal networks
Application data rate of less than 40 kbits per second
Propagation path loss of at least 120 dB
> 1000 endpoints per mains powered infrastructure
Asymmetric application data flow
Extreme difference in capabilities and performance between endpoint devices and coordinating devices (collectors)
  Coordinator may support all standardized modulations (MCS) and data rates
  Coordinator may be required to support antenna diversity or antenna beam steering
  End point must be able to conserve energy
Reliable operation in dramatically changing environments (no control over environment). This amendment also provides mechanisms that enable coexistence with other systems in the same band(s) including IEEE 802.11, 802.15, and 802.16 systems
Notes: November 12
Page 2

## Slide 3: Purpose of Proposed Standard
Slide 3
The purpose of this amendment is to facilitate point to multi-thousands of points communications for critical infrastructure monitoring devices. The amendment addresses the application’s user needs of minimal network infrastructure, and enables the collection of scheduled and event data from a large number of non-mains powered end points that are widely dispersed, or are in challenging propagation environments. To facilitate low energy operation necessary for multi-year battery life, the amendment minimizes network maintenance traffic and device wake durations. In addition, the amendment addresses the changing propagation and interference environments.
Notes: November 12
Page 3

## Slide 4: Meeting Goals (Agenda 15-12-561-00)
Slide 4
Review voting and comments from LB85
Complete comment resolutions, edit draft as per resolutions, and send draft out for recirculation
TG4k and WG motions:
  802.15 requests conditional approval from the EC to submit 802.15.4k revision draft to Sponsor Ballot
Notes: November 12
Page 4

## Slide 5: LB83 and LB85 Aggregate results
Slide 5
LB83 concluded with preliminary results of 95 (66%) responded, 83 approved (91%), 8 disapproved, and 4 abstained (4%). There were 280 comments, 95 marked as must be satisfied.
LB85 concluded with the aggregate results of 102 (70%) responded, 91 approved (93%), 7 disapproved, and 4 abstained (4%). There were 98 comments, 9 marked as must be satisfied.
All 98 comments have been resolved to the satisfaction of the commenters (15-12-0490-13)
Notes: November 12
Page 5

## Slide 6: TG4k Meetings This Week (15-12-479-01)
Slide 6
Mtg | Monday (Bowie A) | Tuesday Bowie A) | Wednesday (Bowie A) | Thursday (Bowie A)
AM1 |  | Comment resolution |  | Canceled
AM2 |  | Comment resolution |  | Canceled
PM1 | Opening report, review LB85 results, resume comment resolution | Comment resolution, conditional approval to move revised draft to Sponsor Ballot, adjourn | Canceled | Canceled
PM2 | Canceled | Canceled | Canceled | Canceled
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 6

## Slide 7: TG4k Schedule
Proposal Effort
  Adopt Baseline Nov 2011
Drafting
  Circulate preliminary document for comments May 2012
  Final draft editing (ready for WG Letter Ballot) July 2012
Ballot Comment Resolution
  Letter ballot comment resolution Sep/Nov 2012
  Recirculation I comment resolution Nov 2012 Jan 2013
  Recirculation II comment resolution Mar 2013
  Recirculation III comment resolution May 2013
  Sponsor Ballot (release draft for ballot) Dec 2012 July 2013
  SB Recirculation I comment resolution Jan Sep 2013
  SB Recirculation II comment resolution Feb Nov 2013
RevCom Approval
  EC approval Mar 2013

## Slide 8: TG4k/BRC Approval Motions
BRC approved LB85 comment resolutions (15-12-0490-13)
  Approved by: Shu Kato, Pat Kinney, Ben Rolfe, Cristina Seibert, Steve Jillings, Tuncer Baykas, Wun-Cheol Jeong, David Howard, Chang Sub Chin
  Motion: TG4k requests that the 802.15 WG request conditional approval from the EC to submit 802.15.4k revision draft to Sponsor Ballot
    Moved by Steve Jillings, seconded by Ben Rolfe
    Upon no objection the motion carried

## Slide 9: 802.15 WG Motion
  802.15 requests conditional approval from the EC to submit 802.15.4k revision draft to Sponsor Ballot
Moved by Pat Kinney
Seconded by
Voting Results: