## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4k Closing Report for January 2013 Session]
Date Submitted: [14 January 2013]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@ieee.org]
Re: [TG4k Closing Report for January 2013 Session.]
Abstract: [Closing Report for the January TG4k Session]
Purpose: [PHY Amendment to IEEE 802.15.4]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4k PAR Scope of Proposed Standard
Slide 2
This standard is an amendment to IEEE 802.15.4. It addresses principally those applications such as critical infrastructure monitoring. It defines an alternate PHY and only those MAC modifications needed to support its implementation. The amendment supports:
Operation in any of the regionally available licensed, license exempt, and special purpose frequency bands.
Simultaneous operation for at least 8 co-located orthogonal networks
Application data rate of less than 40 kbits per second
Propagation path loss of at least 120 dB
> 1000 endpoints per mains powered infrastructure
Asymmetric application data flow
Extreme difference in capabilities and performance between endpoint devices and coordinating devices (collectors)
  Coordinator may support all standardized modulations (MCS) and data rates
  Coordinator may be required to support antenna diversity or antenna beam steering
  End point must be able to conserve energy
Reliable operation in dramatically changing environments (no control over environment). This amendment also provides mechanisms that enable coexistence with other systems in the same band(s) including IEEE 802.11, 802.15, and 802.16 systems
Notes: January 13
Page 2

## Slide 3: Purpose of Proposed Standard
Slide 3
The purpose of this amendment is to facilitate point to multi-thousands of points communications for critical infrastructure monitoring devices. The amendment addresses the application’s user needs of minimal network infrastructure, and enables the collection of scheduled and event data from a large number of non-mains powered end points that are widely dispersed, or are in challenging propagation environments. To facilitate low energy operation necessary for multi-year battery life, the amendment minimizes network maintenance traffic and device wake durations. In addition, the amendment addresses the changing propagation and interference environments.
Notes: January 13
Page 3

## Slide 4: Meeting Goals (Agenda 15-13-001-00)
Slide 4
Review voting and comments from Sponsor Ballot
Categorize comments as per effective use of face to face meeting time
Start resolving comments
Motion to approve ballot resolution committee
Plan for conference calls to resolve comments
Notes: January 13
Page 4

## Slide 5: Sponsor Ballot results
Slide 5
Sponsor Ballot concluded with results of 111 (80%) responded, 92 affirmative (92%), 7 negative, and 12 abstained (10%). There were 259 comments, 123 marked as must be satisfied.
Notes: January 13
Page 5

## Slide 6: Overview of 259 Comments (15-13-0032-05)
Clause 3 8
Clause 4 25
Clause 5 147
Clause 6 22
Clause 8 10
Clause 9 13
Clause 19 19
Annex Q 9
Class a 42
Class b 61
Class c 102
Class d 55

## Slide 7: Comment Resolution Status
Comment classified as a, b, and c have been resolved.
  TRLE text needs to be modified
  HWSL wake-up frame interval configuration and data request command transmission will be added to CSL
Comments classified as d are editorial and are assigned to editor for resolution

## Slide 8: Comment Resolution Status
Must be satisfied comments (a, b, & c):
  Accept 35
  Revise 57
  Reject 7

## Slide 9: TG4k Schedule
WG Letter Ballot
  Initial Release Aug 2012
  Comment resolution Sep 2012
  Recirculation I release Oct 2012
  Recirculation I comment resolution Nov 2012
  Recirculation II release Nov 2012
Sponsor Ballot
  Initial Release Dec 2012
  Comment resolution Jan 2013
  SB Recirculation I release Feb 2013
  SB Recirculation II comment resolution Feb 2013
  SB Recirculation III Mar 2013
RevCom
  EC conditional approval Mar 2013
  RevCom approval Jun 2013

## Slide 10: TG4k BRC Motion
Motion to approve following persons as TG4k Sponsor Ballot BRC was unanimously passed:
Shu Kato, Pat Kinney, Ben Rolfe, Cristina Seibert, Monique Brown, Steve Jillings, Tuncer Baykas, Wun-Cheol Jeong, David Howard, James Gilb, Chang Sub Chin, Mi-Kyung Oh, Youcy Yang, Xiang Wang (Wilson), M. Al Ameen, Jussi Haapola, Seong-Soon Joo

## Slide 11: TG4k Comment Resolution Motion
Motion to approve comment resolutions contained in document 15-13-32-05 was unanimously approved

## Slide 12: BRC conference call(s)
Next BRC conference call is for
  Wednesday, 30 January 20:00 PST
  Thursday, 31 January 05:00 CET, 12:00 China, 13:00 Japan
  Call details to follow

## Slide 13: Motion to WG to approve BRC
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Ballot of the 802.15.4k draft standard with the following membership: Shu Kato, Pat Kinney, Ben Rolfe, Cristina Seibert, Monique Brown, Steve Jillings, Tuncer Baykas, Wun-Cheol Jeong, David Howard, James Gilb, Chang Sub Chin, Mi-Kyung Oh, and Youcy Yang, Xiang Wang (Wilson), M. Al Ameen, Jussi Haapola, Seong-Soon Joo
The 802.15.4k BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the 802.15.4k draft. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector at least 7 days in advance.