## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: January 2013 closing report for TG4q ULP
Date Submitted: January 2013
Source: : Shahriar Emami, Samsung
E-Mail: [Shahriar.e@samsung.com]
Re:
Abstract:
Purpose: Closing report
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Scope of ULP TG
This amendment defines an ultra low power (ULP) physical layer operating in sub 1 GHz and 2.4GHz license exempt bands supporting typical data rates up to 1 Mbps. This amendment also defines the necessary MAC changes required for supporting the new ULP physical layer. The desired peak power consumption for the PHY should be typically less than 15 mW.
The full PAR document can be found at
https://mentor.ieee.org/802.15/dcn/12/15-12-0386-06-004q-ulp-par.pdf.

## Slide 3: ULP History
SG formed in March 2012
Operated as SG4q in May, July, Sept and November of 2012
Became a TG in December 2012
Our first meeting as TG4q

## Slide 4: January 2013 Session
Total of 5 time slots
AM1 and AM2 on Tuesday
AM1 on Wednesday
PM1 and PM2 on Thursday

## Slide 5: Session Activities
TG schedule
Applications
Hear informative presentations

## Slide 6: Accomplishments
Established time line
Application
Presentations

## Slide 7: March Plan
Work on applications
Jump start TGD
Release call for intent

## Slide 8: Time line (1)
Preliminary work
- Call for applications Dec 2012
- Applications presentations Jan 2013
- Call for intent Mar 2013
- TGD is completed May 2013
Proposal effort
- Call for proposals Mar 2013
- Proposal presentations July-Sept 2013
Drafting
- First draft Jan 2014

## Slide 9: Time line (2)
Balloting
- WG letter ballot Mar 2014
- First letter ballot May 2014
- Second letter ballot Sep 2014
- Sponsor ballot Nov 2014
Publication
- Spec publication May 2015