IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | TG10 Conference Call Minutes for Nov. 2014 – Jan. 2015 |
| Date Submitted | December 23rd, 2014 |
| Source | [Clint Powell] [PWC, LLC] [ ] | E-mail: [cpowell@ieee.org] Phone: [+1 480 586-8457] |
| Re: |  |
| Abstract | TG10 Conference Call Minutes |
| Purpose |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

IEEE Project 802

IEEE 802.15 TG10 Conference Call

Meeting Minutes:  December 22, 2014

Chair: Clint Powell

Acting Secretary:  none

Chair called the meeting to order at 5:05PM PST

# Attendance

Clint Powell

Soo-Young Chang

Kiyoshi Fukui

Kojima Fumihide

Verotiana Rabarijaona

Noriyuki Sato

# Call for Secretary

Chair asked for someone to take the minutes. No one volunteered; Chair to take minutes.

# Agenda

- Call for Secretary

- Roll Call

- Reminder of IEEE Policies and Procedures
(please review http://standards.ieee.org/board/pat/pat-slideset.ppt BEFORE the call)

- Review Agenda

- Status Update on Rough Draft Text

1-4	Verotiana

5	Verotiana

6.1	Fukui-san

6.2	Jaebeom

6.3	Verotiana

6.4	Kojima-san

6.5	Sato-san

7	Verotiana

- Tasks leading up to Jan. Mtg.

- Call time for call on 12/29

- AOB

# Reminder of IEEE Policies and Procedures

Chair reminded everyone of their responsibility to inform of any essential patents. Made a call for potential or essential patent claims - no response was heard.

# Review Agenda

Chair reviewed the items of the agenda with the group, and then asked if there were any items to be added to the agenda - none were raised.

# Status Update on Rough Draft Text

Fukui-san and Sato-san ran through the text and figures they recently posted to the editing team, questions were asked and discussion took place.

Verotiana also ran through the text and figures she recently posted to the editing team, questions were asked and discussion took place.

The TG then went through the open tasks, shown below, determined and assigned after last week’s call, and assessed the status of each. Those tasks (or portions) are highlighted in green (as being completed and turned in) and yellow (as yet to be turned in or confirmed that the task was fulfilled).

| Task | Owner |
| --- | --- |
| Include DS Multicast route establishment in clause 5.2 | Jaebeom |
| Describe use of Data Aggregation in 5.4 | Verotiana/Kojima-san |
| Define and describe the use of the primitives for discovery and route establishment | Jaebeom |
| Define and describe the use of the primitives for data routing | Verotiana/Kojima-san |
| Complete the definition and describe the use of the primitives to start, stop, join a L2R | Sato-san/Fukui-san |
| Include a figure for multihop key exchange when KMP is used in a L2R network and describe | Sato-san/Fukui-san |
| Define the jitter used for flooding of broadcast frames | OKI/NICT |
| Revise clause on L2R start, join | Sato-san/Fukui-san |
| Describe how the NLM IE is used | Sato-san/Fukui-san/Jaebeom |
| Describe the use of the following attributes in text |  |
| *l2rTCIEInterval | Jaebeom |
| *l2rRAIEInterval | Jaebeom |
| *l2rNLMInterval | Jaebeom |
| *l2rDataBufferingTimeForDA | Verotiana/Kojima-san |
| *l2rP2PRouteDiscoveryTimeout | Jaehwan/Jaebeom |
| *l2rTCIE - define | Sato-san/Fukui-san |

The task owners will continue to work on the tasks and the progress will be discussed on next week’s call.

Verotiana will generate another build of the book and send it out to the editing team for review.

# Tasks leading up to Jan. Mtg.

The draft continues to be worked on. The Task Group will discuss the status of the draft on the next call.

# 12/29 Call Time

The call on 12/29 will start 3 hours later than the normal time, at 8pm on Mon. (Pacific) and at 1pm on Tues. (Japan/Korea).

# AoB

NTR

# Adjourned

The call was adjourned at 6:00PM PST

# Action Summary

Verotiana and Clint will review the 802.15 OPs manual to see if there is a web entry or if an email will suffice for requesting a # assignment for the L2R IE.

IEEE Project 802

IEEE 802.15 TG10 Conference Call

Meeting Minutes:  December 15, 2014

Chair: Clint Powell

Acting Secretary:  none

Chair called the meeting to order at 5:05PM PST

# Attendance

Clint Powell

Soo-Young Chang

Kiyoshi Fukui

Kojima Fumihide

Verotiana Rabarijaona

Jaebeom Kim

# Call for Secretary

Chair asked for someone to take the minutes. No one volunteered; Chair to take minutes.

# Agenda

- Call for Secretary

- Roll Call

- Reminder of IEEE Policies and Procedures
(please review http://standards.ieee.org/board/pat/pat-slideset.ppt BEFORE the call)

- Review Agenda

- Status Update on Rough Draft Text

1-4	Verotiana

5	Verotiana

6.1	Fukui-san

6.2	Jaebeom

6.3	Verotiana

6.4	Kojima-san

6.5	Sato-san

7	Verotiana

- Tasks leading up to Jan. Mtg.

- Call time for call on 12/29

- AOB

# Reminder of IEEE Policies and Procedures

Chair reminded everyone of their responsibility to inform of any essential patents. Made a call for potential or essential patent claims - no response was heard.

# Review Agenda

Chair reviewed the items of the agenda with the group, and then asked if there were any items to be added to the agenda - none were raised.

# Status Update on Rough Draft Text

Verotiana gave an update on the current build of the draft.

Several questions raised by Sato-san and Fukui-san in email were presented by Fukui-san. Verotiana had already or will incorporate the feedback.

Jaebeom also had some questions and presented them to the group. Some discussion occurred within the group.

Verotiana and Kojima-san raised that the point that primitives will be needed for all next higher layer actions. Everyone on the call agreed.

Verotiana asked what the process was to get an assigned IE id. The Chair will forward that information to her.

# Tasks leading up to Jan. Mtg.

The Chair reviewed the tasks between the call and the Jan. mtg. There are 4 weeks until the Jan. mtg.

Before seeking approval of the WG to go to Letter ballot the task group needs to:

- Needs to submit the draft or a pre-draft to the WG Technical Editor for a 1-week review, and not during a mtg., which translates to at least 1-week before a mtg.

- Should hold an internal pre-review and address commented from that review. This is a minimum of 2 weeks and could be as many as 4-5 depending on the complexity of the draft, length of review and number of comments received.

- May need to submit for a 802.15 TEG pre-review.

- The draft or a precursor draft must be announced on the WG email reflector and made available to the 802.15 WG prior to the session in which the motion requesting the WG approval to go to Letter Ballot is considered.

- The Chair will also inquire as to what the TG and WG needs to do before, during and a mtg. w.r.t. utilizing the electronic ballot request to go to Letter Ballot after the Jan. mtg.

The Chair asked Verotiana if she could pull in the additional comments and send out another build of the draft. The Chair also asked if at the same time she could identify the open sections and whom she thought might be best to complete drafting them. He Chair would then send out a request for completion and ask each of the identified drafters to give an estimate of how soon they could complete generation of open draft text.

The Task Group will discuss the status of the draft and the Letter Ballot timing on the next call.

# 12/29 Call Time

The call time for the call on 12/29 will be discussed on the 12/22/call.

The next call will be on Mon. Dec, 22 @ 5pm (Pacific), Tues. @ 10am (Japan & Korea). Participants from Japan noted that it is a holiday in Japan, but that those on the call could make the call.

# AoB

NTR

# Adjourned

The call was adjourned at 6:05PM PST

# Action Summary

NTR

IEEE Project 802

IEEE 802.15 TG10 Conference Call

Meeting Minutes:  December 8, 2014

Chair: Clint Powell

Acting Secretary:  none

Chair called the meeting to order at 5:30PM PST

# Attendance

Clint Powell

Kiyoshi Fukui

Kojima Fumihide

Jaewhan Kim

Verotiana Rabarijaona

Noriyuki Sato

Jaebeom Kim

# Call for Secretary

Chair asked for someone to take the minutes. No one volunteered; Chair to take minutes.

# Agenda

- Call for Secretary

- Roll Call

- Reminder of IEEE Policies and Procedures
(please review http://standards.ieee.org/board/pat/pat-slideset.ppt BEFORE the call)

- Review Agenda

- Status Update on Rough Draft Text

1-4	Verotiana

5	Verotiana

6.1	Fukui-san

6.2	Jaebeom

6.3	Verotiana

6.4	Kojima-san

6.5	Sato-san

7	Verotiana

- Tasks leading up to Jan. Mtg.

- Jan. Mtg. Agenda

- AOB

# Reminder of IEEE Policies and Procedures

Chair reminded everyone of their responsibility to inform of any essential patents. Made a call for potential or essential patent claims - no response was heard.

# Review Agenda

Chair reviewed the items of the agenda with the group, and then asked if there were any items to be added to the agenda - none were raised.

# Status Update on Rough Draft Text

A few sections of the draft were reviewed by the authors. Verotiana then went through a revised TOC and offered to pull the other sections into the book she was building and send that out to the authors to review and comment by email before the next call. The authors will continue to draft their uncompleted sections and provide them to Verotiana for integration into the book. Everyone took an action item to review the PAN Coordinator and Joining functionality for Primitives, Constant and other inputs needed for Clause 7.

# Tasks leading up to Jan. Mtg.

The Chair reviewed the timeline between the call and the Jan. mtg. In short the TG has 3-4 weeks to finish preparing the draft and then 1 or 2 weeks to hold a TG review, and use the time at the Jan. Mtg. in Atlanta to address the TG review comments and make final preparations of the draft for Letter Ballot.

# Jan. Mtg. Agenda

The Chair reviewed the TG10 agenda for the Jan. Mtg.in Atlanta - doc. # 15-14-0706-00.

# AoB

- The next call will be on Mon. @ 5pm (Pacific), Tues. @ 10am (Japan & Korea).

# Adjourned

The call was adjourned at 6:30PM PST

# Action Summary

- Clint to check about Clause 4 - Format Conventions.

All to review Primitives for PAN Coordinator and Joining.

- IEEE Project 802

IEEE 802.15 TG10 Conference Call

Meeting Minutes:  December 4, 2014

Chair: Clint Powell

Acting Secretary:  none

Chair called the meeting to order at 7:10 PST

# Attendance

Clint Powell

Soo-Young Chang

Kojima Fumihide

Jaewhan Kim

Verotiana Rabarijaona

Noriyuki Sato

Jaebeom Kim

# Call for Secretary

Chair asked for someone to take the minutes. No one volunteered; Chair to take minutes.

# Agenda

- Call for Secretary

- Roll Call

- Reminder of IEEE Policies and Procedures
(please review http://standards.ieee.org/board/pat/pat-slideset.ppt BEFORE the call)

- Review Agenda

- Status Update on Rough Draft Text

1-4	Verotiana

5	Verotiana

6.1	Fukui-san

6.2	Jaebeom

6.3	Verotiana

6.4	Kojima-san

6.5	Sato-san

7	Verotiana

- AOB

# Reminder of IEEE Policies and Procedures

Chair reminded everyone of their responsibility to inform of any essential patents. Made a call for potential or essential patent claims - no response was heard.

# Review Agenda

Chair reviewed the items of the agenda with the group, and then asked if there were any items to be added to the agenda - none were raised.

# Status Update on Rough Draft Text

Verotiana went through preliminary rough of her sections. The overview, scope and purpose were taken from the PAR. Normative references will include 802.15.4-2015 and 15.9. Downstream and upstream terminology will be used as opposed to downlink and uplink.

# AoB

- The next call will be on the new day and time - on Mon. @ 5pm (Pacific), Tues. @ 10am (Japan & Korea).

# Adjourned

The call was adjourned at 8:05 PST

# Action Summary

- Clint to check with James on expanding acronyms after 1st use

  - 1st use in functional description

  - 2nd use in description of actual IE

- Clint to check with James on keeping short and long IE's together

  - 1 L2R IE, all others are nested, for example

    - RA IE

      - Short RA IE

      - Long  RA IE

- Clint to send a representative Visio file of figures to Sato-san.