## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: TG10 (L2R) Status Update for 802.1
Date Submitted: July 2015
Source: Clint Powell, Powell Wireless Commsulting, LLC
Contact: Clint Powell, Powell Wireless Commsulting, LLC
Voice: +1 480-586-8457, E-Mail: cpowell@ieee.org
Re: TG10 (L2R) Proposals
Abstract: Summary of TG10 (L2R) Status at July 2015 Mtg.
Purpose: For July 2015 802.15/802.1 Joint Session
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2
802.15 TG10 (L2R)
  Project:
    Draft a recommended practice for Layer 2 Routing of Dynamically Changing 802.15.4 Mesh Networks.
  Leadership:
    Chair – Clint Powell
    Technical Editor – Verotiana Rabarijaona
    Secretary – Charlie Perkins
Notes: Jul 12, 2010
Page 2
----- Meeting Notes (17/01/2011 11:38) -----
Replace 1st paragraph with context for TVWS

## Slide 3
Letter Ballot – March/April 2015
1st Letter Ballot Recirc. – July/Aug. 2015
2nd Letter Ballot Recirc. – Sept./Oct. 2015
3rd Letter Ballot Recirc.* – Nov./Dec. 2015
WG Sponsor Ballot Approval – Nov.. 2015
EC Sponsor Ballot Approval – Nov. 2015
Sponsor Ballot – Dec. 2015/Jan. 2016
1st Sponsor Ballot Recirc. – March/April 2016
2nd Sponsor Ballot Recirc. – May/June 2016
3rd Sponsor Ballot Recirc.* – June/July 2016
EC Approval – July 2016
RevCom Approval – Aug. 2016
* May not be needed
TG10 Timeline
Notes: Jul 12, 2010
Page 3

## Slide 4
  Ballot Open March 29, 2015
  Ballot Closed April 18, 2015
  VOTERS 98
  VOTED 67
  YES 57
  ABSTAIN 3
  NO 7
  % VOTERS 68.37%
  % YES 89.06%
  % ABSTAIN 4.48%
  # COMMENTS 580
There was no noted voting fraud, as no identification was required. The letter ballot was valid and the draft passed the minimum approval level of 75%.
LB 104 Results
Notes: Jul 12, 2010
Page 4

## Slide 5
 | Total | Technical | Editorial*
LB 104 | 580 | 206 | 374
LB 104 Rogue | 270 | 22 | 248
Totals | 850 | 228 | 622
LB 104 Comment Summary
TG10 approved the Technical Editor providing resolutions to all Editorials
The latest LB 104 consolidated comments can be found in doc. # 15-15-0318-xx
Notes: Jul 12, 2010
Page 5

## Slide 6
Security
Topology Construction
NLM IE (Neighbor Link Metric)
Metrics
Sequence Number
IE related / Discovery
Brother Routing / Routing Failure
ANA Related
Routing
Data Aggregation
Coexistence Specification
Long & Short Addressing
Multi-Channel Operation
LB 104 Comment Topics
Notes: Jul 12, 2010
Page 6