## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [802.15.3e Closing Report for March 2016 Session]
Date Submitted: [17 Mar 2016]
Source: [Andrew Estrada] Company [Sony]
Address [San Diego, CA, USA]
Voice:[+1.858.942.5483], E-Mail:[Andrew.Estrada@am.sony.com]
Re: [802.15.3e Closing Report for March 2016 Session.]
Abstract: [Closing Report for the March Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.3e
High Rate Close Proximity (HRCP)
Closing Report
Macau
March 14-17, 2016

## Slide 3: 802.15.3e Officers
Chair: Andrew Estrada, Sony
Vice Chair: Thomas Kürner, Institut für Nachrichtentechnik Technische Universität Braunschweig
Secretary: Ken Hiraga, NTT
Technical Editor: Ko Togashi, Toshiba

## Slide 4: Goals for this meeting
March:
  Resolve LB114 comments
  Approve BRC

## Slide 5: Letter Ballot 114
The ballot results are: VOTERS 103 VOTED 71 (68.93% ) YES 65 (94.20%) ABSTAIN 2 (2.82% ) NO 4 Return rate was >50% and the abstain rate was <30%, so the ballot is valid. Affirm rate is >75%: Ballot passes

## Slide 6: TG3e Accomplishments
Resolved 133 out of 140 comments
Agreed on BRC and call schedule

## Slide 7: Contributions
Heard 15-16-0187-00, 15-16-0188-00, 15-16-0235-01, 15-16-0236-01, 15-16-0264-01, 15-16-0284-00, 15-16-0273-00, 15-16-0274-00, 15-16-0275-00, 15-16-0291-00, 15-16-0297-00, 15-16-0292-00, 15-16-0276-00 proposing resolutions to various comments.

## Slide 8: WG Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.3e_D01 with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Andrew Estrada
Seconded By: Ben Rolfe
Approved by unanimous consent

## Slide 9: BRC Telecon Schedule
4 calls between now and May 2016 Session
  Call 1: Wed, 30 March, 21:00 to 23:00 PDT
    Thur, 31 Mar 0-2EDT, 5-7CET, 13-15JST/KST
  Call 2: Wed, 13 Apr, 21:00 to 23:00 PDT
    Thur, 14 Apr 0-2EST, 5-7CET, 13-15JST/KST
  Call 3: Wed, 20 Apr, 21:00 to 23:00 PDT
    Thur, 21 Apr 0-2EST, 5-7CET, 13-15JST/KST
  Call 4: Wed, 27 Apr, 21:00 to 23:00 PDT
    Thur, 28 Apr 0-2EST, 5-7CET, 13-15JST/KST
    Approve the start of Letter Ballot Recirculation 1
  Waikoloa session starts 15 May

## Slide 10: Timeline
Jan ‘16
Atlanta
17-22
We are Here!
Mar ‘16
Macau
14-17
May ‘16
Waikoloa
16-19
Jul ‘16
San Diego
25-28
Start Sponsor Ballot
Start Letter Ballot
Recirc 1
Recirc 2
Recirc 3

## Slide 11: Proposal
March 14 – 18: Macau plenary
Apr 27-May 12: Recirc 1
May 16-19: Waikoloa interim
June 1-15: Recirc 2
July 1-15: Recirc 3 (if needed)
July 25-28: San Diego plenary
July 28: Start sponsor ballot

## Slide 12
Thank You!