## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Opening Information for May 2016]
Date Submitted: [18 May 2016]
Source: [Shoichi Kitazawa] Company [ATR]
Address [Hikaridai, Seika, Kyoto JAPAN]
Voice:[+81-774-95-1565], FAX: [], E-Mail:[kitazawa@atr.jp]
Re: []
Abstract: [Opening information for the TG4s May 2016.]
Purpose: [Opening information.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4s Opening Information for May 2016
Shoichi Kitazawa

## Slide 3: IEEE Patent Policy
IEEE Patent Policy

## Slide 4: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  | TG4s Kohara2 | TG4 Kings3
AM2 |  |  |  | TG4 Kings3
PM1 |  |  |  | 
PM2 |  |  |  | 

## Slide 5: Time planning
TG Kickoff September 2014
Editing1st Draft May 2015
Motion for Letter Ballot March 2016
Sponsor Ballot November 2016
Submission to RevCom May 2017
Timeline of TG4s (15-14-0559-r1)

## Slide 6: Timeline
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Timeline of TG4s (15-14-0559-r1)

## Slide 7: Agenda
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve MFM and Teleconference meeting minutes
Hearing presentations
Work on Technical Guidance Document and Draft document
Timeline
Plan for July meeting and Teleconference
Report on progress to WG

## Slide 8: Contributions
TG4s May 2016 Agenda (15-16-343-r0)
TG4s Opening Information for May 2016 (15-16-402r0)
TG4s March 2016 Meeting Minutes (15-16-331r0)
TG4s May 2016 Meeting Minutes (15-16-382r0)
A method for generating realistic wireless traffic through analysis of smartphone operation logs (15-16-153r4)
TG4s Technical Guidance Document (15-14-555r13)