## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [802.15.3e Closing Report for May 2016 Session]
Date Submitted: [19 May 2016]
Source: [Andrew Estrada] Company [Sony]
Address [San Diego, CA, USA]
Voice:[+1.858.942.5483], E-Mail:[Andrew.Estrada@am.sony.com]
Re: [802.15.3e Closing Report for May 2016 Session.]
Abstract: [Closing Report for the May Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.3e
High Rate Close Proximity (HRCP)
Closing Report
Waikoloa
May 16-19, 2016

## Slide 3: 802.15.3e Officers
Chair: Andrew Estrada, Sony
Vice Chair: Thomas Kürner, Institut für Nachrichtentechnik Technische Universität Braunschweig
Secretary: Ken Hiraga, NTT
Technical Editor: Ko Togashi, Toshiba

## Slide 4: Goals for this meeting
May:
  Resolve LB119 comments
  Approve BRC
  Seek conditional approval to start Sponsor ballot
  Start MEC

## Slide 5: TG3e Accomplishments
Reached agreement on all 101 Recirc1 comments (27 T, 74 E)
Agreed on BRC and call schedule
Approved motion to request conditional approval to start Sponsor Ballot.

## Slide 6: Letter Ballot 119 (Recirc)
VOTERS | 103 | 103 | 103
VOTED | 71 | 13 | 73
YES | 65 | 11 | 67
ABSTAIN | 2 | 0 | 2
NO | 4 | 2 | 4
% VOTERS | 68.93% | 12.62% | 70.87%
% YES | 94.20% | 84.62% | 94.37%
% ABSTAIN | 2.82% | 0.00% | 2.74%
Draft Std P802.15.3e | D1.0 | D2.0 | Aggregate

## Slide 7: Contributions
Heard 15-16-0202-00, 15-16-0348-00, 15-16-0395-01, 15-16-0346-01, 15-16-0276-02, 15-16-0413-01, 15-16-0414-01, 15-16-0338-02, 15-16-0400-02 proposing resolutions to various comments.

## Slide 8: Schedule Plan Details (updated 19 May ‘16)
PAR/CSD Approval
  EC 2015 March 11
  NesCom 2015 March 27
WG Letter Ballot
  Initial 2016 Jan
  Recirc1 (15 days) 2016 May
  Recirc2 (15 days)
  Recirc3 (15 days)
Form Sponsor Ballot Pool 2016 Apr 23
MEC/MDR Done 2016 May 19 (start)
IEEE-SA Sponsor Ballot
  EC approval 2016 July 29
  Initial 2016 July
  Recirc1
  Recirc2
Final WG and EC approval
Final RevCom approval 2017 Jan – 2017 May

## Slide 9: Timeline
Jan ‘16
Atlanta
17-22
We are Here!
Mar ‘16
Macau
14-17
May ‘16
Waikoloa
16-19
Jul ‘16
San Diego
25-28
Start Sponsor Ballot
Start Letter Ballot
Recirc 1
Recirc 2
Recirc 3

## Slide 10: TG Motion
Motion: The Task Group requests that 802.15 reviews and approves the CSD [15-14-0716-07-003e] and requests conditional approval from the EC to submit P802.15.3e_D04 to Sponsor Ballot.
Moved By: Andrew Estrada
Seconded By: Ben Rolfe
Approved by unanimous consent

## Slide 11: TG Motion
Move that 802.15.3e TG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.3e_D02 and P802.15.3e_D03 with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Andrew Estrada
Seconded By: Ko Togashi
Approved by unanimous consent.

## Slide 12: BRC Telecon Schedule (1/2)
7 calls between now and July 2016 Session
  Call 1: Wed, 1 June, 21:00 to 23:00 PDT
    Thur, 2 June 0-2EST, 5-7CET, 13-15JST/KST
  Call 2: Wed, 8 June, 21:00 to 23:00 PDT
    Thur, 9 June 0-2EST, 5-7CET, 13-15JST/KST
  Call 3: Wed, 15 June, 21:00 to 23:00 PDT
    Thur, 16 June 0-2EST, 5-7CET, 13-15JST/KST
  Call 4: Wed, 22 June, 21:00 to 23:00 PDT
    Thur, 23 June 0-2EST, 5-7CET, 13-15JST/KST
    Approve the start of Letter Ballot Recirc 2

## Slide 13: BRC Telecon Schedule (2/2)
  Call 5: Thu, 7 July, 21:00 to 23:00 PDT
    Fri, 8 July 0-2EST, 5-7CET, 13-15JST/KST
  Call 6: Wed, 11 July, 21:00 to 23:00 PDT
    Thur, 12 July 0-2EST, 5-7CET, 13-15JST/KST
    Approve start of 3rd Recirc
  Call 7: Wed, 20 July, 21:00 to 23:00 PDT
    Thur, 21 July 0-2EST, 5-7CET, 13-15JST/KST
  San Diego session starts 25 July

## Slide 14: WG Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.3e_D02 and P802.15.3e_D03 with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Andrew Estrada
Seconded By: Ben Rolfe
Approved by unanimous consent.

## Slide 15
Thank You!

## Slide 16: Forming the Sponsor Ballot Pool
Estrada joins as SA member 2016 March 18
Bob Heile assigns Estrada designee 2016 March 18
Estrada starts 30-day invitation 2016 March 23
Invitation closes 2016 April 22
  90 members
Paul Nikolich approves for balance 2016 April 23
Sponsor ballot pool is valid for 6 months (until 2016 Nov 22)
Start of Sponsor ballot initiates 60-day open public review

## Slide 17: MEC Details
The MEC may take up to 30 days to complete and may contain details on updates that must be made to the draft prior to initiation of Sponsor Ballot.
To initiate the MEC, submit draft through http://standards.ieee.org/resources/development/balloting/pre-ballot.html