## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [IEEE 802.15.7r1 OWC TG Closing Report for July 2016]
Date Submitted: [29 July, 2016]
Source: [Yeong Min Jang] Company [Kookmin University]
Address [Seoul, Korea]
Voice:[+82-2-910-5068], FAX: [+82-2-910-4449], E-Mail: [yjang@kookmin.ac.kr]
Re: []
Abstract: [IEEE 802.15.7r1 OWC TG Closing Report for July 2016 at San Diego]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.7r1 OWC Closing report San Diego July 29, 2016

## Slide 3: Agenda items for the week
  Continue task group review and comment resolution

## Slide 4: Accomplishment for the July meeting
12 sessions (Mon., Tue., Wed. and Thurs.)
TG passed 1 motion to change PAR title:
(Wireless Optical Communication
Optical Wireless Communications)
Draft baseline document D0: 566 pages
Technical comments: 871
Editorial comments: 1568
Resolved 325 technical comments

## Slide 5: Plan for Sept. Meeting
Requesting 12 meeting sessions
  Continue task group review and comment resolution
  Schedule is under revision