## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for September 2016]
Date Submitted: [15 September 2016]
Source: [Shoichi Kitazawa / Hidetoshi Yokota] Company [ATR / Landis&Gyr]
Address [Hikaridai, Seika, Kyoto JAPAN / Tokyo JAPAN]
Voice:[+81-774-95-1565 / +81 3-5532-7455], FAX: [], E-Mail:[kitazawa@atr.jp / hidetoshi.yokota@landisgyr.com]
Re: [ ]
Abstract: [TG4s closing report for September 2016 at Warsaw]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 TG4s Closing report
Warsaw 15 September 2016

## Slide 3: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | TG4s Wars Sawa
AM2 |  |  |  | TG4s Wars Sawa
PM1 |  |  |  | 
PM2 |  |  |  | 

## Slide 4: Agenda for the week
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve SAN and Teleconference meeting minutes
Result of LB and Review of comments
TG Motion for BRC and Teleconference
Plan for next meeting
Report on progress to WG

## Slide 5: Accomplishment for the meeting
Two meetings were held
July and Teleconference meeting minutes were approved
Letter Ballot comments were reviewed and sorted out
  All editorial comments were assigned to the Technical editor
  All the technical comments were assigned to those who contributed to the Draft document
TG motion for BRC were unanimously approved
Plan for November meeting and BRC teleconference were confirmed

## Slide 6: Time planning
TG Kickoff September 2014
Editing1st Draft May 2015
Motion for Letter Ballot September 2016
Sponsor Ballot March 2017
Submission to RevCom November 2017
Timeline of TG4s (15-14-0559-r2)

## Slide 7: Timeline
Timeline of TG4s (15-14-0559-r2)
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 8: Contributions
TG4s July 2016 Meeting Minutes (15-16-563r0)
TG4s BRC Teleconference Minutes for September 2016 (15-16-644)
802.15.4s Letter Ballot Consolidated Comments (15-16-596r1)

## Slide 9: TG Motion #1
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D01 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Phil Beecher
Seconded by: Chris Calvert
Unanimous approval

## Slide 10: WG Motion #1
Motion for WG Approval to Form a TG4s BRC.
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D01 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15.4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Hidetoshi Yokota
Seconded By:

## Slide 11: Plan for November Meeting
4 meeting slots
  Comment resolution

## Slide 12: BRC Conference Calls
Starting BRC conference calls one week after September meeting.
Weekly every Wednesday 11:00 (JST)
First call on Wednesday 28th 11:00 (JST)

## Slide 13: Thank you!