## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [May 11, 2017]
Source: Myung J. Lee [CUNY]
Address [ ]
Voice:[], FAX: []
E-Mail:[lee@ccny.cuny.edu]
Abstract: [Status update of TG8]
Purpose: [Report of TG8 activities during May 2017 Daejeon Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
March 11, 2017
Myung J. Lee
TG8 Chair

## Slide 3: Meeting Objectives
Resolution of comments from the Sponsor Ballot
Drafting texts

## Slide 4: Achievements
1st Sponsor Ballot completed
  Open April 10, End May 10, 2017 (EDT)
Ballot results (pool of 83 voters)
  71 responses (85% response ratio)
    60 yes, 6 no (91% approval ratio)
    5 abstain (6% abstain ratio)
708 comments
  594 MBS comments
So far, 327 comments resolved

## Slide 5: TG8 BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Ballot recirculation of the P802.15.8-D4.0 with the following membership: Myung Lee (chair), Huan-bang Li, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Marco Hernandez
Seconded By: Huan-Ban Li

## Slide 6: WG BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Ballot recirculation of the P802.15.8-D4.0 with the following membership: Myung Lee (chair), Huan-bang Li, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Myung Lee
Seconded By:

## Slide 7: Plan for before July Plenary
  BRC Agenda:
    Comment resolution and drafting D5.0
    Preparation of 1st Recirculation Sponsor Ballot
  Weekly Wednesday starting May 24, 2017
    7:00amUS ET, 8:00pm Japan/Korea, Ireland 12:00PM
    1.5 Hours each
    May 24, 31, June 14, 28 July 5
  Teleconference via Skype

## Slide 8: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 16
LB Comment resolution/ LB recirculation Nov. 16
Sponsor Ballot Mar. 17
RevCom submission July. 17

## Slide 9: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Technical Editors
Marco Hernandez (NICT)
Billy Verso (DecaWave), Byung-Jae Kwak (ETRI)

## Slide 10: Thank you!