## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Opening Information for July 2017]
Date Submitted: [8 July 2017]
Source: [Hidetoshi Yokota, Shoichi Kitazawa] Company [Landis+Gyr, Muroran IT]
Address [Tokyo Japan, Hokkaido Japan]
Voice[], FAX: [], E-Mail:[Hidetoshi.Yokota@landisgyr.com, kitazawa@ieee.org]
Re: []
Abstract: [Opening information for the TG4s July 2017.]
Purpose: [Opening information.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4s Opening Information for July 2017
Hidetoshi Yokota
Shoichi Kitazawa

## Slide 3: IEEE Patent Policy
IEEE Patent Policy

## Slide 4: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | 
AM2 |  |  |  | 
PM1 | TG4s 30512 | TG4s 30512 |  | 
PM2 | TG4s 30512 |  |  | TG4s 30512

## Slide 5: Agenda
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve YVR meeting minutes
Review of D04
Preparation of comment resolution and formation of BRC
Plan for next meeting
Report on progress to WG

## Slide 6: Contributions
TG4s March 2017 Meeting Minutes (15-17-239r0)
TG4s BRC Teleconference Minutes for July 2017 (15-17-335r2)
TG4s July 2017 Agenda (15-17-359r3)
802.15.4s D04 Letter Ballot Consolidated Comments (15-17-362r0)
TG4s Opening information for July 2017 (15-17-363r0)

## Slide 7: Time planning
TG Kickoff November 2014
Editing1st Draft May 2015
Motion for Letter Ballot July 2016
Initial Sponsor Ballot July 2017
Submission to RevCom December 2017
Timeline of TG4s (15-14-0559-r2)

## Slide 8
Year |  | 2014 |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  |  |  | 2018 | 
Month |  | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 12 | 1 | 3
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 9: Result of LB142
Here is the audited results of LB142.
Results are VOTERS 96 VOTED 71 YES 63 ABSTAIN 5 NO 3 % VOTERS 73.96% % YES 95.45% % ABSTAIN 7.04%

## Slide 10: Next step
Comment resolution of LB142 and going to Recirc. LB
WG Motion for conditional approval for SB
BRC Call times
  Day: Announce by the reflector
  Time: Tue 22:00 ET / Wed 11:00 JST
September meeting
  4 meeting slots
  Resolve Recirculation Letter ballot comments

## Slide 11: TG Motion #1
Move that TG4s formally requests that the 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-4s/D05, and CA document 15-16-0536-01-004s-coexistence-assurance-document-for-802-15-4s.doc to Sponsor Ballot.
Moved By:
Seconded By:
y/a/n = / /

## Slide 12: TG4s motion #2
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D05 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota and Chris Calvert, Benjamin A. Rolfe and James Glib. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Hidetoshi Yokota Seconded by:
Discussion:
Objections:

## Slide 13: WG Motion #1
Motion for WG Approval to Start Letter Ballot.
Move that 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-4s-D05, and CA document 15-16-536r1 to Sponsor Ballot
Moved By:
Seconded By:

## Slide 14: WG Motion #2
Motion for WG Approval to Form a TG4s BRC.
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D05 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, Ben Rolfe and James Glib. The 802.15.4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By:
Seconded By: