## Slide 1: Motions and Supporting Material for 802.15 EC Meeting Agenda Items
Friday, July 14, 2017
Estrel Berlin

## Slide 2: 802.15.4 Corr-1 Conditional Approval to Start Sponsor Ballot

## Slide 3: 802.15.4 Corrigendum
Corrigendum PAR approved by EC 17 March 2017
PAR submitted under the 48 hour rule, no CSD
PAR need was to correct known error: transmission order of 64-bit MAC address
PAR approved by NesCom on 18 May 2017
Corrigendum draft (d2p802.15.4-2015-Corri-1-2017)
64-bit transmission order error was corrected

## Slide 4: 802.15.4 Corrigendum1 Letter Ballot History
Initial Letter Ballot closed 14 July 2014
Vote Results (pool of 78 voters)
  44 Responses (56.41% response ratio)
  30 Yes, 10 no (75% approval ratio)
  4 Abstain (9.09% abstinence ratio)
  Ballot passes
14 comments from 10 commenters
  14 Must Be Satisfied (9 accepted, 4 rejected, 1 revised)

## Slide 5: 15.4 Revision Comment from Editorial Coordination Staff
MEC not requested yet
MEC now initiated

## Slide 6: All Comments Supporting No Votes
14 “Must Be Satisfied”comments from 10 negative voters
  10 “Must Be Satisfied” comments that were accepted or revised
  4 “Must Be Satisfied” comments that were rejected
8 “no” voters either verbally agreed or sent emails agreeing to the comment resolutions
Comment Resolution Spreadsheet:
  https://mentor.ieee.org/802.15/dcn 17/15-17-0418-01-0mag-802-15-4corr-consolidated-comment-entry-form.xls

## Slide 7: Comments supporting “no” votes (14)
“Must Be Satisfied” Comment Summary:
  14 comments noting that figure and text did not fully correct the 64-bit address transmission order
  corrective action was simple and straightforward, revised draft will be sent out for recirculation next week.

## Slide 8: 802.15.4 Revision Schedule for ballot and meetings
1st recirculation
  20 July 2017 to 4 August 2017
BRC comment resolution teleconference
  11 August, 2017
2nd recirculation (if necessary)
  11 August 2017 to 26 August 2017
BRC comment resolution teleconference
  28 August, 2017 (if necessary)

## Slide 9: Motion to Forward 802.15.4-2015Cor1 to Sponsor Ballot (conditional)
Conditionally approve sending d2p802.15.4-2015-Corri-1-2017 (or latest version) to Sponsor Ballot
(WG: 20-0-0 )
  Moved: Heile,
  Seconded: Gilb