## Slide 1: 802.15.4s Spectrum Resource Measurement to Sponsor Ballot (conditional)

## Slide 2: 802.15.4s Letter Ballot History
Initial Ballot closed on August 3, 2016
Approval rate: 89.66%
There were 6 negative votes
202 total comments received, 120 “Must be satisfied” (78 accepted, 5 rejected, 37 revised)
Comment resolutions: 15-16-0596-06-004s

## Slide 3: 802.15.4s Letter Ballot History (cont’d)
Recirculation Ballot 1 closed on March 16, 2017
Approval rate: 93.75%
There were 4 negative votes
  2 flipped to yes and 4 remaining no
41 total comments received, 27 “Must be satisfied” (22 accepted, 0 rejected, 5 revised)
Comment resolutions: 15-17-0242-01-004s

## Slide 4: 802.15.4s Letter Ballot History (cont’d)
Recirculation Ballot 2 closed on May 26, 2017
Approval rate: 93.85%
There were 4 negative votes
  4 remaining no
10 total comments received, 1 “Must be satisfied” (1 accepted, 0 rejected, 0 revised)
Comment resolutions: 15-17-0331-03-004s

## Slide 5: 802.15.4s Letter Ballot History (cont’d)
Recirculation Ballot 3 closed on July 5, 2017
Approval rate: 95.45%
There were 3 negative votes
  1 flipped to yes and 3 remaining no
7 total comments received, 2 “Must be satisfied” (2 accepted, 0 rejected, 0 revised)
Comment resolutions: 15-17-0362-01-004s

## Slide 6: Remaining NO voter status
Voter #1: confirmed by e-mail that all the comments were correctly resolved in D06
Voter #2: has not voted since the initial LB, but he is one of the BRC members, so it is expected will vote yes in the next Recirc.
Voter #3: has not voted since the initial LB and has been non responsive
  MBS total=37 (Accept=14 /Revised=19 Reject=4)

## Slide 7: Conditional Approval Information
4th Recirculation to close on 2-Aug
BRC Call Tue 9 Aug 9pm EDT (Wed, 10am JST)
5th Recirculation (if needed):
  Open 8/11 – Close 8/25
  BRC call: Aug 29th 9pm EDT (Wed 10am JST)

## Slide 8: Motion to Forward 802.15.4s to Sponsor Ballot (conditional)
Conditionally approve sending P802.15.4s_D06 (or latest version) to Sponsor Ballot
Confirm the CSD for P802.15.4s in https://mentor.ieee.org/802.15/dcn/14/15-14-0175-05-0sru-working-draft-of-sg-sru-csd.docx
(WG vote: 22-0-0 )
Move: Heile
Second: Gilb