## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSNs)
Submission Title: [IEEE 802.15.4z EIR Closing Report]
Date Submitted: [8 March 2018]
Source: [Tim Harrington] Company [Pro-ID]
Address [Los Gatos, CA]
Voice:[], E-Mail:[Timothy.Harrington@verizon.net]
Re: [IEEE 802.15.4z EIR closing report for March 2018 plenary session]
Abstract: [IEEE 802.15.4z EIR closing report for March 2018 plenary session]
Purpose: [IEEE 802.15.4z EIR closing report for March 2018 plenary session]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4z EIR Closing report
March 8, 2018
Tim Harrington
IEEE 802.15.4z EIR Chair

## Slide 3
Proposals
    3 proposals were presented:
      15-18-0103-00-004z-lrp-uwb-phy-enhancements– David Barras
      15-18-0107-00-004z-secure-rf-ranging– Frank Leong
      15-18-0108-00-004z-hrp-uwb-phy-enhancements – Billy Verso
Notes: Jul 12, 2010
Page 3

## Slide 4
Timeline
    Timeline:
      March 2018 – 2nd Call for proposals – resolved comments on PAR and CSD
      May 2018 – Align existing proposals and begin drafting
      July 2018 – 1st letter ballot
      September 2018 – Comment resolution
Notes: Jul 12, 2010
Page 4

## Slide 5
PAR & CSD are complete
    Comments Resolved from:
      Comments received from 802.3 (6)
      Comments received from 802.11 (6)
      Comments received from James Gilb (3)
    Submitted comment resolution for PAR & CSD comments – 15-18-0112-04-004z
    Updated CSD to match PAR comment resolution – 15-18-0036-03-0000
Notes: Jul 12, 2010
Page 5

## Slide 6
May Interim
    Scheduled 8 session
      Align existing proposals and begin drafting
Notes: Jul 12, 2010
Page 6